# COUNTY GOVERNMENT OF BUNGOMA

HALF-YEAR BUDGET IMPLEMENTATION REVIEW REPORT FOR FY 2025/26

JANUARY 2026

©2026 Half Year Budget Implementation Review Report (BIRR)

To obtain copies of the document, please contact:

Chief Officer Economic Planning

The County Treasury

Municipal Building

P. O. Box 437-50200

BUNGOMA, KENYA

Tel: +254-20-2252-299

Fax: +254-20-341-082

The document is also available on the website at: www.bungomacounty.go.ke and bungomacountyassembly.go.ke

Contents

FOREWORD	5

BBREVIATIONS AND ACRONYMS	6

KEY HIGHLIGHTS	7

FY 2025/26 Approved Budget Estimates (Kshs.)	8

Target Expenditure by Economic Classification %	8

FY 2025/26 CDAs Development Budget Allocation as a Percentage of the total Budget	9

Total Revenue Target for Financial Year 2025/26	9

EXECUTIVE SUMMARY	11

I.	INTRODUCTION	13

2. FINANCIAL ANALYSIS OF THE COUNTY BUDGET IMPLEMENTATION FOR SIX MONTHS OF FY 2025/26	13

2.1 Introduction	13

2.2 Overview of the Budget	13

2.3 Revenue Analysis	14

2.4 Funds Released to the County	17

2.4.1 Funds released from the Consolidated Fund to Bungoma County CRF.	17

2.4.2 Funds Released to the County Operational Accounts	17

3. FINANCIAL ANALYSIS OF COUNTY BUDGET IMPLEMENTATION FOR SIX MONTHS FY 2025/26	18

3.1 Introduction	18

3.1.1 Overview of FY 2025/26 Budget	18

3.1.2 Revenue Performance	18

3.1.3 Exchequer Issues	26

3.1.4 Facility Improvement Financing	27

3.1.5 Borrowing by the County	27

3.1.6 County Expenditure Review	27

3.1.7 Expenditure by Economic Classification	32

3.1.8 Recurrent Expenditure	32

3.1.9 Expenditure on Employees’ Compensation	33

3.1.10 Expenditure on Operations and Maintenance	33

3.1.11 Development Expenditure	33

3.1.12 County Corporations	39

3.1.13 Settlement of Trade Payables	39

3.1.14 County Emergency Fund and County-Established Funds	41

3.1.15 Budget Execution by Programmes and Sub-Programmes	42

3.1.18 County Flagship Projects	61

Key Observations and Recommendations	63

Recommendations	64

ANNEXES:1 County Development projects implemented	65

# FOREWORD

The County Government Budget Implementation Review Report (CBIRR) for the first six months of Financial Year (FY) 2025/26 has been prepared in accordance with Article 228(6) of the Constitution and Section 9 of the Controller of Budget Act, 2016. These provisions require the Controller of Budget (COB) to submit quarterly reports to Parliament on the implementation of National and County Government budgets.

The report also fulfils Section 39(8) of the Public Finance Management (PFM) Act, 2012, which requires the COB to ensure that members of the public can access information on budget implementation by the National and County Governments.

This report presents Bungoma County Government’s budget performance for the period July to December 2025. It is based on analysis of financial and non-financial performance reports submitted by County Departments and Agencies (CDAs) and the County Assembly to the County Treasury, as well as financial reports generated from the Integrated Financial Management Information System (IFMIS).

The report covers the approved budgets, budget financing, exchequer issues, actual expenditure, and budget absorption rates during the reporting period.

The preparation of this report was made possible through the concerted efforts of staff from the CDAs and the County Assembly. I am grateful for their dedication and contribution to this important accountability process.

I encourage all readers to engage constructively with the County Government on budget implementation matters. Such engagement is essential for strengthening transparency, accountability, and the prudent use of public resources.

CAROLYN K. MAKALI

CEC – M, FINANCE AND ECONOMIC PLANNING

# ACKNOWLEDGEMENT

The County Government of Bungoma acknowledges and appreciates the collective effort and commitment of all stakeholders who contributed to the preparation of the Second  Quarter Budget Implementation Review Report for the Financial Year 2025/26, covering the period from 1st October to 31st December 2025.

The preparation of this report is a reflection of the County Government's commitment to strengthening transparency, accountability and prudent management of public resources. The report provides an important basis for assessing the implementation of the approved budget, identifying emerging challenges and informing timely corrective measures to enhance the delivery of County programmes, projects and services.

I wish to recognize the commitment of the County Executive Committee Members, Chief Officers, Directors, Heads of Departments and other County officials for their cooperation and timely provision of the financial, programme and performance information required in the preparation of this report. Their continued commitment remains critical to effective budget execution and achievement of the County's development priorities.

Special appreciation is extended to the County Treasury, particularly the Budget, Accounting, Revenue, Economic Planning, Monitoring and Evaluation, and other technical units, for their professionalism and diligence in the compilation, analysis, review and consolidation of the information underpinning this report.

The County Government further acknowledges the important role played by the County Assembly of Bungoma in providing legislative oversight and approval, as well as the guidance and oversight provided by national institutions and other stakeholders within the public financial management framework. Their contribution continues to reinforce sound financial management, accountability and responsible utilization of public resources.

The County also appreciates the continued support and partnership of development partners, private sector actors, civil society organizations, communities and members of the public in the implementation and monitoring of County programmes and projects. Their engagement and feedback are essential in ensuring that public resources are directed towards interventions that respond effectively to the needs and aspirations of the people of Bungoma.

As we move forward, the County Government remains committed to strengthening budget implementation, enhancing own-source revenue mobilization, improving expenditure management, addressing implementation bottlenecks, and strengthening monitoring and evaluation of programmes and projects. These efforts are geared towards ensuring that available resources are utilized efficiently, effectively and in accordance with the law to achieve sustainable development and improved service delivery.

The County Government of Bungoma remains grateful to all those who contributed to the preparation of this report and reaffirms its commitment to accountability, fiscal responsibility, transparency and results-oriented service delivery for the benefit of the people of Bungoma County.

ROBERT SIMIYU

CHIEF OFFICER FINANCE AND ECONOMIC PLANNING

# BBREVIATIONS AND ACRONYMS

ADP: 		Annual Development Plan

APR: 		Annual Progress Report

CBEF: 	County Budget Economic Forum

CDAs: 	County Departments and Agencies

CIDP: 		County Integrated Development Plan

CIMES:	 County Integrated Monitoring and Evaluation System

COK: 		Constitution of Kenya

CSP: 		County Sectoral Plan

FGD: 		Focus Group Discussion

GOK: 		Government of Kenya

HIV: 		Human Immunodeficiency Virus

IBEC:		 Intergovernmental Budget Economic Council

ICT: 		Information Communication Technology

KII: 		Key Informant Interview

M&E: 		Monitoring and Evaluation

MDAs: 	Ministries, Departments and Agencies

MTEF:		 Medium Term Expenditure Framework

MTP: 		Medium Term Plan

MTR: 		Mid-Term Review

NT&P: 	The National Treasury & Planning

PFMA: 	Public Finance Management Act

PPP: 		Public Private Partnership

SWG: 		Sector Working Group

# KEY HIGHLIGHTS

The County Integrated Development Plan (CIDP) for Bungoma County, covering the period 2023 - 2027, has established six key strategic development objectives. These objectives were determined through a participatory process that considered the development priorities outlined in the Governor’s Manifesto, the National Government’s “Bottom-up agenda,” the Sustainable Development Goals (SDGs), and the Medium-Term Plan IV (MTP IV).

Key Development Objectives

- Agricultural Production and Productivity: The County aims to increase agricultural production and productivity by enhancing access to critical farm inputs, improving agricultural markets, and promoting value addition across the sector.

- Transport Network Development: Efforts will be undertaken to develop an adequate, reliable, and efficient multi-modal transport network within the County, facilitating movement and connectivity.

- Access to Safe Water Supply: The County is focused on increasing access to safe water, particularly in rural areas, to improve public health and quality of life.

- Education and Training: Achieving equitable access to relevant and quality education and training is a priority, ensuring that all residents are empowered with the skills and knowledge necessary for development.

- Conservation and Sports Development: There will be an increased focus on conserving natural and cultural heritage, as well as expanding and modernizing sports facilities throughout the County.

- Health Infrastructure Improvement: The County will renovate and consolidate existing health infrastructure to enhance service delivery. This includes the procurement, distribution, and maintenance of appropriate medical equipment.

Bungoma County is dedicated to full compliance with all statutory requirements and guidelines as stipulated in the Constitution of Kenya, 2010, as well as relevant national and county legislation. The County Government maintains a continuous commitment to good governance, transparency, and accountability in its operations.

The County regularly reviews its processes and procedures to ensure adherence to established legal frameworks. This includes implementing measures that promote openness, responsible management, and the effective use of resources across all departments and programs.

# FY 2025/26 Approved Budget Estimates (Kshs.)

# Target Expenditure by Economic Classification %

# FY 2025/26 CDAs Development Budget Allocation as a Percentage of the total Budget

# Total Revenue Target for Financial Year 2025/26

| REVENUE SOURCE | APPROVED ANNUAL BUDGET FY 2024/25 |
| --- | --- |
|  | Kshs. |
| Transfers from Central Government | 11,688,348,752 |
| Conditional Grant- National Government: | 617,823,419 |
| Conditional Grants - Development Partners: | 1,654,108,119 |
| Locally Generated AIA: | 1,295,070,023 |
| Local Revenue Target Per Finance Act | 671,057,448 |
| Total | 15,926,407,761 |

# EXECUTIVE SUMMARY

This report presents the budget implementation performance of the Bungoma County Government for the first six months of FY 2025/26, covering the period July to December 2025. It reviews revenue performance, funds received and released, expenditure by economic classification, departmental budget absorption, development implementation, pending bills, county-established funds and selected flagship projects. The report is based on financial and non-financial submissions from County Departments and Agencies and the County Assembly, together with financial information generated through IFMIS.

The approved County budget for FY 2025/26 is Kshs. 15.926 billion, comprising Kshs. 10.864 billion (68 per cent) for recurrent expenditure and Kshs. 5.063 billion (32 per cent) for development expenditure. The budget is financed principally through an equitable share of Kshs. 11.688 billion, additional allocations and conditional grants, and own-source revenue with a gross annual target of Kshs. 1.966 billion.

During the review period, revenue performance remained below the level required for a mid-year implementation cycle. The County received approximately Kshs. 4.913 billion in equitable share and recorded own-source revenue of about Kshs. 552.7 million, comprising approximately Kshs. 163.8 million in ordinary local revenue and Kshs. 388.9 million in Appropriations-in-Aid. Own-source revenue therefore represented approximately 28 per cent of the annual target. Facility Improvement Financing contributed significantly to own-source revenue, accounting for approximately Kshs. 388 million.

The Controller of Budget approved exchequer withdrawals of approximately Kshs. 5.48 billion during the period, of which Kshs. 334 million was for development and Kshs. 5.15 billion for recurrent expenditure. Recurrent spending remained substantially stronger than development absorption. The departmental expenditure indicate overall recurrent absorption of approximately 39 per cent and development absorption of approximately 32 per cent.

Development implementation was uneven across sectors. Roads and Public Works and Health recorded comparatively strong development absorption, while several departments recorded low or zero development expenditure during the period. The report attributes delays in development implementation to delayed disbursement of funds, low own-source revenue, delays in procurement planning and the rollout of the e-GP system, and delayed receipt of development-partner funding.

The County also faced a significant trade-payables position. Reported outstanding trade payables at 31 December 2025 were approximately Kshs. 2.85 billion for the County Executive and Kshs. 0.61 million for the County Assembly. In addition, Kshs. 44.75 million in personnel emoluments for 2,238 staff not yet onboarded into HRIS was processed through the manual payroll, highlighting the need to strengthen payroll controls and accelerate HRIS onboarding.

Overall, the review identifies five priority areas for the remainder of FY 2025/26: strengthening own-source revenue mobilization and enforcement; accelerating development-project implementation and procurement; resolving and preventing accumulation of genuine pending bills; ensuring all county-established funds comply with their statutory lifespan and approval requirements; and eliminating reliance on manual payroll through full HRIS integration. These measures will support improved budget absorption, fiscal discipline, accountability and delivery of the County’s development priorities.

Table 1: Approved Budget Department Allocation  FY 2025/26

| DEPARTMENT | RECURRENT | DEVELOPMENT | TOTAL |
| --- | --- | --- | --- |
| Agriculture and Irrigation | 70,058,405 | 535,016,861 | 605,075,266 |
| Education and Vocational Training Centres | 93,653,953 | 165,591,784 | 259,245,737 |
| Health | 221,260,407 | 175,033,801 | 396,294,208 |
| Hospital Facilities | 1,250,070,022 | 50,000,000 | 1,300,070,023 |
| Sanitation | 368,943 | - | 368,943 |
| Roads and Public Works | 45,759,393 | 1,291,654,906 | 1,337,414,299 |
| Trade | 20,287,044 | 94,898,340 | 115,185,384 |
| Trade Loan | 20,000,000 | - | 20,000,000 |
| Energy | 22,418,822 | 114,372,408 | 136,791,230 |
| Industrialization | 15,587,576 | 173,368,420 | 188,955,996 |
| Lands, Urban and Physical Planning | 27,674,947 | 96,091,223 | 123,766,170 |
| Housing | 28,428,198 | 319,900,190 | 348,328,388 |
| Bungoma Municipality | 44,248,371 | 75,392,027 | 119,640,398 |
| Kimilili Municipality | 43,690,318 | 87,095,957 | 130,786,275 |
| Tourism and Environment | 375,273,332 | 244,488,888 | 619,762,220 |
| Water and Natural Resources | 60,315,674 | 743,418,800 | 803,734,474 |
| Gender, Culture | 42,532,524 | 7,095,126 | 49,627,650 |
| Women Fund |  | 5,125,000 | 5,125,000 |
| Disability Fund |  | 5,125,000 | 5,125,000 |
| Youth and Sports | 68,128,582 | 3,780,000 | 71,908,582 |
| Youth Fund |  | - | - |
| Finance and Economic Planning | 384,471,566 | 225,000,000 | 609,471,566 |
| Public Service Management and Administration | 361,645,597 | 393,723,504 | 755,369,101 |
| Sub County Administration | 8,472,553 |  | 8,472,553 |
| Office of the County Secretary | 6,420,469,193 |  | 6,420,469,193 |
| Governor’s Office | 191,574,703 | - | 191,574,703 |
| Deputy Governor’s Office | 39,608,450 |  | 39,608,450 |
| County Public Service Board | 38,292,784 | 13,232,215 | 51,524,999 |
| County Assembly | 969,221,694 | 243,490,260 | 1,212,711,954 |
| Ward Based Projects | 0 | - | - |
| Grand Total | 10,863,513,052 | 5,062,894,710 | 15,926,407,762 |
| Percentages | 68 | 32 | 100 |

# INTRODUCTION

Legal Basis for Preparation of the Report

This report is prepared pursuant to the provisions of section 166 (1) and section 166 (4) of the Public Finance Management Act 2012. In accordance with section 166 (1), every accounting officer of a County Government entity is required to prepare a quarterly report for each financial quarter pertaining to the activities of the entity.

Furthermore, section 166 (4) stipulates that, not later than one month following the end of each quarter, the County Treasury is responsible for consolidating these quarterly reports. Once consolidated, the reports must be submitted to the county assembly, delivered to the Controller of Budget, the National Treasury, and the Commission on Revenue Allocation. In addition, the County Treasury is mandated to publish and publicize the reports to ensure transparency and accessibility.

In compliance with these legal requirements, the ensuing sections of this report provide a comprehensive financial analysis of Bungoma County's budget implementation for the six months of FY 2025/26, encompassing both development and recurrent expenditure. The analysis details how funds were allocated and the sources of revenue supporting county operations. By assessing revenue collection performance and examining the proportion of budgeted amounts realized, this report offers a thorough overview of fiscal management practices. Additionally, it evaluates the composition of funds received including the equitable share from the national government, conditional grants, and internally generated revenues thereby laying the groundwork for subsequent discussions on revenue trends and budget execution outcomes.

# 2. FINANCIAL ANALYSIS OF THE COUNTY BUDGET IMPLEMENTATION FOR SIX MONTHS OF FY 2025/26

## 2.1 Introduction

This chapter presents a financial analysis of aggregated county budget for six months of FY 2025/26.

The analysis covers both development and recurrent expenditures, highlighting the allocation proportions and funding sources for the county's operations. The assessment also considers revenue collection performance over the fiscal year, detailing the extent to which budgeted amounts were realized and examining the composition of funds received, including the equitable share from the national government, conditional grants, and internally generated revenues. This comprehensive approach provides insights into the county's fiscal management and sets the foundation for the subsequent review of revenue trends and budget execution outcomes.

## 2.2 Overview of the Budget

During the six months of FY 2025/26, the Bungoma County Government’s combined budget, as approved by the County Assembly, was Kshs. 15.93 billion. Of this total, Kshs. 5.06 billion, representing 32 percent, was allocated to development expenditure, while Kshs. 10.86 billion, equivalent to 68 percent, was set aside for recurrent expenditure.

To finance this budget, Bungoma County anticipates to receive Kshs. 11.68 billion, which accounts for 73.39 percent of the total, as the equitable share of revenue raised nationally. Additionally, the county expected to obtain Kshs. 1.65 billion, or 10.39 percent, in the form of additional allocations and conditional grants from development partners, 617 million equivalent to 3.88 percent as conditional grants from national government. The county also projected generating Kshs. 1.96 billion, or 12 percent, as gross own-source revenue. This own-source revenue was further broken down into Kshs. 1.29 billion (8.13 percent) as  Appropriations-in-Aid (A-I-A), Kshs. 671 million (4.21 percent) as Local revenue. Details regarding the breakdown of Sources of revenue are provided in Table 2.

Table 2: Total Funds available for Budget Implementation

| No. | Source | 1st Sup. Budget Estimates 2024/25 (KSh) | Budget 2025/26 (KSh) | FY 2025/26 Allocation as % of Total | Budget Projection 2026/27 (KSh) | Budget Projection 2027/28 (KSh) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Balance Brought Forward |  |  |  |  |  |
|  | (i) Equitable Share | 888,958,688 | – | 0.00% | – | – |
|  | (ii) Equitable Share – CRF | 74,044,435 | – | 0.00% | – | – |
|  | (iii) Retention | – | – | 0.00% | – | – |
|  | (iv) Salary Advance (Short-Term) | – | – | 0.00% | – | – |
| 2 | Transfers from Central Government | 11,170,673,599 | 11,688,348,752 | 73.39% | 12,272,766,190 | 12,886,404,499 |
| 3 | Conditional Grants – National Government | 814,274,844 | 617,823,419 | 3.88% | 512,223,419 | 512,223,419 |
|  | Equalization Fund | 58,779,835 | – | 0.00% | – | – |
|  | UNFPA | 7,400,000 | 7,400,000 | 0.05% | 7,400,000 | 7,400,000 |
|  | SHIF | – | 105,600,000 | 0.66% | – | – |
|  | Community Health Promoters | 107,400,000 | 107,400,000 | 0.67% | 107,400,000 | 107,400,000 |
|  | COVID-19 | 150,710 | – | 0.00% | – | – |
|  | CBA Agreement Arrears | 39,854,059 | – | 0.00% | – | – |
|  | Aggregated Industrial Park Grant | 194,548,890 | 133,368,420 | 0.84% | 133,368,420 | 133,368,420 |
|  | REREC | 45,000,000 | 45,000,000 | 0.28% | 45,000,000 | 45,000,000 |
|  | KABDP | 10,918,919 | – | 0.00% | – | – |
|  | KELCOP | 60,067,432 | 34,500,000 | 0.22% | 34,500,000 | 34,500,000 |
|  | Roads – Fuel Levy Fund | 184,554,999 | 184,554,999 | 1.16% | 184,554,999 | 184,554,999 |
| 4 | Conditional Grants – Development Partners | 1,931,623,694 | 1,654,108,119 | 10.39% | 1,154,108,119 | 1,154,108,119 |
|  | Health – UNICEF | 1,571,000 | 1,571,000 | 0.01% | 1,571,000 | 1,571,000 |
|  | Health – DANIDA | 31,024,960 | 13,698,750 | 0.09% | 13,698,750 | 13,698,750 |
|  | Agriculture – World Bank Agricultural & Rural Growth Projects | 391,721 | – | 0.00% | – | – |
|  | Agriculture – NAVCDP | 267,298,010 | 151,515,152 | 0.95% | 151,515,152 | 151,515,152 |
|  | ASDSP II | 5,467 | – | 0.00% | – | – |
|  | County Secretary – KDSP Level I | 37,500,000 | 37,500,000 | 0.24% | 37,500,000 | 37,500,000 |
|  | County Secretary – KDSP Level II | 6,753,138 | 352,500,000 | 2.21% | 352,500,000 | 352,500,000 |
|  | Lands – Urban Support Programme (Development) | 101,880,104 | 100,434,139 | 0.63% | 100,434,139 | 100,434,139 |
|  | Lands – Urban Support Programme (Recurrent) | 35,000,000 | 35,000,000 | 0.22% | 35,000,000 | 35,000,000 |
|  | Lands – KISIP II | 390,103,177 | 297,400,190 | 1.87% | 297,400,190 | 297,400,190 |
|  | FLLoCA – Water | 22,000,000 | 11,000,000 | 0.07% | 11,000,000 | 11,000,000 |
|  | Climate Change Grant | 538,096,118 | 153,488,888 | 0.96% | 153,488,888 | 153,488,888 |
|  | Water & Natural Resources – KOICA | 500,000,000 | 500,000,000 | 3.14% | – | – |
| 5 | Funds | 47,956,352 | – | 0.00% | – | – |
|  | Trade Loan | 12,695,361 | – | 0.00% | – | – |
|  | Women Fund | 820,017 | – | 0.00% | – | – |
|  | Disability Fund | – | – | 0.00% | – | – |
|  | Youth Fund | – | – | 0.00% | – | – |
|  | Emergency Fund | 355,038 | – | 0.00% | – | – |
|  | County Assembly Mortgage | 25,328,890 | – | 0.00% | – | – |
|  | Education Support Scheme Fund | 8,757,046 | – | 0.00% | – | – |
| 6 | Locally Generated AIA | 1,063,647,395 | 1,295,070,023 | 8.13% | 1,359,823,524 | 1,427,814,700 |
|  | Health, Water & Sanitation | 1,063,647,395 | 1,295,070,023 | 8.13% | 1,359,823,524 | 1,427,814,700 |
| 7 | Local Revenue as per Approved Finance Act | 1,042,461,543 | 671,057,448 | 4.21% | 704,610,320 | 739,840,836 |
|  | Deficit | – | – | 0.00% | – | – |
|  | TOTAL | 17,033,640,550 | 15,926,407,761 | 100.00% | 16,003,531,572 | 16,803,708,151 |

Source County Treasury

By the end of the period on December 31, 2025, the County had projected total revenues amounting to Kshs. 6.102 billion. After accounting for self-reporting entities, such as the County Assembly, Level 4 and 5 hospitals, semi-autonomous agencies, County Funds, and the County Executive. The following section provides a detailed breakdown of the revenues received within the six months of FY 2025/26.

Within the reporting period, the County’s revenue realization closely reflected the budget projections, with actual receipts categorized across various funding streams.  The summary as shown in Table 3, the opening balances in nonrefundable special purpose accounts reached Kshs. 686,902,047 achieving a full 100 percent realization. Transfers from the County Revenue Fund (CRF) further contributed to the overall fiscal resources, underscoring the importance of both external and internal financing mechanisms in meeting the county’s operational and development goals. This comprehensive review of revenue classifications provides deeper insight into the effectiveness of the county’s budget execution and the reliability of each revenue source throughout FY 2025/26.

Table 3: Summary of County’s revenue realized in the First Half of FY2025/26

| Revenue Classification | Budget FY 2025/26 | 6 Months Revenue FY 2025/26 | % Realization |
| --- | --- | --- | --- |
| Opening Balances (Nonrefundable special purpose accounts) | 0 | 686,902,047 | 100% |
| Transfers Central Government | 11,688,348,752 | 4,912,792,687 | 42% |
| Local revenue | 671,057,448 | 163,728,286.00 | 24.40% |
| Conditional grants | 2,271,931,538 | 32,746,967.25 | 1.44% |
| Health AIA | 1,295,070,023 | 306,745,038 | 23.69% |
| Total Revenue | 15,926,407,761 | 6,102,915,025.15 | 38.32% |

Source: County Treasury

## 2.3 Revenue Analysis

During the first half of FY 2025/26, the County had KShs. 6.103 billion in revenue and other financial resources available for budget implementation. This comprised KShs. 4.913 billion in transfers from the National Government, KShs. 686.90 million in opening balances in the County Revenue Fund and other non-refundable special-purpose accounts, KShs. 32.75 million in conditional grants, KShs. 163.73 million in local revenue, and KShs. 306.75 million in Appropriation-in-Aid.

The County collected a combined KShs. 470.47 million from its own-source revenue streams, comprising KShs. 163.73 million in local revenue and KShs. 306.75 million in AIA. This represented approximately 23.9 per cent of the combined annual own-source revenue target of KShs. 1.966 billion. Local revenue performance stood at 24.40 per cent of its annual target, while AIA achieved 23.69 per cent of its annual budget.

During the 1st half of financial year 2025/26, the County experienced a positive variance in its own-source revenue, amounting to Kshs. 81 million compared to the Kshs. 499 million achieved same period in FY 2024/25 representing 16 percent increment.

Funds were allocated across different revenue streams, each linked to specific targets and collections. Table 4  below provides a comprehensive summary, featuring the original budget, supplementary estimates, annual targeted revenue, opening balances, actual revenue realized, and the variance for each revenue stream. This detailed breakdown offers a holistic view of the financial resources utilized to support the County’s budget implementation for the fiscal year.

Despite the improvement in own-source revenue compared to the corresponding period of the previous financial year, overall performance remained below the expected mid-year benchmark. This outcome indicates the need for enhanced revenue mobilization measures, including closer monitoring of revenue collection points, enforcement of approved rates and fees, automation of revenue systems, and timely reconciliation of collections by all collecting units. Strengthening these measures will be critical in narrowing the financing gap and ensuring that planned programmes are implemented within the approved budget framework during the second half of FY 2025/26.

The performance of own-source revenue remained below the expected mid-year benchmark of 50 per cent. This indicates that, despite revenue collection efforts during the first half of the financial year, there remains a significant financing gap that could affect the timely implementation of planned programmes and projects if not addressed during the second half of the financial year.

Funds were allocated across various revenue streams, each linked to specific targets and expenditure responsibilities. The detailed revenue analysis in Tabe 4 present the original budget annual  revenue targets, actual revenue realized, realization rates, and variances for each revenue stream. This provides a comprehensive assessment of the County's resource mobilization and budget implementation capacity during the reporting period.

Overall, the County's revenue performance during the first half of FY 2025/26 was below the expected mid-year benchmark, with an overall realization rate of 38.32 per cent. While transfers from the National Government provided a relatively stable source of financing, the low performance of conditional grants and own-source revenue requires strengthened revenue mobilization and management measures.

To improve revenue performance during the second half of FY 2025/26, the County should strengthen monitoring of revenue collection points, enforce approved rates, charges and fees, enhance automation of revenue collection systems, improve reconciliation and reporting by all revenue-collecting units, and strengthen follow-up on outstanding revenue streams. Particular attention should be given to local revenue and AIA, given their potential to provide additional fiscal space for the implementation of County programmes.

Strengthening these measures will be critical in narrowing the financing gap, improving revenue predictability, and ensuring that planned programmes and projects are implemented within the approved budget framework.

Table 4: Revenue Performance in quarters

| No | Revenue Stream | Annual Targeted Revenue (Kshs.) | Actual Revenue (Kshs.) As October | November Actual Revenue (Kshs.) | December Actual Revenue (Kshs.) | Actual Revenue (Kshs.) | Variance (Kshs.) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | B | C | C |  | C | D=B-C |
| A | Unspent Balance from FY 2024/25 |  |  |  |  |  | - |
| 1 | Balance at CRF |  | 685,017,970 |  |  | 685,017,970 | (685,017,970) |
| 2 | County Executive Refunds to CRF |  | 1,884,078 |  |  | 1,884,078 | (1,884,078) |
| 3 | County Assembly Refunds to CRF |  |  |  |  | - | - |
| B | Equitable Share of Revenue Raised Nationally |  |  |  |  | - | - |
| 1 | Transfers from Central Government | 11,688,348,752 | 2,902,786,205 | 1,003,771,835 | 1,006,234,647 | 4,912,792,687 | 6,775,556,065 |
|  | Sub-Total | 11,688,348,752 | 3,589,688,252 | 1,003,771,835 | 1,006,234,647 | 5,599,694,734 | 6,088,654,018 |
| C | Transfers from Equalisation Fund |  |  |  |  |  | - |
| 1 | Finance and Economic Planning: Equalization Fund |  |  | 32,746,967 |  | 32,746,967 | (32,746,967) |
|  | Sub-Total | - | - | 32,746,967 |  | 32,746,967 | (32,746,967) |
| D | Additional Allocations (National Government & Development Partners ) |  |  |  |  |  | - |
| 1 | UNFPA | 7,400,000 |  |  |  | - | 7,400,000 |
| 2 | SHIF | 105,600,000 |  |  |  | - | 105,600,000 |
| 3 | Community Health Promoters | 107,400,000 |  |  |  | - | 107,400,000 |
| 4 | Trade: Aggregated Industrial Park Grant | 133,368,420 |  |  |  | - | 133,368,420 |
| 5 | Rural Electrification and Renewable Energy Corporation (REREC) | 45,000,000 |  |  |  | - | 45,000,000 |
| 6 | Kenya Agricultural Business Development Project (KABDP) |  |  |  |  | - | - |
| 7 | Kenya Livestock Commercialization Poject (KELCLOP) | 34,500,000 |  |  |  | - | 34,500,000 |
| 8 | Roads: I) Fuel Levy Fund | 184,554,999 |  |  |  | - | 184,554,999 |
| 9 | Health: I)UNICEF | 1,571,000 |  |  |  | - | 1,571,000 |
| 10 | III) Danish International Development Agency (DANIDA) | 13,698,750 |  |  |  | - | 13,698,750 |
| 11 | Agriculture: World bank Agricultural and Rural growth Projects | - |  |  |  | - | - |
| 12 | National Agricultural Value Chain Development Project (NAVCDP) | 151,515,152 |  |  |  | - | 151,515,152 |
| 13 | Sweden Agricultural Sector Development Sector Development Support Program Programmme(ASDSP II) | - |  |  |  | - | - |
| 14 | County Secretary: Kenya Devolution Support Programme- Level 1 | 37,500,000 |  |  |  | - | 37,500,000 |
| 15 | Kenya Devolution Support Programme- Level 11 | 352,500,000 |  |  |  | - | 352,500,000 |
| 16 | Lands: I) Urban Support Programme(Development) | 100,434,139 |  |  |  | - | 100,434,139 |
| 17 | II) Urban Support Programme(Recurrent) | 35,000,000 |  |  |  | - | 35,000,000 |
| 18 | III) KISP II (Kenya Informal Settlement Improvement Project) | 297,400,190 |  |  |  | - | 297,400,190 |
| 19 | Finance Locally Led Climate Action Program(FLLOCA )- Water | 11,000,000 |  |  |  | - | 11,000,000 |
| 20 | Climate change grant | 153,488,888 |  |  |  | - | 153,488,888 |
| 21 | Water and Natural Resources I) WATER KOICA | 500,000,000 |  |  |  | - | 500,000,000 |
|  | Sub-Total | 2,271,931,538 | - | - |  | - | 2,271,931,538 |
| E | Ordinary Own Source Revenue (OSR) |  |  |  |  |  | - |
| 1 | Land Rates | 58,316,975 | 4,544,071 | 354,613 | 1,335,711 | 6,234,395 | 52,082,580 |
| 2 | Alcohol drinks licences | 9,986,559 | 567,600 | 51,000 | 480,000 | 1,098,600 | 8,887,959 |
| 3 | Single Business Permits | 107,201,317 | 2,808,250 | 800,000 | 8,179,500 | 11,787,750 | 95,413,567 |
| 4 | Application fees | 7,505,292 | 440,000 | 52,000 | 123,000 | 615,000 | 6,890,292 |
| 5 | Renewal fees | 10,479,582 | 120,500 | 118,000 | 1,660,500 | 1,899,000 | 8,580,582 |
| 6 | Conservancy fees | 18,718,903 | 536,088 | 140,600 | 1,338,000 | 2,014,688 | 16,704,215 |
| 7 | Fire Compliance | 29,924,461 | 823,200 | 297,100 | 3,237,200 | 4,357,500 | 25,566,961 |
| 8 | Advertisement fees | 32,054,602 | 2,268,940 | 438,600 | 1,576,750 | 4,284,290 | 27,770,312 |
| 9 | Food and Drugs Permit | 4,696,879 | 94,300 | 56,600 | 362,500 | 513,400 | 4,183,479 |
| 10 | Hire of Machinery | 543,803 | 5,000 | 10,000 | 10,000 | 25,000 | 518,803 |
| 11 | Parking fees | 11,376,226 | 2,819,150 | 628,500 | 2,021,100 | 5,468,750 | 5,907,476 |
| 12 | Bodaboda parking | 4,855,154 | 245,000 | 8,000 | 2,000 | 255,000 | 4,600,154 |
| 13 | House Rent | 13,606,255 | 3,078,136 | 726,300 | 719,300 | 4,523,736 | 9,082,519 |
| 14 | Plan Approval | 14,138,889 | 3,823,021 | 718,455 | 934,595 | 5,476,071 | 8,662,818 |
| 15 | Inspection fee | 1,631,410 | 542,510 | 134,700 | 182,530 | 859,740 | 771,670 |
| 16 | Ground Rent | 3,115,527 | 571,127 | 39,438 | 160,225 | 770,790 | 2,344,737 |
| 17 | Market fees | 46,513,704 | 12,618,865 | 2,981,230 | 2,766,160 | 18,366,255 | 28,147,449 |
| 18 | Enclosed Bus Park Fee | 73,957,268 | 21,500,200 | 5,708,450 | 5,722,550 | 32,931,200 | 41,026,068 |
| 19 | Slaughter fee | 7,069,445 | 940,350 | 221,900 | 285,200 | 1,447,450 | 5,621,995 |
| 20 | Cess | 48,942,309 | 20,944,348 | 2,342,239 | 9,593,098 | 32,879,685 | 16,062,624 |
| 21 | Market shops rent | 2,473,725 | 432,500 | 69,500 | 74,500 | 576,500 | 1,897,225 |
| 22 | Stock Sales | 9,055,749 | 2,473,380 | 609,840 | 658,920 | 3,742,140 | 5,313,609 |
| 23 | Penalties | 1,631,410 | 226,500 |  |  | 226,500 | 1,404,910 |
| 24 | Consent to charge | 162,350 | 34,000 | 34,000 |  | 68,000 | 94,350 |
| 25 | Survey fees & Beacon search | 453,658 | 232 |  |  | 232 | 453,426 |
| 26 | Co-operative Audit fees | 1,758,919 | 91,410 | 13,400 | 10,600 | 115,410 | 1,643,509 |
| 27 | Pyroll Product | 158,523 | 1,154,984 | 269,924 | 264,513 | 1,689,421 | (1,530,898) |
| 28 | Imprest recovery | 2,903,113 | - | 235,000 | 135,000 | 370,000 | 2,533,113 |
| 29 | Bank Commissions | 15,226,496 | 1,018,976 |  | 1,055,177 | 2,074,153 | 13,152,343 |
| 30 | Salary Recovery | 2,042,057 | - |  |  | - | 2,042,057 |
| 31 | Fisheries | 1,631,410 | 60,500 | 15,000 | 8,000 | 83,500 | 1,547,910 |
| 32 | Occupational Report | 424,074 | 67,400 |  |  | 67,400 | 356,674 |
| 33 | Weights and Measures | 1,670,760 | 344,900 | 197,400 |  | 542,300 | 1,128,460 |
| 34 | Physical Planning fees | 194,132 | - |  |  | - | 194,132 |
| 35 | Change of User fees | 114,040 | 46,000 |  |  | 46,000 | 68,040 |
| 36 | Sale of fertilizers | 72,500,000 | - |  |  | - | 72,500,000 |
| 37 | Mabanga AMC | 2,719,017 | 40,500 | 6,500 | 23,500 | 70,500 | 2,648,517 |
| 38 | Mabanga ATC | 33,360,868 | 5,466,574 | 3,175,261 | 5,581,377 | 14,223,212 | 19,137,656 |
| 39 | Livestock | 6,055,448 | 785,660 | 247,450 | 224,745 | 1,257,855 | 4,797,593 |
| 40 | Duplicate Permit | - | 7,500 |  | 1,500 | 9,000 | (9,000) |
| 41 | Burial Fees | 71,997 | 30,000 | 4,500 | 7,500 | 42,000 | 29,997 |
| 42 | Stadium Hire | 1,087,607 | 5,000 | 6,500 |  | 11,500 | 1,076,107 |
| 43 | Miscellaneous Income | - | 1,200 |  |  | 1,200 | (1,200) |
| 44 | Technical services | - | - |  |  | - | - |
| 45 | Plot transfer | 263,993 | 78,000 | 18,000 | 36,000 | 132,000 | 131,993 |
| 46 | Change of Business name | - | 4,000 |  |  | 4,000 | (4,000) |
| 47 | Impound Charges | 1,571,219 | 69,200 | 4,000 | 2,000 | 75,200 | 1,496,019 |
| 48 | Tender document sale |  | - |  |  | - | - |
| 49 | Sand Harvet fee |  | - |  |  | - | - |
| 50 | Other charges | - | - | 6,900 |  | 6,900 | (6,900) |
| 51 | Clearance certificate | - | 141,000 | 69,000 | 42,000 | 252,000 | (252,000) |
| 52 | Extension of lease | - | 35,000 |  |  | 35,000 | (35,000) |
| 53 | Overpayment Recovery | - | - | 536,157 | 409,056 | 945,213 | (945,213) |
| 54 | Pulping | - | 61,000 | 12,000 | 6,000 | 79,000 | (79,000) |
| 55 | Certificate of compliance | - | 26,250 | 2,000 | 5,000 | 33,250 | (33,250) |
| 56 | Noise pollution | 1,319,980 | 55,000 | 30,000 | 2,500 | 87,500 | 1,232,480 |
| 57 | Property Sub-division | - | - |  |  | - | - |
| 58 | Quarrying and Royalties | 2,778,322 | - |  |  | - | 2,778,322 |
| 59 | Registration of schools | 2,441,518 | - |  |  | - | 2,441,518 |
| 60 | Material testing | 2,352,502 | - |  |  | - | 2,352,502 |
| 61 | Way Leave Charges |  | 1,053,100 |  |  | 1,053,100 | (1,053,100) |
|  | Sub-Total | 671,057,448 | 93,100,422 | 21,390,057 | 49,237,807 | 163,728,286 | 507,329,162 |
| F | Facility Improvement Fund/Financing (FIF) |  |  |  |  |  | - |
| 1 | SHIF |  |  |  |  |  | - |
| 2 | Defunct NHIF |  |  |  |  |  | - |
|  | Sub-Total | - | - | - |  | - | - |
| G | Appropriations in Aid |  |  |  |  |  | - |
| 1 | Health and Sanitation | 1,295,070,023 | 211,988,425 | 44,192,368 | 50,564,245 | 306,745,038 | 988,324,985 |
|  | Sub-Total | 1,295,070,023 | 211,988,425 | 44,192,368 | 50,564,245 | 306,745,038 | 988,324,985 |
| Total |  | 15,926,407,761 | 3,894,777,100 | 1,102,101,227 | 1,106,036,699 | 6,102,915,026 | 9,823,492,735 |

Source: County treasury

## 2.4 Funds Released to the County

## 2.4.1 Funds released from the Consolidated Fund to Bungoma County CRF.

Article 207 of the Constitution of Kenya establishes the County Revenue Fund, into which all monies raised or received by or on behalf of the County Government must be deposited. The responsibility for administering this fund lies with the County Treasury, as stipulated in Section 109 of the Public Finance Management (PFM) Act, 2012. The fund is maintained as the County Exchequer Account at the Central Bank of Kenya.

During the six months of the financial year 2025/26, the Controller of Budget (COB) approved the transfer of Kshs. 5.514 billion from the Consolidated Fund to the Bungoma County Revenue Funds (CRFs). This transfer constituted an equitable share of the revenue raised nationally, in accordance with Article 206 (4) of the Constitution. The amount transferred represented 47 percent of the approved equitable share, which was set at Kshs. 11.68 billion in the County Allocation of Revenue Act, 2025.

## 2.4.2 Funds Released to the County Operational Accounts

The withdrawal of funds from the County Revenue Fund is authorized by the County Appropriation Act. To access these funds, the County Treasury must seek approval from the Controller of Budget (COB), an independent constitutional office responsible for overseeing the implementation of budgets by both national and County Governments. Upon approval, funds are transferred from the County Revenue Fund to the County Operational Account, which refers to the designated bank accounts held by the County Executive and County Assembly for managing their respective approved budgets.

The withdrawal of funds from the County Revenue Fund is authorized by the County Appropriation Act. To access these funds, the County Treasury must seek approval from the Controller of Budget (COB), an independent constitutional office responsible for overseeing the implementation of budgets by both national and County Governments. Upon approval, funds are transferred from the County Revenue Fund to the County Operational Account, which refers to the designated bank accounts held by the County Executive and County Assembly for managing their respective approved budgets.

Following the approval and withdrawal process, the allocated funds were distributed as follows, with further details provided in Chapter Six. The COB authorized withdrawals totalling to Kshs. 5.48 billion from the County Revenue Fund to County Operational Accounts. Of this amount, Kshs. 334 million was earmarked for development expenditure, and Kshs. 5.15 billion for recurrent expenditure. Expenditure on development programs reflected an absorption rate of 6.6 percent, indicating low utilization of allocated funds similar to the 1st half in the previous year. In contrast, recurrent expenditure represented 47 percent of the annual recurrent expenditure budget, suggesting a relatively low level of fund utilization.

# 3. FINANCIAL ANALYSIS OF COUNTY BUDGET IMPLEMENTATION FOR SIX MONTHS FY 2025/26

## 3.1 Introduction

This chapter presents a financial analysis of aggregated county budget implementation for FY 2025/26. The analysis examines the extent to which budgeted resources were received and utilized, highlights the allocation between development and recurrent expenditures, and evaluates the county’s performance in generating its own revenue. The findings consider not only the overall budget but also the actual funds available and expended during the financial year, providing insight into the efficiency of resource absorption and the effectiveness of fiscal management within Bungoma County. The subsequent overview details the approved budget, the composition of funding sources, and the revenue performance for the six-month period, setting the stage for a deeper exploration of financial outcomes and variances in the following sections.

## 3.1.1 Overview of FY 2025/26 Budget

During the six months of FY 2025/26, the combined Bungoma County Government budget approved by the County Assembly amounted to Kshs. 15.93 billion that comprised Kshs. 5.06 billion (32 per cent) allocated to development expenditure and Kshs. 10.86 billion (68 per cent) for recurrent expenditure.

To finance this budget, Bungoma County anticipates receiving Kshs. 11.68 billion, which accounts for 73 percent of the total, as the equitable share of revenue raised nationally. Additionally, the county expected to obtain Kshs. 1.65 billion, or 10 percent, in the form of additional allocations and conditional grants from development partners, Kshs. 617 million equivalent to 3.8 percent as conditional grants from national government. The county also projected generating Kshs. 1.96 billion, or 12 percent, as gross own-source revenue. This own-source revenue was further broken down into Kshs. 1.29 billion (8 percent) as ordinary Appropriations-in-Aid (A-I-A), Kshs. 671 million (4.2percent) as ordinary own-source revenue. Details regarding the breakdown of additional allocations and conditional grants are provided in Table 5

The approved budget is financed through a blend of national transfers, conditional grants and locally generated revenue. Actual resources available for implementation during the review period should be read together with the detailed revenue schedules in this report. This financial inflow enabled the County to support both development and recurrent operations, with revenue streams comprising the equitable share, contributions from development partners, conditional grants from the National Government, and own-source revenue, including ordinary A-I-A and ordinary OSR. Table 5 presents a detailed breakdown of these revenue categories, opening balances, and actual receipts, offering a comprehensive view of Bungoma County’s fiscal capacity and resource mobilization efforts throughout the first half of the year.

## 3.1.2 Revenue Performance

Over the past several years, the performance of the County's Own Source Revenue (OSR) streams has fluctuated, reflecting changes in economic activity, revenue administration, policy and regulatory frameworks, enforcement mechanisms, valuation practices and the efficiency of revenue collection systems. The key trends and observations across the major revenue streams are as follows:

- Trade licences and market fees: These revenue streams have generally demonstrated steady growth, supported by expansion of commercial activities, increasing business activity and population growth. However, their full revenue potential continues to be constrained by gaps in registration, compliance and enforcement.

- Construction-related charges and property rates: Revenue from construction and property-related charges tends to increase during periods of growth in the real estate and construction sectors. However, the revenue potential remains under-exploited due to irregular property valuations, outdated valuation rolls and rates, incomplete property records and challenges in enforcement.

- Parking fees: Parking revenue has generally remained relatively stable, with limited growth attributable to the constrained expansion of designated parking areas. Revenue performance is also affected by compliance levels, enforcement and the effectiveness of parking revenue collection mechanisms.

- House and stall rents: Revenue from County houses, stalls and other rental properties has remained constrained by infrequent rent reviews, outdated rental rates, occupancy challenges and weaknesses in the management and collection of rental income.

- Fines, penalties and forfeitures: Revenue from fines and penalties remains unpredictable because it is dependent on the level of enforcement and the occurrence of relevant offences. Weak enforcement, challenges in compliance and legal and administrative constraints continue to affect the reliability of this revenue stream.

Overall, the historical performance indicates that the County has significant untapped potential for improving OSR collection. Strengthening revenue administration, updating valuation and rental registers, improving enforcement and compliance, expanding revenue bases, and leveraging technology for revenue collection and monitoring will be critical to improving revenue performance over the medium term. Below is a tabulation of revenue collection over 12 financial years:

In the six months of FY 2025/26, the County received Kshs. 4.912 billion as equitable share, Kshs. 686 million balances on the County revenue fund for the previous finance year 2024/25. Conditional grants amounted to 553 million, on source revenue included Kshs. 388 million as ordinary A-I-A and Kshs. 163 million as ordinary OSR. Own Source revenue performance during the period is detailed in Table 3.1, which should be read together with the supporting revenue schedules in this report.

Table 3.1: Revenue Performance for six months of FY 2025/26

| No | Revenue Stream | Annual Targeted Revenue (Kshs.) | Actual Revenue (Kshs.) As October | Actual Revenue (Kshs.) | Variance (Kshs.) |
| --- | --- | --- | --- | --- | --- |
|  |  | B | C | C | D=B-C |
| A | Unspent Balance from FY 2024/25 |  |  |  | - |
| 1 | Balance at CRF |  | 685,017,970 | 685,017,970 | (685,017,970) |
| 2 | County Executive Refunds to CRF |  | 1,884,078 | 1,884,078 | (1,884,078) |
| 3 | County Assembly Refunds to CRF |  |  | - | - |
| B | Equitable Share of Revenue Raised Nationally |  |  | - | - |
| 1 | Transfers from Central Government | 11,688,348,752 | 2,902,786,205 | 4,912,792,687 | 6,775,556,065 |
|  | Sub-Total | 11,688,348,752 | 3,589,688,252 | 5,599,694,734 | 6,088,654,018 |
| C | Transfers from Equalisation Fund |  |  |  | - |
| 1 | Finance and Economic Planning: Equalization Fund |  |  | 32,746,967 | (32,746,967) |
|  | Sub-Total | - | - | 32,746,967 | (32,746,967) |
| D | Additional Allocations (National Government & Development Partners ) |  |  |  | - |
| 1 | UNFPA | 7,400,000 |  | - | 7,400,000 |
| 2 | SHIF | 105,600,000 |  | - | 105,600,000 |
| 3 | Community Health Promoters | 107,400,000 |  | - | 107,400,000 |
| 4 | Trade: Aggregated Industrial Park Grant | 133,368,420 |  | - | 133,368,420 |
| 5 | Rural Electrification and Renewable Energy Corporation (REREC) | 45,000,000 |  | - | 45,000,000 |
| 6 | Kenya Agricultural Business Development Project (KABDP) |  |  | - | - |
| 7 | Kenya Livestock Commercialization Poject (KELCLOP) | 34,500,000 |  | - | 34,500,000 |
| 8 | Roads: I) Fuel Levy Fund | 184,554,999 |  | - | 184,554,999 |
| 9 | Health: I)UNICEF | 1,571,000 |  | - | 1,571,000 |
| 10 | III) Danish International Development Agency (DANIDA) | 13,698,750 |  | - | 13,698,750 |
| 11 | Agriculture: World bank Agricultural and Rural growth Projects | - |  | - | - |
| 12 | National Agricultural Value Chain Development Project (NAVCDP) | 151,515,152 |  | - | 151,515,152 |
| 13 | Sweden Agricultural Sector Development Sector Development Support Program Programmme(ASDSP II) | - |  | - | - |
| 14 | County Secretary: Kenya Devolution Support Programme- Level 1 | 37,500,000 |  | - | 37,500,000 |
| 15 | Kenya Devolution Support Programme- Level 11 | 352,500,000 |  | - | 352,500,000 |
| 16 | Lands: I) Urban Support Programme(Development) | 100,434,139 |  | - | 100,434,139 |
| 17 | II) Urban Support Programme(Recurrent) | 35,000,000 |  | - | 35,000,000 |
| 18 | III) KISP II (Kenya Informal Settlement Improvement Project) | 297,400,190 |  | - | 297,400,190 |
| 19 | Finance Locally Led Climate Action Program(FLLOCA )- Water | 11,000,000 |  | - | 11,000,000 |
| 20 | Climate change grant | 153,488,888 |  | - | 153,488,888 |
| 21 | Water and Natural Resources I) WATER KOICA | 500,000,000 |  | - | 500,000,000 |
|  | Sub-Total | 2,271,931,538 | - | - | 2,271,931,538 |
| E | Ordinary Own Source Revenue (OSR) |  |  |  | - |
| 1 | Land Rates | 58,316,975 | 4,544,071 | 6,234,395 | 52,082,580 |
| 2 | Alcohol drinks licences | 9,986,559 | 567,600 | 1,098,600 | 8,887,959 |
| 3 | Single Business Permits | 107,201,317 | 2,808,250 | 11,787,750 | 95,413,567 |
| 4 | Application fees | 7,505,292 | 440,000 | 615,000 | 6,890,292 |
| 5 | Renewal fees | 10,479,582 | 120,500 | 1,899,000 | 8,580,582 |
| 6 | Conservancy fees | 18,718,903 | 536,088 | 2,014,688 | 16,704,215 |
| 7 | Fire Compliance | 29,924,461 | 823,200 | 4,357,500 | 25,566,961 |
| 8 | Advertisement fees | 32,054,602 | 2,268,940 | 4,284,290 | 27,770,312 |
| 9 | Food and Drugs Permit | 4,696,879 | 94,300 | 513,400 | 4,183,479 |
| 10 | Hire of Machinery | 543,803 | 5,000 | 25,000 | 518,803 |
| 11 | Parking fees | 11,376,226 | 2,819,150 | 5,468,750 | 5,907,476 |
| 12 | Bodaboda parking | 4,855,154 | 245,000 | 255,000 | 4,600,154 |
| 13 | House Rent | 13,606,255 | 3,078,136 | 4,523,736 | 9,082,519 |
| 14 | Plan Approval | 14,138,889 | 3,823,021 | 5,476,071 | 8,662,818 |
| 15 | Inspection fee | 1,631,410 | 542,510 | 859,740 | 771,670 |
| 16 | Ground Rent | 3,115,527 | 571,127 | 770,790 | 2,344,737 |
| 17 | Market fees | 46,513,704 | 12,618,865 | 18,366,255 | 28,147,449 |
| 18 | Enclosed Bus Park Fee | 73,957,268 | 21,500,200 | 32,931,200 | 41,026,068 |
| 19 | Slaughter fee | 7,069,445 | 940,350 | 1,447,450 | 5,621,995 |
| 20 | Cess | 48,942,309 | 20,944,348 | 32,879,685 | 16,062,624 |
| 21 | Market shops rent | 2,473,725 | 432,500 | 576,500 | 1,897,225 |
| 22 | Stock Sales | 9,055,749 | 2,473,380 | 3,742,140 | 5,313,609 |
| 23 | Penalties | 1,631,410 | 226,500 | 226,500 | 1,404,910 |
| 24 | Consent to charge | 162,350 | 34,000 | 68,000 | 94,350 |
| 25 | Survey fees & Beacon search | 453,658 | 232 | 232 | 453,426 |
| 26 | Co-operative Audit fees | 1,758,919 | 91,410 | 115,410 | 1,643,509 |
| 27 | Pyroll Product | 158,523 | 1,154,984 | 1,689,421 | (1,530,898) |
| 28 | Imprest recovery | 2,903,113 | - | 370,000 | 2,533,113 |
| 29 | Bank Commissions | 15,226,496 | 1,018,976 | 2,074,153 | 13,152,343 |
| 30 | Salary Recovery | 2,042,057 | - | - | 2,042,057 |
| 31 | Fisheries | 1,631,410 | 60,500 | 83,500 | 1,547,910 |
| 32 | Occupational Report | 424,074 | 67,400 | 67,400 | 356,674 |
| 33 | Weights and Measures | 1,670,760 | 344,900 | 542,300 | 1,128,460 |
| 34 | Physical Planning fees | 194,132 | - | - | 194,132 |
| 35 | Change of User fees | 114,040 | 46,000 | 46,000 | 68,040 |
| 36 | Sale of fertilizers | 72,500,000 | - | - | 72,500,000 |
| 37 | Mabanga AMC | 2,719,017 | 40,500 | 70,500 | 2,648,517 |
| 38 | Mabanga ATC | 33,360,868 | 5,466,574 | 14,223,212 | 19,137,656 |
| 39 | Livestock | 6,055,448 | 785,660 | 1,257,855 | 4,797,593 |
| 40 | Duplicate Permit | - | 7,500 | 9,000 | (9,000) |
| 41 | Burial Fees | 71,997 | 30,000 | 42,000 | 29,997 |
| 42 | Stadium Hire | 1,087,607 | 5,000 | 11,500 | 1,076,107 |
| 43 | Miscellaneous Income | - | 1,200 | 1,200 | (1,200) |
| 44 | Technical services | - | - | - | - |
| 45 | Plot transfer | 263,993 | 78,000 | 132,000 | 131,993 |
| 46 | Change of Business name | - | 4,000 | 4,000 | (4,000) |
| 47 | Impound Charges | 1,571,219 | 69,200 | 75,200 | 1,496,019 |
| 48 | Tender document sale |  | - | - | - |
| 49 | Sand Harvet fee |  | - | - | - |
| 50 | Other charges | - | - | 6,900 | (6,900) |
| 51 | Clearance certificate | - | 141,000 | 252,000 | (252,000) |
| 52 | Extension of lease | - | 35,000 | 35,000 | (35,000) |
| 53 | Overpayment Recovery | - | - | 945,213 | (945,213) |
| 54 | Pulping | - | 61,000 | 79,000 | (79,000) |
| 55 | Certificate of compliance | - | 26,250 | 33,250 | (33,250) |
| 56 | Noise pollution | 1,319,980 | 55,000 | 87,500 | 1,232,480 |
| 57 | Property Sub-division | - | - | - | - |
| 58 | Quarrying and Royalties | 2,778,322 | - | - | 2,778,322 |
| 59 | Registration of schools | 2,441,518 | - | - | 2,441,518 |
| 60 | Material testing | 2,352,502 | - | - | 2,352,502 |
| 61 | Way Leave Charges |  | 1,053,100 | 1,053,100 | (1,053,100) |
|  | Sub-Total | 671,057,448 | 93,100,422 | 163,728,286 | 507,329,162 |
| F | Facility Improvement Fund/Financing (FIF) |  |  |  | - |
| 1 | SHIF |  |  |  | - |
| 2 | Defunct NHIF |  |  |  | - |
|  | Sub-Total | - | - | - | - |
| G | Appropriations in Aid |  |  |  | - |
| 1 | Health and Sanitation | 1,295,070,023 | 211,988,425 | 306,745,038 | 988,324,985 |
|  | Sub-Total | 1,295,070,023 | 211,988,425 | 306,745,038 | 988,324,985 |
| Total |  | 15,926,407,761 | 3,894,777,100 | 6,102,915,026 | 9,823,492,735 |

Source: County Treasury

Although several revenue streams demonstrated commendable performance against annual targets, there remain notable disparities in overall revenue growth. The subsequent analysis will further explore the fluctuations in own-source revenue across the financial years, highlighting both areas of consistent improvement and segments that require strategic intervention to bolster future collections. Figure 1 and Table 8 provide a comprehensive overview of these trends, offering valuable insights into the evolving landscape of local revenue generation and the County’s progress towards meeting its fiscal objectives.

Own-Source Revenue Growth

The figure below shows the Trend in own-source revenue collection from FY 2020/21 to FY 2025/26 and table 6 analyses the growth of own-source revenue for six Financial Years. This period reflects a dynamic revenue environment, with fluctuations attributable to both external economic factors and internal administrative reforms. The analysis in table 6 builds on these trends, providing a detailed evaluation of the growth rates and collection patterns that have shaped the County’s fiscal trajectory. By examining the data across six consecutive financial years, the report identifies key drivers behind revenue surges and shortfalls, thereby equipping stakeholders with the information necessary for targeted interventions and policy refinement. Such insights are especially pertinent as the County seeks to enhance its financial sustainability and optimize resource mobilization in the coming years.

Table 6  analyses the growth of own-source revenue for six Financial Years

| S/NO | FINANCIAL YEAR | LOCAL REVENUE | AIA | TOTAL |
| --- | --- | --- | --- | --- |
|  | 2013/14 | 182,633,025 | - | 182,633,025 |
|  | 2014/15 | 333,480,786 | 171,142,857 | 504,623,643 |
|  | 2015/16 | 311,949,212 | 319,039,273 | 630,988,485 |
|  | 2016/17 | 304,535,276 | 357,052,873 | 661,588,149 |
|  | 2017/18 | 294,029,707 | 325,365,923 | 619,395,630 |
|  | 2018/19 | 326,053,493 | 324,540,993 | 650,594,485 |
|  | 2019/20 | 310,980,149 | 466,477,712 | 777,457,862 |
|  | 2020/21 | 395,118,238 | 363,129,898 | 758,248,135 |
|  | 2021/22 | 368,035,218 | 615,261,490 | 983,296,708 |
|  | 2022/23 | 379,219,866 | 648,089,121 | 1,027,308,987 |
|  | 2023/24 | 443,169,559 | 581,056,822 | 1,024,226,381 |
|  | 2024/25 | 485,531,746 | 875,954,178 | 1,361,485,924 |
|  | TOTAL | 4,134,736,275 | 5,047,111,140 | 9,181,847,414 |

Source: County Treasury

During the six-month period of FY 2025/26, the County generated approximately Kshs. 552.7 million from ordinary local revenue and Appropriations-in-Aid. This represented approximately 28 per cent of the annual own-source revenue target of Kshs. 1.966 billion. The performance indicates the need for continued strengthening of revenue administration, automation and enforcement.

Top streams of Own Source Revenue

| S/NO | REVENUE STREAM | ANNUAL TARGET | ACTUAL RECEIVED HALF YEAR | % COLLECTED |
| --- | --- | --- | --- | --- |
| 1 | Cess | 65,067,503 | 38,082,175 | 58.5% |
| 2 | Miscellaneous Receipts | 7,572,342 | 3,272,874 | 43.2% |
| 3 | Parking Fees | 90,188,648 | 38,353,650 | 42.5% |
| 4 | Physical Planning and Development | 15,324,793 | 6,309,823 | 41.2% |
| 5 | Market Fees | 46,513,704 | 18,479,275 | 39.7% |
| 6 | Hire of County Assets | 43,766,744 | 14,305,212 | 32.7% |
| 7 | Hospital Fees | 1,295,070,023 | 388,912,463 | 30.03 |
| 8 | Property Rent | 39,952,039 | 9,633,712 | 24.1% |
| 9 | Public Health Service Fees | 7,959,700 | 1,588,520 | 20.0% |
| 10 | Administration Control Fees and Charges | 43,340,698 | 6,013,000 | 13.9% |
| 11 | Advertising | 32,054,s602 | 4,282,290 | 13.4% |
| 12 | Single/Business Permits | 125,186,191 | 14,699,250 | 11.7% |
| 13 | Land Rate | 58,316,975 | 6,241,295 | 10.7% |
| 14 | Conservancy Administration | 20,110,881 | 2,149,438 | 10.7% |
| 15 | Proceeds from sale of assets | 72,500,000 | 0 | 0.0% |
| 16 | Other Fines, Penalties, and Forfeiture Fees | 3,202,630 | 362,100 | 11.3% |
|  | Total | 1,966,127,473 | 552,685,077 | 28 |

The revenue streams which contributed the highest OSR receipts are shown in Figure 2.

Figure 2: Top Streams of Own-Source Revenue in the First Half of FY 2025/26

Source: County Treasury

The highest revenue stream of Kshs. 388 million was from Health /Hospital -FIF, contributing 30 per cent of the total OSR receipts.

## 3.1.3 Exchequer Issues

During the reporting period, the Controller of Budget approved exchequer withdrawal requests totaling Kshs. 5.48 billion from the Bungoma County Revenue Fund (CRF) account. This amount consisted of Kshs.334 million (6 per cent) designated for development programs and Kshs. 5.15 billion (94 per cent) allocated for recurrent programs.

An analysis of the released recurrent exchequer shows that Kshs.4.19 billion was allocated to employee compensation and Kshs.959.84 million to operations and maintenance expenditures. Within the operations and maintenance category, 30 per cent was for domestic travel and less than 1 per cent for foreign travel. The domestic travel exchequer totaled Kshs.289.40 million, including Kshs.227.38 million for the County Executive and Kshs.62.02 million for the County Assembly. Meanwhile, the foreign travel expenses amounted to Kshs.9.85 million, with Kshs.2.74 million for the County Executive and Kshs.6.60 million for the County Assembly.

## 3.1.4 Facility Improvement Financing

During the period under review, the County reported a collection of Kshs. 388 million as FIF, which was 30 per cent of the annual target of Kshs.1.29 billion. The collected amount was retained and utilized at source in line with the Facility Improvement Financing Act, 2023

This performance improvement in Facility Improvement Financing (FIF) highlights the effectiveness of ongoing automation efforts and underscores the County’s commitment to strengthening internal revenue generation mechanisms so as to meet both recurrent and development expenditure targets.

| i | Health Facility | Number of Facilities | Approved Budget (Kshs.) | Actual Expenditure (Kshs) | Absorption rate (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | Level 5 Hospital | 2 | 671,296,847 | 246,926,640 | 37 |
| 2 | Level 4 Hospital | 8 | 402,773,175 | 44,346,061 | 11 |
| 3 | Level 2& 3 Facility | 180 | 221,000,001 | 99,176,084 | 45 |
| Total |  |  | 12,950,070,023 | 390,448,785 | 30 |

Source: County Treasury

## 3.1.5 Borrowing by the County

The County did not undertake any borrowing during the period under review. Consequently, no funds were raised through borrowing and no borrowing-related expenditure or debt-service obligations were incurred during the period.

## 3.1.6 County Expenditure Review

Overall Performance of Expenditures

The total budget for FY 2025/26 was Kshs 15.93 billion comprising of Kshs. 5.06 billion Development (32%) and Kshs 10.86 billion recurrent (68%) expenditure. The County spent Kshs. 7.15 billion on development and recurrent programmes during the reporting period. The expenditure represented 130 per cent of the total funds released by the CoB. It comprised Kshs. 1.646 billion for development programmes and Kshs.6.22 billion for recurrent programmes. Expenditure on development programmes accounted for 18 per cent of the annual development expenditure budget, while recurrent expenditure accounted for 50 per cent of the annual recurrent expenditure budget

Several factors contributed to this under-spending. Primarily, there were delays in the disbursement of the equitable share from the national government. Additionally, the county experienced low ordinary revenue collection, which further constrained available funds. Furthermore, the absorption of development projects funded by grants from development partners was low, mainly due to late disbursement of these funds to the County by various donors.

Despite these challenges, the County made concerted efforts to prioritize essential services and maintain fiscal discipline throughout the period. Expenditure patterns reflected a stronger focus on meeting recurrent obligations, while development outlays lagged behind targets due to the aforementioned delays and funding constraints. As a result, the utilization rates for both categories of expenditure varied, with recurrent spending nearing the annual allocation and development spending remaining below expectations. This performance underscores the ongoing need for improved revenue mobilization, more timely disbursement of funds, and enhanced project implementation strategies to ensure that budgetary objectives are fully achieved.

Table 7: Expenditure by Major Economic Classification for the Six Months of FY 2025/26

| Department | Gross Approved Estimates FY 2025/26 (Kshs.) |  | Actual Expenditure as of 30th December 2025 (Kshs.) |  | Absorption Rate (%) |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Recurrent Expenditure | Development Expenditure | Recurrent Expenditure | Development Expenditure | Recurrent Expenditure | Development Expenditure |
| Agriculture, Livestock, Fisheries, Irrigation and Cooperatives Development | 70,058,405 | 535,016,861 | 52,024,375 | 6,213,965 | 74% | 1% |
| Health and Sanitation | 1,471,699,373 | 225,033,801 | 124,008,876 | 165,993,058 | 8% | 74% |
| Roads, Public Works, And Transport | 45,759,393 | 1,291,654,906 | 32,854,107 | 1,166,155,873 | 72% | 90% |
| Environment, Tourism and Climate Change | 375,273,332 | 244,488,888 | 164,812,992 | 55,309,413 | 44% | 23% |
| Water and Natural Resource | 60,315,674 | 743,418,800 | 43,113,248 | 40,737,126 | 71% | 5% |
| Education and Vocational Training | 93,653,953 | 165,591,784 | 38,479,256 | 17,379,996 | 41% | 10% |
| Trade | 40,287,050 | 94,898,340 | 56,108,208 | 6,654,170 | 139% | 7% |
| Energy | 22,418,816 | 114,372,408 | 8,980,000 | 0 | 40% | 0% |
| Industry | 15,587,576 | 173,368,420 | 0 | 79,350,264 | 0% | 46% |
| Lands, Urban, Physical Planning, | 27,674,947 | 96,091,223 | 23,112,384 | - | 84% | 0% |
| Housing | 28,428,198 | 319,900,190 | 7,210,032 | - | 25% | 0% |
| Bungoma Municipality | 44,248,371 | 75,392,027 | 40,554,371 | 13,286,894 | 92% | 18% |
| Kimilili Municipality | 43,690,318 | 87,095,957 | 39,251,878 | - | 90% | 0% |
| Finance And Economic Planning | 384,471,566 | 225,000,000 | 285,090,165 | 95,275,000 | 74% | 42% |
| Public Administration | 371,341,654 | 392,500,000 | 177,695,374 | - | 48% | 0% |
| Office of The County Secretary | 6,343,563,185 | - | 2,368,269,748 | - | 37% |  |
| Office of the County Attorney | 75,682,504 | 1,223,504 | 70,666,555 | - | 93% | 0% |
| Office of The Governor and Deputy Governor | 231,183,153 | - | 178,395,239 | - | 77% | 0 |
| Gender and Culture | 42,532,524 | 17,345,126 | 17,265,531 | 0 | 41% | 0% |
| Youth and Sports | 68,128,582 | 3,780,000 | 63,030,380 | 0 | 93% | 0% |
| County Public Service Board | 38,292,784 | 13,232,215 | 29,679,439 | - | 78% | 0% |
| County Assembly | 966,221,694 | 246,490,260 | 390,757,864 | - | 40% |  |
| Grand Total | 10,860,513,052 | 5,065,894,710 | 4,211,360,020 | 1,646,355,759 | 39 | 32 |

Source: County Treasury

The analysis of departmental expenditure for the six months of FY 2025/26 reveals significant variations in spending across ministries and departments. The Office of the County Secretary recorded the highest expenditure in absolute terms, with a total of Kshs. 2.3 billion. This was followed by Roads and Public Works, which spent Kshs. 1.2 billion, County Assembly which expended Kshs. 390 million. Finance and Economic Planning closely followed with an expenditure of Kshs. 380 million, while Health and Sanitation department Kshs. 290 million in spending. In contrast, Lands urban and physical planning, Gender and Culture and Housing registered the lowest expenditure among the departments, with Kshs. 23.1 million, 17.2 million and Kshs. 7.2 million, respectively.

A review of cumulative expenditure across economic classifications during the period shows that Kshs. 6.42 billion was allocated to Personnel Emoluments. Operations and Maintenance accounted for Kshs. 2.35 billion, and Development activities received Kshs. 3.78 billion. This breakdown offers a clear picture of how resources were distributed among the main expenditure categories, highlighting the county’s priorities in personnel, operational needs, and development initiatives.

- Table 8: County Budget Allocation, Expenditure and Absorption Rate for Six months of FY 2025/26

| Department | Gross Approved Estimates FY 2025/26 (Kshs.) |  | Actual Expenditure as of 30th December 2025 (Kshs.) |  | Absorption Rate (%) |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Recurrent Expenditure | Development Expenditure | Recurrent Expenditure | Development Expenditure | Recurrent Expenditure | Development Expenditure |
| Agriculture, Livestock, Fisheries, Irrigation and Cooperatives Development | 70,058,405 | 535,016,861 | 52,024,375 | 6,213,965 | 74% | 1% |
| Health and Sanitation | 1,471,699,373 | 225,033,801 | 124,008,876 | 165,993,058 | 8% | 74% |
| Roads, Public Works, and Transport | 45,759,393 | 1,291,654,906 | 32,854,107 | 1,166,155,873 | 72% | 90% |
| Tourism, Environment, Water, Natural Resources and Climate Change. | 435,589,006 | 987,907,688 | 207,926,240 | 96,046,540 | 48% | 10% |
| Environment, Tourism and Climate Change | 375,273,332 | 244,488,888 | 164,812,992 | 55,309,413 | 44% | 23% |
| Water and Natural Resource | 60,315,674 | 743,418,800 | 43,113,248 | 40,737,126 | 71% | 5% |
| Education and Vocational Training | 93,653,953 | 165,591,784 | 38,479,256 | 17,379,996 | 41% | 10% |
| Trade, Energy, and Industrialization | 78,293,442 | 382,639,168 | 65,088,208 | 86,004,434 | 83 | 22 |
| Trade | 40,287,050 | 94,898,340 | 56,108,208 | 6,654,170 | 139% | 7% |
| Energy | 22,418,816 | 114,372,408 | 8,980,000 | 0 | 40% | 0% |
| Industry | 15,587,576 | 173,368,420 | 0 | 79,350,264 | 0% | 46% |
| Lands, Urban, Physical Planning, Housing and Municipalities | 27,674,947 | 96,091,223 | 23,112,384 | - | 84% | 0% |
| Housing | 28,428,198 | 319,900,190 | 7,210,032 | - | 25% | 0% |
| Bungoma Municipality | 44,248,371 | 75,392,027 | 40,554,371 | 13,286,894 | 92% | 18% |
| Kimilili Municipality | 43,690,318 | 87,095,957 | 39,251,878 | - | 90% | 0% |
| Finance and Economic Planning | 384,471,566 | 225,000,000 | 285,090,165 | 95,275,000 | 74% | 42% |
| Public Administration | 371,341,654 | 392,500,000 | 177,695,374 | - | 48% | 0% |
| Office of the County Secretary and County Attorney | 6,343,563,185 | - | 2,368,269,748 | - | 37% | 0% |
| Office of The County Attorney | 75,682,504 | 1,223,504 | 70,666,555 | - | 93% | 0% |
| Office of the Governor and Deputy Governor | 231,183,153 | - | 178,395,239 | - | 77% | 0% |
| Gender, Culture, Youth and Sports | 110,661,106 | 21,125,126 | 80,295,911 | 0 | 19.1% | 0% |
| Gender and Culture | 42,532,524 | 17,345,126 | 17,265,531 | 0 | 41% | 0% |
| Youth and Sports | 68,128,582 | 3,780,000 | 63,030,380 | 0 | 93% | 0% |
| County Public Service Board | 38,292,784 | 13,232,215 | 29,679,439 | - | 78% | 0% |
| County Assembly | 966,221,694 | 246,490,260 | 390,757,864 | - | 40% | 0% |
| Grand Total | 10,863,513,052 | 5,062,894,710 | 4,211,360,020 | 1,646,355,759 | 39% | 32% |

Source: County Treasury

Analysis of development expenditure as a proportion of approved budget shows that a number of departments had an absorption rate of below 50% expenditure on development during the review period apart from Roads and Public Works 90% and Health at 74%; County Assembly, County Service Board, Gender and Culture, Youth and Sports recorded no development expenditure during the reporting period.

## 3.1.7 Expenditure by Economic Classification

Analysis of expenditure by economic classification indicates that the County Executive incurred Kshs.3.94 billion on compensation of employees, Kshs.1.89 billion on operations and maintenance, and Kshs.786.08 million on development activities. Similarly, the County Assembly spent Kshs.246.12 million on compensation of employees, Kshs.144.64 million on operations and maintenance, and Kshs.143.22 million on development activities, as shown in Table 9.

Table 9 : Summary of Budget and Expenditure by Economic Classification

| Expenditure Classification | Department | Total Recurrent Expenditure | Compensation of Employees | Operations and Maintenance | Development Expenditure | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Approved Budget (Kshs.) (a) | Executive | 9,894,291,357 | 6,359,892,748 | 3,534,398,609 | 4,819,404,450 | 14,713,695,807 |
|  | Assembly | 969,221,694 | 512,000,967 | 457,220,727 | 243,490,260 | 1,212,711,954 |
|  | Total | 10,863,513,051 | 6,871,893,715 | 3,991,619,336 | 5,062,894,710 | 15,926,407,761 |
| Amount Paid in the First Half of FY 2025/26 (Kshs.) (b) | Executive | 5,100,234,434 | 3,942,789,885 | 1,537,650,478 | 380,205,929 | 5,860,646,292 |
|  | Assembly | 390,757,864 | 246,122,784 | 144,635,080 | 0 | 390,757,864 |
|  | Total | 5,490,992,298 | 4,188,912,669 | 1,682,285,558 | 380,205,929 | 6,251,404,156 |
| Absorption (%) (b/a*100) | Executive | 52 | 62 | 44 | 8 | 40 |
|  | Assembly | 40 | 48 | 32 | 0 | 32 |
|  | Total | 51 | 61 | 42 | 8 | 39 |

Source: County Treasury

## 3.1.8 Recurrent Expenditure

During the reporting period, the County spent a total of Kshs.5.8 billion on recurrent activities. This amount accounts for 93 percent of the overall expenditure, signifying a substantial allocation toward recurrent operations within the County Government. When compared to the County Government’s Annual Budget, this expenditure represents 36 percent, highlighting the prominence of recurrent spending in fiscal management.

The recurrent expenditure is divided into two main categories: Personnel Emoluments and Operations and Maintenance (O&M). Of the total recurrent expenditure, Kshs.4.18 billion was allocated to Personnel Emoluments, which includes salaries, wages, and other employee-related costs. Additionally, Kshs.1.6   billion was spent on Operations and Maintenance, covering the costs necessary for sustaining day-to-day activities and the upkeep of county facilities.

These expenditures on Personnel Emoluments and Operations and Maintenance reflect the county’s commitment to sustaining essential public services and administrative functions throughout the financial year. The prioritization of recurrent activities is further demonstrated by their significant share within the total budget, underscoring the county’s focus on maintaining workforce stability and ensuring the smooth operation of government services. As the analysis shifts toward sitting allowances for Members of the County Assembly (MCAs), it is evident that strategic resource allocation remains central to the county’s fiscal planning and governance, with careful monitoring of budget absorption rates across various expenditure categories.

## 3.1.9 Expenditure on Employees’ Compensation

The expenditure on employee compensation totaled Kshs.4.19 billion. The percentage of employee compensation to revenue was 59 per cent. This expenditure on employee compensation shows an increase compared to the Kshs.3.54 billion reported in a similar period in FY 2024/25. Of this total, Kshs.1.49 billion is related to Health Sector employees, accounting for 36 per cent of the overall employees’ compensation. The increase in PE expenditure in the reporting period compared with a similar period in FY 2024/25 is attributable to annual salary increases for various staff cadres

Further analysis indicated that PE costs totaling Kshs.4.14 billion were processed through the Human Resource Information System (HRIS). In contrast, Kshs.44.75 million was processed through manual payrolls, accounting for 1 per cent of the total PE cost. The justification for the continued use of manual payroll was that Community Health Volunteers Staff Were not onboarded into the Human Resource Information System (HRIS).

The manual payroll included salaries for 2,238 staff not onboarded into the Human Resource Information System (HRIS) for County Health Volunteers Staff (CHVs), as shown in Table10.

Table 10 Manual Payroll payments

| Sno. | Description of Manual Payroll | Amount (Kshs.) |
| --- | --- | --- |
| 1. | Salaries for 2,238 staff not onboarded into HRIS- County Health Volunteers Staff (CHVs) | 44,750,000 |
|  | Total | 44,750,000 |

Source; County Treasury

## 3.1.10 Expenditure on Operations and Maintenance

During the reporting period, the County spent Kshs.1.6 billion on operations and maintenance, representing 49 per cent compared to a similar period in FY 2024/25, when the County spent Kshs.829.82 million

## 3.1.11 Development Expenditure

In the review period, the total development Expenditure in FY 2025/26 amounted to Kshs 1.64 billion against a budget of Kshs. 5.06 billion representing 23 percent of the total budget and 32 percent of the development allocation for the same period. The decline in development expenditure was attributed to the delay in the rollout of annual procurement plans and the e-GP system.

This expenditure highlights the county’s prioritization of development initiatives within the overall budget framework. Table 3.4 details the allocation, actual expenditure, and absorption rates for each ministry and department for the six months of FY 2025/26, providing a comprehensive overview of how resources were distributed and utilized across both recurrent and development categories. The data offers valuable insight into fiscal discipline and the effectiveness of budget implementation at the departmental level.

According to Section 107(b) of the Public Finance Management Act, 2012, County Governments are required to allocate at least 30 percent of their budgets to development expenditure over the medium term. While the County Government complied with this requirement in the approved budget, allocating the mandated 30 percent to development, the actual spending fell short of the target. Actual development expenditure represented only 23 percent of the total budget, indicating that spending was below the intended threshold despite the budgetary provision.

This variance highlights a gap between budgeted allocations and actual disbursements towards development, underscoring the need for enhanced efficiency and effectiveness in budget execution to ensure that development objectives are met in accordance with statutory guidelines. Table 11 summarizes development projects with the highest expenditure in the reporting period.

Table 11 List of Development Sub Programmes Expenditure in the 1st Half of 2025/2026

| Sector / Programme | Sub-Programme | Budget 2025/2026 | Actual expenditure as at 31st dec 2025 | Absorption rate |
| --- | --- | --- | --- | --- |
|  |  | Development Expenditure | Development Expenditure | Development Expenditure |
| Agriculture, Livestock, Fisheries, Irrigation and Cooperatives Development |  |  |  |  |
| Agriculture and Irrigation |  |  |  |  |
|  | Crop Production and Productivity | 184,500,000 |  | 0% |
|  | Pending bill | 6,680,980 | 2,925,985 | 44% |
|  | National Agricultural Value Chain Development Programme (NAVCDP) | 151,515,152 | 1,613,000 | 1% |
|  | Ward Based Projects | 140,500,000 |  | 0% |
|  | Grants | 34,500,000 |  | 0% |
|  | Development and Management of Mabanga Agricultural Training Centre (ATC) | 11,342,528 |  | 0% |
|  | Development and Management of Mabanga Agricultural Mechanization Centre (AMC) | 1,516,000 |  | 0% |
|  | Cooperative governance, advisory and training services | 305,235 |  | 0% |
|  | Pending bill | 4,156,966 | 1,674,980 | 40% |
| Totals |  | 535,016,861 | 6,213,965 | 1% |
| Health and Sanitation |  |  |  |  |
|  | S.P.2: Construction and maintenance of buildings | 175,033,801 | 165,993,058 | 95% |
|  | S.P.11: Hospital Level Services | 50,000,000 |  | 0% |
| Sub-programme Total |  | 50,000,000 | - | 0% |
| Roads, Public Works, and Transport |  |  |  |  |
|  | SP2.1: Construction of Roads, Bridges and Drainage Works | 283,263,826 | 193,573,497 | 68% |
|  | SP2.2: Maintenance of Roads | 1,008,391,080 | 972,582,376 | 96% |
| Total Expenditure of Programme 2 |  | 1,291,654,906 | 1,166,155,873 | 90% |
| Tourism, Environment, Water, Natural Resources and Climate Change. |  |  |  |  |
|  | Sp. Climate change resilience investment grant | 153,488,888 | 55,309,413 | 36% |
|  | Sp. Climate change fund | 91,000,000 |  | 0% |
| Sub Totals tourism |  | 244,488,888 | 55,309,413 | 23% |
| Water and Natural Resource |  |  |  |  |
|  | SP. Borehole development | 33,392,019 | 26,342,019 | 79% |
|  | KOICA Grant | 500,000,000 |  | 0% |
|  | Ward based projects | 189,450,000 |  | 0% |
|  | Pending bills water projects | 20,576,781 | 14,395,107 | 70% |
| Total Expenditure of Programme 2 |  | 743,418,800 | 40,737,126 | 5% |
| Totals |  | 987,907,688 | 96,046,540 | 10% |
| Education and Vocational Training |  |  |  |  |
|  | SP6 : Infrastructure development | 127,530,000 |  | 0% |
|  | Pending bills | 27,311,784 | 17,379,996 | 64% |
|  | Sp3: Construction and Renovation of VTC Infrastructure | 10,750,000 |  | 0% |
| TOTAL |  | 165,591,784 | 17,379,996 | 10% |
| Trade, Energy, and Industrialization |  |  |  |  |
| TRADE |  |  |  |  |
|  | SP 3.2. Ward Based Projects | 81,590,000 |  | 0% |
|  | SP 3.3. Supplier Credit | 13,308,340 | 6,654,170 | 50% |
| Total Expenditure |  | 94,898,340 | 6,654,170 | 7% |
| ENERGY |  |  |  |  |
|  | SP 2. 1. Energy access | 24,372,408 |  | 0% |
|  | REREC | 90,000,000 |  | 0% |
| Total Expenditure |  | 114,372,408 | - | 0% |
| INDUSTRY |  |  |  |  |
|  | SP 2. 1. Industrial Development | 173,368,420 | 79,350,264 | 46% |
| Total Expenditure of Programme 2 |  | 173,368,420 | 79,350,264 | 46% |
| Total Expenditure |  | 173,368,420 | 79,350,264 | 46% |
| Lands, Urban, Physical Planning, Housing And Municipalities |  |  |  |  |
|  | SP 2: Land acquisition | 40,000,000 |  | 0% |
|  | SP 5: Valuation roll preparation | 1,026,223 |  | 0% |
|  | GIS Lab | 30,000,000 |  | 0% |
|  | Ward Based Project | 25,065,000 |  | 0% |
| Total Expenditure of Vote 4918-01 |  | 96,091,223 | - | 0% |
| Housing |  |  |  |  |
|  | SP 1: Estate Management | 2,000,000 |  | 0% |
|  | SP 2: Housing Infrastructural Development | 20,500,000 |  | 0% |
|  | SP 3: Housing Financing Services | 297,400,190 | - | 0% |
| Total Expenditure for Vote - |  | 319,900,190 | - | 0% |
| Bungoma Municipality |  |  |  |  |
|  | SP 3.1: Urban Transport and Infrastructure Development | 55,065,924 |  | 0% |
|  | SP 3.2: infrastructure and civil works | 20,326,103 | 13,286,894 | 65% |
| Total Expenditure for Vote |  | 75,392,027 | 13,286,894 | 18% |
| Kimilili Municipality |  |  |  |  |
|  | Infrastructure. Housing and public works | 87,095,957 |  | 0% |
| Total Expenditure of Vote 4918-05 |  | 87,095,957 | - | 0% |
| Finance And Economic Planning |  |  |  |  |
|  | SP 4.9: Emergency Fund | 100,000,000 | 95,275,000 | 95% |
|  | ICT Development | 25,000,000 | - | 0% |
|  | Other infrastructure civil works | 100,000,000 |  | 0% |
| Total Expenditure of Vote ------- |  | 225,000,000 | 95,275,000 | 42% |
| Public Administration |  |  |  |  |
| Programme : General Administration, Planning and Support Services |  | 2,500,000 | - | 0% |
|  | SP 1: Administration services | 2,500,000 |  | 0% |
|  | SP 4: Kenya Devolution Support Programme II | 390,000,000 |  | 0% |
| Total Expenditure for Vote |  | 392,500,000 | - | 0% |
| Office of the County Attorney |  |  |  |  |
|  | SP 2: Pending Bills | 1,223,504 |  | 0% |
| Total Expenditure for Vote |  | 1,223,504 | - | 0% |
| Gender, Culture, Youth And Sports |  |  |  |  |
| Gender And Culture |  |  |  |  |
|  | Other Infrastructure | 7,095,126 |  | 0% |
|  | Women Empowerment Fund | 5,125,000 |  | 0% |
|  | Disability Empowerment Fund | 5,125,000 |  | 0% |
| Totals |  | 17,345,126 | - | 0% |
| Youth And Sports |  |  |  |  |
|  | Ward Based Projects | 3,780,000 |  | 0% |
| Totals |  | 3,780,000 | - | 0% |
| County Public Service Board |  |  |  |  |
|  | SP1.2 Construction of 1 Storey Administrative Block | 13,232,215 |  | 0% |
| Total Expenditure of Vote ------- |  | 13,232,215 | - | 0% |
| County Assembly |  |  |  |  |
|  | SP.2.4 Infrastructural development | 246,490,260 |  | 0% |
| SubTotal Programme 2 |  | 246,490,260 | - |  |
| Grand Total |  | 5,065,894,710 | 1,646,355,759 | 32 |

Source: County Treasury

Table 3.5 Summary of development projects with the highest expenditure in the reporting period.

| No | Sector Project Name |  | Project Location | Project Start Date | Expected date of Completion | Contract sum Kshs | Total funding FY 2025/2026 Kshs | Expenditure on Accrued basis First Half 2025/26 | Cumulative project expenditure on accrued basis as at 31 December 2025 | Percentage (%) of completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| County Funded Projects |  |  |  |  |  |  |  |  |  |  |
| 1 | Roads and public works | Ward-Based Projects | 45 Wards | 2025/2026 | - | - | 769,765,000 | 35,808,704 | 147,225,632 | 35 |
| 2 |  | Upgrading of rural roads- salmond Khalaba river road | Township Ward | 1st December, 2023 | 31st December,2026 | 174,606,810.50 | 73,973,232 | 31,063,639 | 31,063,639 | 90 |
| 3 |  | Upgrading of rural roads- Misikhu Brigadier Road | S Tongeren | April 2024 | June 2026 | - | 155,999,390 | 58,626,690 | 58,626,690 | 78 |
| 4 | County Assembly | Debating Chambers | County head quarters | 15th March 2024 | 13th March 2026 | 399,734,190 | - | 114,820,897 | 114,820,897 | 57 |
| 5 |  | Speaker’s Residence | Ndeng’elwa | 19th April 2024 |  | 34,904,935 | 34,904,935 | 24,664,691 | 24,664,691 | 82 |
| 6 | Agriculture, Livestock and cooperative development | Farm Input support fertilizer 500 beneficiaries | 45 Wards | 2025/2026 | 30th June 2026 | - | 117,000,000 | 117,000,000 | 117,000,000 | 20 |
| 7 | Finance and Economic planning | Revenue System Management | County head quarters | 2015/16 | - | 25,000,000 | 25,000,000 | - | 25,000,000 | 100 |
| 8 | Housing | Construction of office block | Milimani | February 2024 | 1st September, 2026 | 78,798,211 | 22,500,000 | - | 22,500,000 | 15 |
| Donor Funded Projects |  |  |  |  |  |  |  |  |  |  |
| 1 | Trade, Energy and Industrialization | County Aggregated Industrial Park | Sang’alo | 29th Sptember 2023 | 2nd December,2026 | - | 133,368,420 | - | 54,018,156 | 59 |
| Equalization Funded Projects |  |  |  |  |  |  |  |  |  |  |
| 1 | Finance and Economic planning | Spot Improvement of Kapkurongo-Kiptega-Chepkwende Road | Mt.Elgon | 5th December,2024 | 15th February,2025 | 11,276,360 | 11,276,360 | 11,245,040 | 11,245,040 | 100 |
| 2 |  | Construction Of Makutano-Kabukwo Box Culvert |  | 2nd December,2024 | 15th April,2025 | 10,340,878 | 10,340,878 | 10,340,058 | 10,340,058 | 100 |
| 3 |  | Construction of Wards at Kubura Dispensary |  | 4th December,2024 | 25th January,2025 | 9,936,434 | 9,936,434 | - | 9,936,434 | 100 |
| 4 |  | Sambocho Water Project |  | 3rd December,2024 | 5th January,2026 | 9,474,907 | 9,474,907 | 4,743,320 | 4,743,320 | 100 |
| 5 |  | Sacho Water Project |  | 2nd December,2024 | 28th February,2025 | 4,241,337 | 4,241,337 | 4,241,337 | 4,241,337 | 100 |
| 6 |  | Spot Improvement of Land B-Kopsiro Health Centre-Chepyuk Centre Road |  | 3rd December,2024 | 10th February,2025 | 2,202,120 | 2,202,120 | 2,193,212 | 2,193,212 | 100 |

## 3.1.12 County Corporations

The County has one County Corporation, which was allocated Kshs.402.77 million in FY 2025/26. Their total expenditure for the review period amounted to Kshs.134.13 million, as shown in table 12

Table 12: Performance of County Corporations in the First Half of FY 2025/26

| S/No. | Name of the Corporation | Approved Budget Allocation | Exchequer Issues Kshs | Actual Transfers in the First half of FY2025/26 | Actual Expenditure in the first half 2025/2026 | Cumulative Transfers to the Corporation since inception |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Bungoma Water and Sewerage Plc-BWASCO | 402,773,236 | 30,000,000 | 15,000,000 | 134,129,259 | 15,000,000 |
|  | Total | 402,773,236 | 30,000,000 | 15,000,000 | 134,129,259 | 15,000,000 |

Source: County Treasury

## 3.1.13 Settlement of Trade Payables

A pending bill refers to a financial obligation that remains unsettled at the close of a financial year. This situation typically arises when an entity does not pay for goods and services that have been properly procured, delivered, or rendered by the end of the financial year.

Section 94 (1) (a) of the Public Finance Management (PFM) Act, 2012, stipulates that the failure of a State organ or a public entity to make timely payments may serve as an indicator of serious material breach or a persistent material breach of the measures established under the Act. In addition, Article 225 of the Constitution, in conjunction with Section 96 of the PFM Act, empowers the County Executive Committee Member (CECM) for Finance to halt the transfer of funds to Departments and Agencies that are found to be in breach.

As of 1st July 2025, the County reported pending bills totaling Kshs.3.99 billion. This amount included Kshs.3.98 billion from the County Executive and Kshs.16.36 million from the County Assembly. The pending bills from the County Executive consisted of Kshs.1.74 billion for recurrent expenditure and Kshs.2.24 billion for development expenditures.

During the reporting period, the County Executive settled trade payables amounting to Kshs.1.14 billion, comprising Kshs.949.02 million (83 per cent) for recurrent programmes and Kshs.197.25 million (17 per cent) for development programmes. On the other hand, the County Assembly settled trade payables totaling Kshs.15.74 million for recurrent activities. The outstanding trade payables as of 31st December 2025 were Kshs.2.85 billion for the County Executive and Kshs.0.61 million for the County Assembly Table 13 provides additional details of trade payables.

Table 13: summary of trade payables

| Period | Item | County Entity | Development (Kshs.) | Recurrent (Kshs.) | Total (Kshs.) |
| --- | --- | --- | --- | --- | --- |
| As at 1st July 2025 (End of FY 2024/25) | a | County Executive | 2,242,939,069 | 1,740,134,004 | 3,983,073,073 |
|  |  | County Assembly | - | 16,356,038 | 16,356,038 |
|  |  | Total | 2,242,939,069 | 1,756,490,042 | 3,999,429,111 |
| Trade payables scheduled to be settled in the first half of FY 2025/26 per the action plan | b | County Executive | 246,491,882 | 940,844,751 | 1,187,336,632 |
|  |  | County Assembly | - | 8,178,019 | 8,178,019 |
|  |  | Total | 246,491,882 | 949,022,770 | 1,195,514,651 |
| Amount paid in the First Half of FY 2025/26 | c | County Executive | 197,246,489 | 940,844,751 | 1,138,091,240 |
|  |  | County Assembly |  | 15,744,856 | 15,744,856 |
|  |  | Total | 197,246,489 | 956,589,607 | 1,153,836,096 |
| Trade Payables Incurred in First Half of FY 2025/26 | d | County Executive | - | - | - |
|  |  | County Assembly | - | - | - |
|  |  | Total | - | - | - |
| Outstanding trade payables as of 31st December 2025 | e=a-c+b | County Executive | 2,045,692,580 | 799,900,436 | 2,845,593,016 |
|  |  | County Assembly | - | 611,182 | 611,182 |
|  |  | Total | 2,045,692,580 | 800,511,618 | 2,846,204,198 |

Source: County Treasury

To ensure that pending bills do not accumulate, several mechanisms have been put in place by the County Executive Committee Member (CECM) for Finance as recommended by the committee:

- Departments should have proper internal control measures to ensure that proper procedures are followed in contracting for goods and services to avoid claims that lack supporting documentation.

- Timely procurement requisitions to avoid the last-minute rush at the closure of the financial year. Therefore, work plans should be prepared in such a way that most works, goods, and services are procured in the first two quarters of the financial year.

- Departments to make a follow up on works, goods and services procured to ensure the same are completed and delivered within the stipulated contract timeframe to avoid payments spilling in the subsequent financial years.

- Clarity on what qualifies to be a pending bill to avoid overstating the overall county pending bills which hinders proper planning and execution of planned projects for the subsequent years.

- The County Treasury to sensitize the implementers on what pending bills are and their implications. The national treasury uses a 90-day in unpaid bills as the basis of definition of a pending bill.

## 3.1.14 County Emergency Fund and County-Established Funds

Section 110 of the Public Finance Management (PFM) Act, 2012, provides for the establishment of an Emergency Fund. This fund is intended to enable counties to respond promptly to emergencies as they arise. Additionally, Section 116 of the same Act empowers County Governments to create other public funds, provided they secure approval from both the County Executive Committee and the County Assembly. These legal provisions ensure that counties have the necessary mechanisms to manage finances for both urgent and planned purposes.

For the financial year 2025/26, the County has allocated Kshs.130 million to various county-established funds. This allocation represents 0.8 percent of the County’s overall budget. The following section, Table 14, presents a summary of the budget allocations to each established fund as well as their respective performance during the reporting period.

Table 14: Performance of County Established Funds in the Six Months for FY 2025/26

| S/No. | Name of the Fund | Year Established | Approved Budget allocation FY 2025/2026 Ksh | Exchequer Issues in First Half Fy 2025/26 | Actual disbursements in the First Half 2025/26 | Actual Expenditure in the First half of 2025/26 |
| --- | --- | --- | --- | --- | --- | --- |
| County Executive Established Funds |  |  |  |  |  |  |
| 1 | Scholarships and other Educational Benefits | 2014 |  | - | - | 747,408 |
| 2 | Trade Development Loan | 2014 | 20,000,000 | - | - | 251,515 |
| 3 | Disability Empowerment Fund | 2016 | 5,125,000 | - | - |  |
| 4 | Youth and Women Empowerment Fund | 2015 | 30,000,000 | - | - | 1,920 |
| 5 | Emergency Fund | 2019 | 100,000,000 | 4,725,000 | - | 5,052,478 |
| County Assembly Established Funds |  |  |  |  |  |  |
| 6 | Employees’ Car Loan and Mortgage Scheme Fund | 2017 | - | - | - | 2,319,608 |
| 7 | MCAs’ Car Loan and Mortgage Scheme Fund | 2014 | - | - | - | 1,420,910 |
|  | Total |  | 155,125,000 | 4,725,000 |  | 9,793,789 |

Source: County Treasury

## 3.1.15 Budget Execution by Programmes and Sub-Programmes

Table 15: Budget Execution by Programmes and Sub-Programmes for the First Half of FY 2025/26

BUDGET EXECUTION BY PROGRAMMES AND SUB-PROGRAMMES REPORT AS OF 31ST DECEMBER 2025 (FY 2025/26)

| Programme | Sub-Programme | Gross Approved Estimates FY 2025/26 (Kshs.) |  | Actual Expenditure as of 30th December 2025 (Kshs.) |  | Absorption Rate (%) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Recurrent Expenditure | Development Expenditure | Recurrent Expenditure | Development Expenditure | Recurrent Expenditure | Development Expenditure |
| AGRICULTURE, LIVESTOCK, FISHERIES, IRRIGATION AND COOPERATIVES DEVELOPMENT |  |  |  |  |  |  |  |
| Programme Name 1: General Administration, Planning and Support Services |  |  |  |  |  |  |  |
| Agriculture and Irrigation |  |  |  |  |  |  |  |
|  | Administrative and Support Services | 4,467,465 |  | 32,655,827 |  | 731% |  |
|  | Policy, Legal and regulatory framework | 5,210,500 |  |  |  | 0% |  |
|  | Planning and Financial Management | 2,835,990 |  |  |  | 0% |  |
|  | Sector Coordination | 1,133,480 |  |  |  | 0% |  |
|  | Leadership and Governance | 3,021,560 |  |  |  | 0% |  |
|  | International. National and County Celebrations | 2,062,500 |  |  |  | 0% |  |
| Livestock, Fisheries and Veterinary |  |  |  |  |  |  |  |
|  | Administrative and Support Services | 8,230,509 |  | 14,190,425 |  | 172% |  |
|  | Policy, Legal and regulatory framework | 2,925,460 |  |  |  | 0% |  |
|  | Leadership and Governance | 1,485,360 |  |  |  | 0% |  |
|  | International. National and County Celebrations | 732,945 |  |  |  | 0% |  |
| Cooperative development |  |  |  |  |  |  |  |
|  | Administrative and Support Services | 18,133,289 |  | 5,178,123 |  | 29% |  |
|  | Policy, Legal and regulatory framework | 1,560,390 |  |  |  | 0% |  |
|  | Leadership and Governance | 817,600 |  |  |  | 0% |  |
|  | International. National and County Celebrations | 206,800 |  |  |  | 0% |  |
| Sub Total |  | 52,823,848 | - | 52,024,375 | - | 98% |  |
| Programme 2: Crop Development and Management |  |  |  |  |  |  |  |
|  | Crop extension and training services | 1,734,000 |  |  |  | 0% |  |
|  | Crop Production and Productivity |  | 184,500,000 |  |  |  | 0% |
|  | Agricultural soil and water management | 330,000 |  |  |  | 0% |  |
|  | Agribusiness, Marketing and information management | 104,000 |  |  |  | 0% |  |
|  | Pending bill |  | 6,680,980 |  | 2,925,985 |  | 44% |
|  | National Agricultural Value Chain Development Programme (NAVCDP) |  | 151,515,152 |  | 1,613,000 |  | 1% |
|  | Ward Based Projects |  | 140,500,000 |  |  |  | 0% |
| Sub Total |  | 2,168,000 | 483,196,132 | - | 4,538,985 | 0% | 1% |
| Programme 3: Livestock Development and Management |  |  |  |  |  |  |  |
|  | Disease and Vector Control | 3,600,000 |  |  |  | 0% |  |
|  | Animal Breeding | 1,200,000 |  |  |  | 0% |  |
|  | Food Safety And Quality Control | 448,629 |  |  |  | 0% |  |
|  | Grants |  | 34,500,000 |  |  |  | 0% |
| Sub Total |  | 5,248,629 | 34,500,000 | - | - | 0% | 0% |
| Programme 5: Fisheries Development and Management |  |  |  |  |  |  |  |
|  | Fisheries Production and Productivity | 1,738,563 |  |  |  | 0% |  |
| Sub Total |  | 1,738,563 | - | - | - | 0% |  |
| Programme 6: Agricultural Institutions Development and Management |  |  |  |  |  |  |  |
|  | Development and Management of Mabanga Agricultural Training Centre (ATC) |  | 11,342,528 |  |  |  | 0% |
|  | Development and Management of Mabanga Agricultural Mechanization Centre (AMC) |  | 1,516,000 |  |  |  | 0% |
|  | Development and Management of Chwele Fish Farm (CFF) | 4,180,000 |  |  |  | 0% |  |
| Sub Total |  | 4,180,000 | 12,858,528 | - | - | 0% | 0% |
| Programme 7: Cooperatives Development and Management |  |  |  |  |  |  |  |
|  | Cooperative registration services | 1,014,600 |  |  |  | 0% |  |
|  | Cooperative governance, advisory and training services | 50,765 | 305,235 |  |  | 0% | 0% |
|  | Co-operative audit services | 834,000 |  |  |  | 0% |  |
|  | Cooperative input and infrastructural/financial support services | 2,000,000 |  |  |  | 0% |  |
|  | Pending bill |  | 4,156,966 |  | 1,674,980 |  | 40% |
| Sub Total |  | 3,899,365 | 4,462,201 | - | 1,674,980 | 0% | 38% |
| Totals |  | 70,058,405 | 535,016,861 | 52,024,375 | 6,213,965 | 74% | 1% |
| HEALTH AND SANITATION |  |  |  |  |  |  |  |
| GENERAL ADMINISTRATION, PLANNING AND SUPPORT SERVICES |  |  |  |  |  |  |  |
|  | S.P.1: Healthcare workers and Human Resource Management | - |  |  |  |  |  |
|  | Capacity building / Trainings | 4,000,000 |  | 4,656,127 |  | 116% | 0% |
|  | S.P.2: Construction and maintenance of buildings |  | 175,033,801 |  | 165,993,058 |  | 95% |
|  | S.P.3: Health Products and Technologies | 3,779,407 |  |  |  | 0% |  |
|  | S.P.4: Leadership and governance | 500,000 |  |  |  | 0% |  |
|  | S.P.5: HealthSector Planning budgeting and coordination services | 1,000,000 |  |  |  | 0% |  |
|  | S.P.6: Health Outreach and Support Services | 2,000,000 |  |  |  | 0% |  |
|  | UNFPA | 7,400,000 |  |  |  | 0% |  |
|  | UNICEF | 1,571,000 |  |  |  | 0% |  |
|  | Sanitation Recurrent | 368,943 |  |  |  | 0% |  |
|  | Sanitation Dev. | - |  |  |  |  |  |
| Sub-programme total |  | 20,619,350 | 175,033,801 | 4,656,127 | 165,993,058 | 23% | 95% |
| PROG. 2: CURATIVE AND REHABILITATIVE HEALTH SERVICES |  |  |  |  |  |  |  |
|  | S.P.10: Primary Health Care | 200,000,000 |  | 112,874,838 |  | 56% |  |
|  | S.P.11: Hospital Level Services | 1,250,070,023 | 50,000,000 | 6,477,911 |  | 1% | 0% |
| Sub-programme Total |  | 1,450,070,023 | 50,000,000 | 119,352,749 | - | 8% | 0% |
| PREVENTIVE AND PROMOTIVE HEALTH SERVICES |  |  |  |  |  |  |  |
|  | S.P.20: Gender mainstreaming | 1,010,000 |  |  |  | 0% |  |
| Sub-programme Total |  | 1,010,000 | - | - | - | 0% |  |
| GRAND TOTAL |  | 1,471,699,373 | 225,033,801 | 124,008,876 | 165,993,058 | 8% | 74% |
| ROADS, PUBLIC WORKS, AND TRANSPORT |  |  |  |  |  |  |  |
| Programme 1: General Administration, Planning, and Support Services |  |  |  |  |  |  |  |
|  | SP1.1: Capacity Development and Motivation | 1,298,320 |  |  |  | 0% |  |
|  | SP1.3: Administration Services | 16,756,876 |  | 32,854,107 |  | 196% |  |
|  | SP1.4: Financial Services, Planning and Stewardship | 8,723,289 |  |  |  | 0% |  |
| Total Expenditure of Programme 1 |  | 26,778,485 | - | 32,854,107 | - | 123% |  |
| Programme 2: Transport Infrastructure Development and Management |  |  |  |  |  |  |  |
|  | SP2.1: Construction of Roads, Bridges and Drainage Works |  | 283,263,826 |  | 193,573,497 |  | 68% |
|  | SP2.2: Maintenance of Roads | 14,048,820 | 1,008,391,080 |  | 972,582,376 | 0% | 96% |
| Total Expenditure of Programme 2 |  | 14,048,820 | 1,291,654,906 | - | 1,166,155,873 | 0% | 90% |
| Programme 3: Building Standards and Quality Assurance |  |  |  |  |  |  |  |
|  | SP3.1: Building Standards and Research | 3,042,088 |  |  |  | 0% |  |
| Total Expenditure of Programme 3 |  | 3,042,088 | - | - | - | 0% |  |
| Programme 4: Public and Transport Safety |  |  |  |  |  |  |  |
|  | SP4.1: Fire Risk Management | 945,000 |  |  |  | 0% |  |
|  | SP4.2: Transport Safety | 945,000 |  |  |  | 0% |  |
| Total Expenditure of Programme 4 |  | 1,890,000 | - | - | - | 0% |  |
| Total Expenditure of Vote |  | 45,759,393 | 1,291,654,906 | 32,854,107 | 1,166,155,873 | 72% | 90% |
| TOURISM, ENVIRONMENT, WATER, NATURAL RESOURCES AND CLIMATE CHANGE. |  |  |  |  |  |  |  |
| Environment, Tourism and Climate Change |  |  |  |  |  |  |  |
| Programme 1: General Administration Planning and support Services |  |  |  |  |  |  |  |
|  | Sp. Planning and support services | 10,436,507 |  | 9,485,738 |  | 91% |  |
| Total Expenditure of Programme 1 |  | 10,436,507 | - | 9,485,738 | - | 91% |  |
| Programme 2: Protection and conservation of the environment |  |  |  |  |  |  |  |
|  | SP. Waste management and control | 350,836,825 |  | 149,216,946 |  | 43% |  |
| Total Expenditure of Programme 2 |  | 350,836,825 | - | 149,216,946 | - | 43% |  |
| Programme3: climate change coordination and management |  |  |  |  |  |  |  |
|  | Sp. Climate change resilience investment grant |  | 153,488,888 |  | 55,309,413 |  | 36% |
|  | Sp. Climate change fund |  | 91,000,000 |  |  |  | 0% |
|  | SP. Climate change institutional support grant | 14,000,000 |  | 6,110,308 |  | 44% |  |
| Total Expenditure of Programme 3 |  | 14,000,000 | 244,488,888 | 6,110,308 | 55,309,413 | 44% | 23% |
| Sub Totals tourism |  | 375,273,332 | 244,488,888 | 164,812,992 | 55,309,413 | 44% | 23% |
| Water and Natural Resource |  |  |  |  |  |  |  |
| Programme 1: General Administration Planning and support Services |  |  |  |  |  |  |  |
|  | SP. Declustering process BWASCO | 30,000,000 |  | 15,000,000 |  | 50% |  |
|  | Sp. Planning and support services | 10,315,674 |  | 28,113,248 |  | 273% |  |
| Total Expenditure of Programme 1 |  | 40,315,674 | - | 43,113,248 | - | 107% |  |
| Programme 2: Water and Sanitation development and management |  |  |  |  |  |  |  |
|  | SP. Borehole development |  | 33,392,019 |  | 26,342,019 |  | 79% |
|  | SP. KOICA counterpart funding | 20,000,000 |  |  |  | 0% |  |
|  | KOICA Grant |  | 500,000,000 |  |  |  | 0% |
|  | Ward based projects |  | 189,450,000 |  |  |  | 0% |
|  | Pending bills water projects |  | 20,576,781 |  | 14,395,107 |  | 70% |
|  | SP. Water dams and pans development | - |  |  |  |  |  |
| Total Expenditure of Programme 2 |  | 20,000,000 | 743,418,800 | - | 40,737,126 | 0% | 5% |
| Sub Total Water |  | 60,315,674 | 743,418,800 | 43,113,248 | 40,737,126 | 71% | 5% |
| Grand Totals |  | 435,589,006 | 987,907,688 | 207,926,240 | 96,046,540 | 48% | 10% |
| EDUCATION AND VOCATIONAL TRAINING |  |  |  |  |  |  |  |
| Programme 1: Policy, Planning and General administration |  |  |  |  |  |  |  |
|  | SP 2: Policy formulation | 1,000,000 |  |  |  | 0% |  |
|  | SP3: Administration and support services | 8,206,932 |  | 7,690,349 |  | 94% |  |
|  | Sp4: Capacity building and stakeholders forum | 783,000 |  |  |  | 0% |  |
|  | Sp5: Planning and financial management | 3,000,000 |  |  |  | 0% |  |
|  | Pending bills | 2,179,898 |  |  |  | 0% |  |
| Total Expenditure programme 1: |  | 15,169,830 | - | 7,690,349 | - | 51% |  |
| Programme 2: Early Childhood Education Development |  |  |  |  |  |  |  |
|  | SP5: Provision of capitation for ECDE | 7,184,123 |  |  |  | 0% |  |
|  | SP6 : Infrastructure development |  | 127,530,000 |  |  |  | 0% |
|  | Pending bills |  | 27,311,784 |  | 17,379,996 |  | 64% |
| Total Expenditure programme 2: |  | 7,184,123 | 154,841,784 | - | 17,379,996 | 0% | 11% |
| Programme 3: Education Support Programme |  |  |  |  |  |  |  |
|  | Sp5: School Feeding Programme | 40,000,000 |  | 25,367,296 |  | 63% |  |
| Total Expenditure programme 3: |  | 40,000,000 | - | 25,367,296 | - | 63% |  |
| Programme 4: VTC General administration Planning and Policy Formulation |  |  |  |  |  |  |  |
|  | SP3: Administration and support services | 3,300,000 |  | 5,421,610 |  | 164% |  |
|  | SP4: Capacity building for VTC instructors | 3,000,000 |  |  |  | 0% |  |
| Total Expenditure programme 4: |  | 6,300,000 | - | 5,421,610 | - | 86% |  |
| Programme 5: Vocational Education and Training |  |  |  |  |  |  |  |
|  | Sp1: Tuition support grant | 25,000,000 |  |  |  | 0% |  |
|  | Sp3: Construction and Renovation of VTC Infrastructure |  | 10,750,000 |  |  |  | 0% |
| Total Expenditure programme 5: |  | 25,000,000 | 10,750,000 | - | - | 0% | 0% |
| TOTAL |  | 93,653,953 | 165,591,784 | 38,479,256 | 17,379,996 | 41% | 10% |
| TRADE, ENERGY, AND INDUSTRIALIZATION |  |  |  |  |  |  |  |
| TRADE |  |  |  |  |  |  |  |
| Programme 1: General Administration and Support Services |  |  |  |  |  |  |  |
|  | SP 2. Human Resource Development and Management | 2,063,794 |  |  |  | 0% |  |
|  | SP 3. Administrative Services | 5,999,862 |  | 56,108,208 |  | 935% |  |
|  | SP 4. Purchase of office ICT equipment | 550,000 |  |  |  | 0% |  |
|  | SP 5. Planning and Financial Management | 1,991,862 |  |  |  | 0% |  |
|  | SP 6. Policy and legal framework | 3,000,000 |  |  |  | 0% |  |
|  | SP 7. Pending Bills | 4,508,467 |  |  |  | 0% |  |
| Total Expenditure of Programme 1 |  | 18,113,985 | - | 56,108,208 | - | 310% |  |
| Programme 2: Trade and Enterprise Development |  |  |  |  |  |  |  |
|  | SP. 1. Fair trade practices and Consumer Protection | 734,055 |  |  |  | 0% |  |
|  | SP 2. Business Development Services- Trade fairs/exhibitions | 1,439,010 |  |  |  | 0% |  |
|  | SP 2. 1. Business Loan | 20,000,000 |  |  |  | 0% |  |
| Total Expenditure of Programme 2 |  | 22,173,065 | - | - | - | 0% |  |
| Programme 3: Market Infrastructure Development and Management |  |  |  |  |  |  |  |
|  | SP 3.2. Ward Based Projects |  | 81,590,000 |  |  |  | 0% |
|  | SP 3.3. Supplier Credit |  | 13,308,340 |  | 6,654,170 |  | 50% |
| Total Expenditure of Programme 3 |  | - | 94,898,340 | - | 6,654,170 |  | 7% |
| Total Expenditure |  | 40,287,050 | 94,898,340 | 56,108,208 | 6,654,170 | 139% | 7% |
| ENERGY |  |  |  |  |  |  |  |
| Programme 1: General Administration and Support Services |  |  |  |  |  |  |  |
|  | SP 1. Human Resource Development and Management | 210,000 |  |  |  | 0% |  |
|  | SP 2. Administrative Services | 2,658,753 |  |  |  | 0% |  |
|  | SP 3. Planning and financial management | 590,063 |  |  |  | 0% |  |
|  | SP 4. Policy and legal framework | 1,000,000 |  |  |  | 0% |  |
|  | SP. 5 Electricity Connectivity and maintenance | 17,960,000 |  | 8,980,000 |  | 50% |  |
| Total Expenditure of Programme 1 |  | 22,418,816 | - | 8,980,000 | - | 40% |  |
| Programme 2: Energy Infrastructure Development and Management |  |  |  |  |  |  |  |
|  | SP 2. 1. Energy access |  | 24,372,408 |  |  |  | 0% |
|  | REREC |  | 90,000,000 |  |  |  | 0% |
| Total Expenditure of Programme 2 |  | - | 114,372,408 |  |  |  | 0% |
| Total Expenditure |  | 22,418,816 | 114,372,408 | 8,980,000 | - | 40% | 0% |
| INDUSTRY |  |  |  |  |  |  |  |
| Programme 1: General Administration and Support Services |  |  |  |  |  |  |  |
|  | SP 3. Administrative Services | 11,796,120 |  |  |  | 0% |  |
|  | SP 4. Planning and Financial Management | 2,291,456 |  |  |  | 0% |  |
|  | SP. 5 Policy and Legal Framework | 1,500,000 |  |  |  | 0% |  |
| Total Expenditure of Programme 1 |  | 15,587,576 | - | - | - | 0% |  |
| Programme 2: Industrial Investment and Development |  |  |  |  |  |  |  |
|  | SP 2. 1. Industrial Development |  | 173,368,420 |  | 79,350,264 |  | 46% |
| Total Expenditure of Programme 2 |  | - | 173,368,420 | - | 79,350,264 |  | 46% |
| Total Expenditure |  | 15,587,576 | 173,368,420 | - | 79,350,264 | 0% | 46% |
| LANDS, URBAN, PHYSICAL PLANNING, HOUSING AND MUNICIPALITIES |  |  |  |  |  |  |  |
| Programme 1: General Administration, Planning and Support services |  |  |  |  |  |  |  |
|  | Administrative and support services | 13,889,892 |  | 23,112,384 |  | 166% |  |
|  | Capacity Building | 1,656,400 |  |  |  | 0% |  |
|  | Planning and Financial Management | 2,482,200 |  |  |  | 0% |  |
|  | Policy and legal framework | 1,112,911 |  |  |  | 0% |  |
|  | Operationalization of Municipalities | 4,200,000 |  |  |  | 0% |  |
|  | Land registration | 4,333,544 |  |  |  | 0% |  |
| Total Expenditure of Programme 1 |  | 27,674,947 | - | 23,112,384 | - | 84% |  |
| Programme 2: Land Development and Management |  |  |  |  |  |  |  |
|  | SP 2: Land acquisition |  | 40,000,000 |  |  |  | 0% |
|  | SP 5: Valuation roll preparation |  | 1,026,223 |  |  |  | 0% |
|  | GIS Lab |  | 30,000,000 |  |  |  | 0% |
|  | Ward Based Project |  | 25,065,000 |  |  |  | 0% |
| Total Expenditure of Programme 2 |  | - | 96,091,223 | - | - |  | 0% |
| Total Expenditure of Vote 4918-01 |  | 27,674,947 | 96,091,223 | 23,112,384 | - | 84% | 0% |
| HOUSING |  |  |  |  |  |  |  |
| Programme 1 General Administration, Planning and Support services |  |  |  |  |  |  |  |
|  | SP 2: Administrative Services | 6,033,698 |  | 7,210,032 |  | 119% |  |
|  | SP 3: Capacity Building | 1,037,200 |  |  |  | 0% |  |
|  | SP 4: Planning and Financial Management | 940,800 |  |  |  | 0% |  |
|  | SP 5: Policy and Legal Framework | 1,416,500 |  |  |  | 0% |  |
|  | SP 6: Sector Coordination | 500,000 |  |  |  | 0% |  |
|  | SP.7 KISIP Co-funding –Adminstrative | 18,500,000 |  | - |  | 0% |  |
| Total Expenditure of Programme 1 |  | 28,428,198 | - | 7,210,032 | - | 25% |  |
| Programme 2 Housing development and management |  |  |  |  |  |  |  |
|  | SP 1: Estate Management | - | 2,000,000 |  |  |  | 0% |
|  | SP 2: Housing Infrastructural Development |  | 20,500,000 |  |  |  | 0% |
|  | SP 3: Housing Financing Services |  | 297,400,190 |  | - |  | 0% |
| Total Expenditure of Programme 2 |  | - | 319,900,190 | - | - |  | 0% |
| Total Expenditure for Vote - |  | 28,428,198 | 319,900,190 | 7,210,032 | - | 25% | 0% |
| BUNGOMA MUNICIPALITY |  |  |  |  |  |  |  |
| Programme I: Urban Economy, General Administration, Planning and Support services |  |  |  |  |  |  |  |
|  | SP 1.1: Salaries and Personnel Emoluments | 25,948,371 |  |  |  | 0% |  |
|  | SP 1.2: Human Resource Capacity Development and Management | 900,000 |  |  |  | 0% |  |
|  | SP 1.3: General Administration and Support Services | 6,650,000 |  | 40,554,371 |  | 610% |  |
|  | SP 1.4: Planning and Financial Management | 2,000,000 |  |  |  | 0% |  |
|  | SP 1.5: Institutional Accountability, Leadership, Efficiency and Effectiveness | 8,750,000 |  |  |  | 0% |  |
| Programme I Total |  | 44,248,371 | - | 40,554,371 | - | 92% |  |
| Programme III: Urban Infrastructure Development and Management |  |  |  |  |  |  |  |
|  | SP 3.1: Urban Transport and Infrastructure Development |  | 55,065,924 |  |  |  | 0% |
|  | SP 3.2: infrastructure and civil works |  | 20,326,103 |  | 13,286,894 |  | 65% |
| Programme III Total |  | - | 75,392,027 | - | 13,286,894 |  | 18% |
| Total Expenditure for Vote |  | 44,248,371 | 75,392,027 | 40,554,371 | 13,286,894 | 92% | 18% |
| KIMILILI MUNICIPALITY |  |  |  |  |  |  |  |
| Programme 1: Urban Governance |  |  |  |  |  |  |  |
|  | SP1: General Adm planning and support services (Inclusive of salary) | 25,609,126 |  | 39,251,878 |  | 153% |  |
|  | SP2: Human resource | 18,081,192 |  |  |  | 0% |  |
| Total Expenditure of Programme 1 |  | 43,690,318 | - | 39,251,878 | - | 90% |  |
| Programme 2: Urban Infrastructure Development and management |  |  |  |  |  |  |  |
|  | Infrastructure. Housing and public works |  | 87,095,957 |  |  |  | 0% |
| Total Programme 2 |  | - | 87,095,957 | - | - |  | 0% |
| Total Expenditure of Vote 4918-05 |  | 43,690,318 | 87,095,957 | 39,251,878 | - | 90% | 0% |
| FINANCE AND ECONOMIC PLANNING |  |  |  |  |  |  |  |
| Programme 1: General Administration, Planning and Support Services |  |  |  |  |  |  |  |
|  | SP 1.2: Administration Services | 108,650,820 |  | 48,518,978 |  | 45% |  |
|  | SP 1.3 Public Participation and dissemination of financial documents | 15,412,662 |  | 12,064,763 |  | 78% |  |
| Total Expenditure of Programme 1 |  | 124,063,482 | - | 60,583,741 | - | 49% |  |
| Programme 2: County Planning Management |  |  |  |  |  |  |  |
|  | SP 2.1: Economic Policy and County Planning Services | 15,170,802 |  | 10,759,405 |  | 71% |  |
|  | Sub Programme 2.2: Budgeting | 20,943,880 |  | 16,359,254 |  | 78% |  |
|  | SP 2.3: Monitoring and Evaluation | 7,785,507 |  | 6,825,407 |  | 88% |  |
|  | SP 2.4 Statistics | 9,500,000 |  |  |  | 0% |  |
| Total Expenditure of Programme 2 |  | 53,400,189 | - | 33,944,067 | - | 64% |  |
| Programme 3: County Financial Service Management |  |  |  |  |  |  |  |
|  | SP 3.1: Revenue Mobilization | 26,561,606 |  | 23,809,116 |  | 90% |  |
|  | SP3.2: Accounting Services | 14,651,952 |  | 10,082,222 |  | 69% |  |
|  | SP 3.3: Audit Services | 14,820,190 |  | 10,840,450 |  | 73% |  |
|  | SP 3.4: Supply Chain Services | 15,524,147 |  | 10,274,757 |  | 66% |  |
| Total Expenditure of Programme 3 |  | 71,557,895 | - | 55,006,545 | - | 77% |  |
| Programme 4: Service Delivery and Organizational transformation |  |  |  |  |  |  |  |
|  | SP 4.2: Special Coordination Unit | 135,450,000 |  | 126,844,395 |  | 94% |  |
|  | SP 4.9: Emergency Fund |  | 100,000,000 | - | 95,275,000 |  | 95% |
|  | ICT Development |  | 25,000,000 | 8,711,417 | - |  | 0% |
|  | Health Management System |  | - |  |  |  |  |
|  | Other infrastructure civil works |  | 100,000,000 |  |  |  | 0% |
| Total Expenditure of Programme 4 |  | 135,450,000 | 225,000,000 | 135,555,812 | 95,275,000 | 100% | 42% |
| Total Expenditure of Vote ------- |  | 384,471,566 | 225,000,000 | 285,090,165 | 95,275,000 | 74% | 42% |
| PUBLIC ADMINISTRATION |  |  |  |  |  |  |  |
| Public Service Management and Administration |  |  |  |  |  |  |  |
| Programme 1: General Administration, Planning and Support Services |  | 338,676,464 | 2,500,000 | 145,461,474 | - | 43% | 0% |
|  | SP 1: Administration services | 63,240,284 | 2,500,000 | 95,461,474 |  | 151% | 0% |
|  | SP 2: Human resource management and development | 7,000,000 |  |  |  | 0% |  |
|  | SP 3: Security and cleaning services | 60,436,180 |  |  |  | 0% |  |
|  | SP 4: Medical insurance | 200,000,000 |  | 50,000,000 |  | 25% |  |
|  | SP 5: Information Communication Technology | 8,000,000 |  |  |  | 0% |  |
| Programme 2: Governance and public relations |  | 19,000,000 | 390,000,000 | 32,233,900 | - | 170% | 0% |
|  | SP 1: Civic education | 4,000,000 |  |  |  | 0% |  |
|  | SP 2: Public participation | 1,000,000 |  |  |  | 0% |  |
|  | SP 3: Commemoration of National events | 9,000,000 |  |  |  | 0% |  |
|  | SP 4: Kenya Devolution Support Programme II |  | 390,000,000 | 32,233,900 |  |  | 0% |
|  | SP 5: Co funding - Kenya Devolution Support Programme II | 5,000,000 |  |  |  | 0% |  |
| Programme 3: Public Service Management |  | 13,665,190 | - | - | - | 0% |  |
|  | SP 1: Organizational transformation | 13,665,190 |  |  |  | 0% |  |
| Total Expenditure for Vote |  | 371,341,654 | 392,500,000 | 177,695,374 | - | 48% | 0% |
| Office of the County Secretary and County Attorney |  |  |  |  |  |  |  |
| Programme 1: General Administration, Planning and Support Services |  | 6,343,563,185 | - | 2,368,269,748 | - | 37% |  |
|  | SP 1: Employee Compensation | 6,316,863,185 |  | 2,337,501,280 |  | 37% |  |
|  | Administrative Expenses | 21,700,000 |  | 30,768,468 |  | 142% |  |
|  | SP 2: Human resource management and development | 4,000,000 |  |  |  | 0% |  |
|  | SP 3: Records management and development | 1,000,000 |  |  |  | 0% |  |
| Total Expenditure for Vote |  | 6,343,563,185 | - | 2,368,269,748 | - | 37% |  |
| Office of the County Attorney |  |  |  |  |  |  |  |
| Programme 1: General Administration, Planning and Support Services |  | 75,682,504 | 1,223,504 | 70,666,555 | - | 93% | 0% |
|  | SP 1: Administration services | 18,406,008 |  | 24,712,658 |  | 134% |  |
|  | SP 2: Pending Bills | 48,776,496 | 1,223,504 | 45,953,897 |  | 94% | 0% |
|  | SP 4: Legal services | 8,500,000 |  |  |  | 0% |  |
| Total Expenditure for Vote |  | 75,682,504 | 1,223,504 | 70,666,555 | - | 93% | 0% |
| OFFICE OF THE GOVERNOR AND DEPUTY GOVERNOR |  |  |  |  |  |  |  |
| Programme 1: General administration, planning and support services |  | 155,957,289 | - | 178,395,239 | - | 114% |  |
|  | SP 2: Operation and maintenance | 84,818,839 |  | 146,689,116 |  | 173% |  |
|  | Sp3:Training and Development | 6,030,000 |  |  |  | 0% |  |
|  | Sp4:Transport and Logistics | 25,500,000 |  |  |  | 0% |  |
|  | Sp4:Deputy Governor | 39,608,450 |  | 31,706,123 |  | 80% |  |
| Programme 2: Governance and public relations |  | 75,225,864 | - | - | - | 0% |  |
|  | SP 1: Stakeholder Engagement | 20,000,000 |  |  |  | 0% |  |
|  | SP 2: Special Programme | 16,247,501 |  |  |  | 0% |  |
|  | Sp3: pending bill | 31,978,363 |  |  |  | 0% |  |
|  | Sp4:Service Delivery Unit | 7,000,000 |  |  |  | 0% |  |
| Total Expenditure for Vote |  | 231,183,153 | - | 178,395,239 | - | 77% |  |
| GENDER, CULTURE, YOUTH AND SPORTS |  |  |  |  |  |  |  |
| GENDER AND CULTURE |  |  |  |  |  |  |  |
| Programme 1: 1 General Administration, planning and support services |  |  |  |  |  |  |  |
|  | Staff training | 1,800,000 |  |  |  | 0% |  |
|  | Utilities | 200,000 |  |  |  | 0% |  |
|  | Catering items | 869,850 |  |  |  | 0% |  |
|  | Stationery | 600,000 |  |  |  | 0% |  |
|  | Fuel, maintenance, insurance | 500,000 |  |  |  | 0% |  |
|  | Administrative service management (boards and Committees, travel costs, catering services, others) | 4,681,674 |  | -2,825,969.00 |  | -60% |  |
| Subtotal |  | 8,651,524 | - | -2,825,969 | - | -33% |  |
| Programme 2 Cultural Development and Management |  |  |  |  |  |  |  |
|  | Participate in KICOSCA and EALSCA games | 26,000,000 |  | 20,091,500 |  | 77% |  |
|  | Uniforms - KICOSCA | 4,000,000 |  |  |  | 0% |  |
|  | Other Infrastructure |  | 7,095,126 |  |  |  | 0% |
| Subtotal |  | 30,000,000 | 7,095,126 | 20,091,500 | - | 67% | 0% |
| Programme 3: Gender Equality And Empowerment Of Vulnerable Groups |  |  |  |  |  |  |  |
|  | Gender based violence response programs (16 days of activism against women) | 525,000 |  |  |  | 0% |  |
|  | International Children's Day | 1,256,000 |  |  |  | 0% |  |
|  | Mark and celebrate international Womens Day | 1,575,000 |  |  |  | 0% |  |
|  | Mark and celebrate international Disability day | 525,000 |  |  |  | 0% |  |
|  | Women Empowerment Fund |  | 5,125,000 |  |  |  | 0% |
|  | Disability Empowerment Fund |  | 5,125,000 |  |  |  | 0% |
| Subtotal |  | 3,881,000 | 10,250,000 | - | - | 0% | 0% |
| Totals |  | 42,532,524 | 17,345,126 | 17,265,531 | - | 41% | 0% |
| YOUTH AND SPORTS |  |  |  |  |  |  |  |
| PROGRAMME 2: General Administration Planning and support Services |  |  |  |  |  |  |  |
|  | staff training | 525,000 |  |  |  | 0% |  |
|  | Planning and Budgeting | 1,050,000 |  |  |  | 0% |  |
|  | Utility for office operations | 84,000 |  |  |  | 0% |  |
|  | Catering items | 1,890,000 |  |  |  | 0% |  |
|  | Fuel, insurance and Maintenance | 2,100,000 |  |  |  | 0% |  |
|  | Stationery | 630,000 |  |  |  | 0% |  |
|  | Administrative service management(boards and Committees, travel costs, travel (catering services, other recurrent) | 11,804,382 |  | 63,030,380 |  | 534% |  |
| Subtotal |  | 18,083,382 | - | 63,030,380 | - | 349% |  |
| PROGRAMME 5: SPORTS TALENT DEVELOPMENT AND MANAGEMENT |  |  |  |  |  |  |  |
|  | Participate in KYISA games | 4,795,200 |  |  |  | 0% |  |
|  | Support to county sports Clubs | 3,425,000 |  |  |  | 0% |  |
| Subtotal |  | 8,220,200 | - | - | - | 0% |  |
| PROGRAMME 5: Youth Talent Development and management |  |  |  |  |  |  |  |
|  | Mark youth week | 3,665,000 |  |  |  | 0% |  |
|  | Talanta Hela | 4,500,000 |  |  |  | 0% |  |
|  | Marathon organised | 2,200,000 |  |  |  | 0% |  |
|  | Youth career empowerment seminars | 1,460,000 |  |  |  | 0% |  |
|  | Ward Based Projects |  | 3,780,000 |  |  |  | 0% |
|  | Youth Empowerment fund | 30,000,000 |  |  |  | 0% |  |
| Subtotal |  | 41,825,000 | 3,780,000 | - | - | 0% | 0% |
| Totals |  | 68,128,582 | 3,780,000 | 63,030,380 | - | 93% | 0% |
| COUNTY PUBLIC SERVICE BOARD |  |  |  |  |  |  |  |
| Programme 1: 1 General Administration, planning and support services |  |  |  |  |  |  |  |
|  | SP 1. 1 Administrative services | 16,368,334 |  | 29,679,439 |  | 181% |  |
|  | SP1.2 Construction of 1 Storey Administrative Block |  | 13,232,215 |  |  |  | 0% |
| Total Expenditure of Programme 1 |  | 16,368,334 | 13,232,215 | 29,679,439 | - | 181% | 0% |
| Programme 2: (Human Resource Management and Develpment) |  |  |  |  |  |  |  |
|  | SP 2. 1 Human Resource Management | 12,298,356 |  |  |  | 0% |  |
|  | SP 2. 2. Human Resource Development | 3,560,232 |  |  |  | 0% |  |
| Total Expenditure of Programme 2 |  | 15,858,588 | - | - | - | 0% |  |
| Programme 3:Governance and National Values |  |  |  |  |  |  |  |
|  | SP 3. 1Quality Assurance | 2,163,463 |  |  |  | 0% |  |
|  | SP 3. 2 ethics governors and national | 3,902,399 |  |  |  | 0% |  |
| Total Expediture of programme 3 |  | 6,065,862 | - | - | - | 0% |  |
| Total Expenditure of Vote ------- |  | 38,292,784 | 13,232,215 | 29,679,439 | - | 78% | 0% |
| COUNTY ASSEMBLY |  |  |  |  |  |  |  |
| Programme 1: Legislation, oversight and representation |  |  |  |  |  |  |  |
|  | SP 1.1 Legislative services | 8,986,000 | - | 32,735 |  | 0% |  |
|  | SP 1.2 Oversight services | 120,595,784 | - | 49,698,800 |  | 41% |  |
|  | SP 1.3 Representation services | 7,135,018 | - | 50,000 |  | 1% |  |
| SubTotal Programme 1 |  | 136,716,802 | - | 49,781,535 | - | 36% |  |
| Programme 2: General Administration, Planning and Support Services |  |  |  |  |  |  |  |
|  | SP 2.1 Human Resource Management and Development | 668,397,917 |  | 275,278,430 |  | 41% |  |
|  | SP 2.2 ICT and Public Communication Services | 4,953,000 |  |  |  | 0% |  |
|  | SP 2.3 Management and Periodic Evaluation on Emerging Policy and Development | 74,883,550 |  | 33,050,915 |  | 44% |  |
|  | SP.2.4 Infrastructural development |  | 246,490,260 |  |  |  | 0% |
|  | S.P 2.5 Workplace Efficiency and Productivity | 81,270,425 | - | 32,646,983 |  | 40% |  |
| SubTotal Programme 2 |  | 829,504,892 | 246,490,260 | 340,976,329 | - | 41% |  |
| TOTAL |  | 966,221,694 | 246,490,260 | 390,757,864 | - | 40% |  |
| Grand Total |  | 10,860,513,052 | 5,065,894,710 | 4,211,360,020 | 1,646,355,759 | 39 | 32 |

Source: County Treasury

## 3.1.18 County Flagship Projects

Various flagship projects have been undertaken by the county. They include; Construction of bus park in Kanduyi, tarmacking of Misikhu – Brigadier Road, construction of modern market in Kamukuywa. Construction of modern office block (County headquarters) is underway.

Figure 1: Tarmacking of Misikhu – Brigadier road

Figure 2: Aeriel view of modern market in Kamukuywa

Upgrading of Masinde Muliro Stadium in Kanduyi

Figure 4: Modern bus park in Kanduyi

Subsidized farm inputs

## Key Observations and Recommendations

In the course of budget implementation of the following observations, which hampered effective budget implementation

- Own-source revenue underperformed relative to the annual target. Collections of approximately Kshs. 552.7 million were recorded against an annual target of Kshs. 1.966 billion, equivalent to about 28 per cent of the annual target at mid-year.

- Development absorption remained uneven. The departmental expenditure table reports approximately Kshs. 1.646 billion in development expenditure, equivalent to about 32 per cent of the approved development allocation, with several departments recording low or zero development expenditure.

- Several county-established funds require timely legal and administrative review to ensure that their statutory lifespan, approvals, disbursements and operations remain compliant with the Public Finance Management framework.

- Trade payables remained high, with outstanding obligations reported at approximately Kshs. 2.85 billion for the County Executive and Kshs. 0.61 million for the County Assembly as at 31 December 2025.

- Manual payroll processing remains a control risk. Personnel emoluments of Kshs. 44.75 million for 2,238 staff not onboarded into HRIS were processed through the manual payroll during the period under review.

- The report contains inconsistencies between some narrative sections and financial tables, particularly in reported total expenditure, development expenditure and revenue realization. These figures should be reconciled against IFMIS and the County Treasury’s final certified schedules before publication.

# Recommendations

- Strengthen own-source revenue mobilisation through improved revenue mapping, automation, enforcement, reconciliation of collection points, and monthly performance monitoring against approved targets.

- Accelerate implementation of development programmes by aligning procurement plans with cash-flow projections, resolving procurement bottlenecks, strengthening project management and monitoring, and following up delayed transfers from development partners.

- Undertake a legal and administrative review of all county-established funds whose statutory lifespan is approaching or has lapsed. No expenditure should be incurred from a fund whose legal basis has expired until the required approvals and extensions are secured.

- Implement the Trade Payables Action Plan rigorously, prioritise verification and settlement of genuine outstanding bills, strengthen commitment controls, and ensure that new commitments are supported by approved budgets and available cash resources.

- Fast-track HRIS onboarding and acquisition of Unified Personnel Numbers for all staff. Manual payroll should be reduced and subject to strengthened authorization, reconciliation and audit controls until full system integration is achieved.

- Establish a formal pre-publication financial quality-assurance process to reconcile all tables, totals, percentages, dates and narrative statements against IFMIS and certified County Treasury schedules. This should include a sign-off by the responsible technical officers before the report is submitted for approval.

## ANNEXES:1 County Development projects implemented

| No | Project Name | Project Location | Total Funding in FY 2025/26 (Kshs.) | Expenditure in the Second Quarter of FY 2025/26 (Kshs.) | Remarks/ Challenges faced in implementing Projects |
| --- | --- | --- | --- | --- | --- |
| AGRICULTURE, LIVESTOCK, FISHERIES, IRRIGATION AND COOPERATIVES DEVELOPMENT |  |  |  |  |  |
| Agriculture and Irrigation |  |  |  |  |  |
| 1. | Farm Input Support – Maize Seed for 500 beneficiaries per Ward | All Wards | 67,500,000.00 |  |  |
| 2. | Farm Input Support – Fertilizer for 500 beneficiaries per Ward | All Wards | 117,000,000.00 |  |  |
| 3. | Construction of perimeter fence for Mabanga ATC (Requirement Kshs.14,850,000 | Mabanga | - |  |  |
| 4. | Supply of Hostel and conference items and equipment at Mabanga ATC | Mabanga | - |  |  |
| 5. | NAVCDP | All Wards | 151,515,152.00 |  |  |
| 6. | Pending bill: |  | 2,424,980.00 |  |  |
|  | 1. Renovation of Conference Hall and Dining at Mabanga ATC- Kshs. 2,424,980 |  |  |  |  |
|  | 2. Construction of Magemo dam- Kshs. 4,256,000 |  |  |  |  |
| 7. | Ward Based Projects |  | 137,250,000.00 |  |  |
| Livestock and Fisheries |  |  |  |  |  |
| 9. | Aquaculture Input Support (Fingerlings, fish feeds, accessories) | All Wards | 1,738,563.00 |  |  |
| 10. | Procurement of vaccines and other veterinarian supplies for disease and vector control | All Wards | 4,600,000.00 |  |  |
| 11. | Chwele Fish Farm (CFF) |  | 2,180,000.00 |  |  |
| 12. | KELCOP | Musikoma, Bukembe East, Kaptama and Naitiri/Kabuyefwe | 34,500,000.00 |  |  |
| 13. | Ward Based Projects |  | 3,000,000.00 |  |  |
| 14. | Mbakalo Slaughterhouse |  | 5,000,000.00 |  |  |
| Cooperatives |  |  |  |  |  |
| 15. | Supply of Coffee seed for nursery establishment to Coffee Cooperative Societies | Coffee Cooperative Societies | 2,000,000.00 |  |  |
| 16. | Pending Bills: | Kimaeti | 6,308,166.00 |  |  |
|  | 1. Construction of Bumula DFCS Milk Cooler House –Kshs 4,390,579.64 |  |  |  |  |
|  | 2. Construction of ablution block, fence and gate at Bumula Dairy FCS – Kshs. 700,000 |  |  |  |  |
|  | 3. Construction of Coffee Warehouse At Kimukung’I – Part payment of Kshs. 1,217,586.36 |  |  |  |  |
| Total |  |  | 535,016,861.00 | - |  |
| HEALTH AND SANITATION |  |  |  |  |  |
| Supplier credit | Provision for Pending Bills |  | 20,500,000.00 |  |  |
| Other infrastructural and civil works | Completion of Sirisia Hospital | Sirisia | 20,000,000.00 |  |  |
|  | Completion of ICU/Renal Unit | BCRH | 10,000,000.00 |  |  |
|  | Completion of Theatre at Bokoli | Bokoli | 10,000,000.00 |  |  |
|  | Medical Equipment for Cheptais Sub County Hospital | Cheptais | 11,463,801.00 |  |  |
|  | Completion of Blood Bank - BCRH | BCRH | 8,000,000.00 |  |  |
|  | Completion of Radiology Unit - BCRH | BCRH | 10,000,000.00 |  |  |
|  | Construction of Webuye Out Patient | Webuye | 20,000,000.00 |  |  |
|  | Purchase High Frequency full digital radiography system plus X Ray Printer | BCRH | 12,000,000.00 |  |  |
|  | Completion of 100 Bed Maternity | Bumula | 10,000,000.00 |  |  |
|  | Equipping of Bumula 100 bed capacity Maternity | Bumula | 10,000,000.00 |  |  |
|  | Ward Based Projects | All Wards | 83,070,000.00 |  |  |
|  | Total Development |  | 225,033,801.00 | - |  |
| ROADS, PUBLIC WORKS, AND TRANSPORT |  |  |  |  |  |
|  | Upgrading of urban roads - Salmond – Khalaba River Road |  | 73,973,232.00 | 31,063,639 | On-going |
|  | Upgrading of rural roads - Misikhu - Brigadier Road |  | 155,999,390.00 | 58,626,690 | On-going |
|  | Maintenance of Rural Unpaved Roads - Framework (100KMs) |  | 54,071,081.00 |  | On-going |
|  | Maintenance of Rural Unpaved Roads - County Routine Maintenance (150KMs) - RMLF |  | 184,554,999.00 |  | New |
|  | Supplier Credit (Kanduyi – Musikoma Dual carriage road) |  | 53,291,204.00 |  | Completed |
|  | Ward Based Projects |  | 769,765,000.00 |  | New |
|  | Total |  | 1,291,654,906.00 | 89,690,328.80 |  |
| WATER AND NATURAL RESOURCE |  |  |  |  |  |
| 1 | Water Rig Operation |  | 33,392,019.00 |  |  |
| 2 | KOICA phase 3 |  | 500,000,000.00 |  |  |
| 3 | Storm water drainage system |  | - |  |  |
| 4 | Pending bills |  | 20,576,781.00 |  |  |
| 5 | Ward Based Projects |  | 189,450,000.00 |  |  |
|  | Total |  | 743,418,800.00 | - |  |
| TOURISM AND ENVIRONMENT |  |  |  |  |  |
| 1. | Climate Change Institutional support (CCIS) |  | - |  |  |
| 2. | Climate change Reliance Investment Grant |  | 153,488,888.00 |  |  |
| 3. | Climate change Reliance Investment Fund (co-funding) |  | 91,000,000.00 |  |  |
| 4. | Garbage collection |  | 350,836,825.00 | 201,619,879.10 |  |
|  | Total |  | 595,325,713.00 | 201,619,879.10 |  |
| EDUCATION |  |  |  |  |  |
| 1 | Construction of homecraft Centre | Ngóli | - |  |  |
| 2 | Refurbishment of 10 VTC each at Ksh 1,075,000 | Naitiri, Machakha, Malakisi, Kimabole, Sitabicha, Dicece | 10,750,000.00 |  |  |
| 3 | Equipping of VTC |  | - |  |  |
| 4 | Ward Based Projects |  | 127,530,000.00 |  |  |
| 5 | Webuye East ECDE |  | - |  |  |
| 6 | Sirisia VTC |  | - |  |  |
| 7 | Payment of pending bills | See attached pending bills report | 27,311,784.00 | 9,931,788 |  |
| 8 | VTC capitation |  | - |  |  |
|  | TOTAL |  | 165,591,784.00 | 9,931,788.00 |  |
| TRADE |  |  |  |  |  |
| 1. | County Trade Loan | 45 Wards | 20,000,000.00 |  |  |
| 2. | Ward Based project | Wards | 81,590,000.00 |  |  |
| 3. | Supplier Credit | Various wards | 13,308,340.00 |  |  |
| TOTAL |  |  | 114,898,340.00 |  |  |
| ENERGY |  |  |  |  |  |
| 1. | Purchase of lighting equipment | Countywide | 21,372,408.00 |  |  |
| 2. | Installation of Transformers through REREC-Co funding | Wards | 45,000,000.00 |  |  |
| 3. | Installation of Transformers through REREC- Grant | Wards | 45,000,000.00 |  |  |
| 4. | Installation of Solar Back-up at the Governor’s Office | HQ | 3,000,000.00 |  |  |
| TOTAL |  |  | 114,372,408.00 |  |  |
| INDUSTRY |  |  |  |  |  |
| 1. | County Aggregated Industrial Park -Co-Funding | Sang’alo | 40,000,000.00 |  |  |
| 2. | County Aggregated Industrial Park -Grant | Sang’alo | 133,368,420.00 | 54,018,156 |  |
| TOTAL |  |  | 173,368,420.00 | 54,018,156.45 |  |
|  | land |  |  |  |  |
| 1 | Preparation of integrated physical development plan | Misikhu | - |  | New |
| 2 | Preparation of physical and land use plans(Part Pending Bills) | Kamukuywa and Myanga | - |  | On-going |
| 3 | Ward based(Part Pending Bills) | Wards | - |  | On-going |
| 4 | GIS Lab | Headquarter | 30,000,000.00 |  | New |
| 5 | Ward Based Projects | Wards | 25,065,000.00 |  | Ongoing |
| 6 | Acquisition of land | Matulo Airstrip | 40,000,000.00 |  | New |
| 7 | Acquisition of land | Bumula-Muanda | - |  | New |
| 8 | Construction of Auction Ring | Ndengelwa | - |  | New |
| 9 | Renovation of Webuye town hall | Webuye | - |  | New |
| 9 | Valuation roll-public participation | County | 1,026,223.00 |  | New |
|  | TOTAL |  | 96,091,223.00 |  |  |
| Housing |  |  |  |  |  |
|  | Renovation and refurbishment of 12 county residential houses | County headquarter | - |  | New |
|  | Security fencing of 1 county residential estates with Perimeter wall(completion) | County headquarter | - |  | New |
|  | Construction of Governor’s residence | Mabanga | - |  | ongoing |
|  | Deputy governor’s official residence | Musikoma | - |  | ongoing |
|  | Construction of Office Block | Milimani | 22,500,000.00 | 22500000 | ongoing |
|  | KISIP 2 Infrastructure Grant for slum upgrading | Chwele and Bungoma | 297,400,190.00 |  | ongoing |
|  | Purchase of Nzoia Pension Housing Scheme | mjini | - | - | - |
|  | Total |  | 319,900,190.00 | 22,500,000.00 |  |
| Bungoma Municipality |  |  |  |  |  |
| 1 | Proposed Construction of Market stalls, Kitchen and stores, Toilet Block, and associated External works at Kanduyi | Bungoma CBD- | 20,326,103.00 |  | ongoing |
| 2 | Construction of urban storm water drainage channels | Bungoma CBD – Khalaba ward | 15,000,000.00 |  | New |
| 3 | Construction of 0.6 Km pedestrian walkways along simba street | Bungoma CBD – Township ward | 8,000,000.00 |  | New |
| 4 | Construction of car park areas and toilets within municipality urban centres especially around khetias supermarket in Kanduyi and stretch along county assembly. | Bungoma CBD – Township ward | 12,000,000.00 |  | New |
| 5 | Proposed construction of a landscaped, fenced recreational park with water and field sporting activities complete with a modern social hall and cafeteria | Khalaba ward | 20,065,924.00 |  | New |
|  | TOTALS |  | 75,392,027.00 |  |  |
| Kimilili Municipality |  |  |  |  |  |
| 1 | Installation of streetlights within the Municipality | Kimilili Municipality | 12,727,742.00 |  |  |
| 2 | Construction of Sanitation block-Amutala Stadium | Municipal Offices | 6,000,000.00 |  |  |
| 3 | Construction of Sewer Line | Kimilili Municipality | 45,368,215.00 |  |  |
| 4 | Construction of Perieter fence at Amutala Stadium | Kimilili Municipality | 14,500,000.00 |  |  |
| 5 | Construction of Auction Ring-Thursday Market | Thursaday market | 2,000,000.00 |  |  |
| 6 | Construction of Open Market sheds | Thursday market and around Katiba ground to kapsokwony road. | 6,500,000.00 |  |  |
| TOTAL |  |  | 87,095,957.00 |  |  |
| Finance and Economic Planning |  |  |  |  |  |
|  | Emergency Fund |  | 100,000,000.00 | 4,725,000 |  |
|  | Revenue System Management |  | 25,000,000.00 | 25,000,000.00 |  |
|  | Health Management System |  | 100,000,000.00 |  |  |
| Total |  |  | 225,000,000.00 | 29,725,000.00 |  |
| Public Administartion |  |  |  |  |  |
| 1 | Construction and completion of Citizen Service Centre | Namwela Ward, Sirisia Sub County | 10,000,000.00 |  |  |
| 2 | Construction and completion of Citizen Service Centre | Mukuyuni Ward, Kabuchai Sub County | 10,000,000.00 |  |  |
| 3 | ICT Infrastructure |  | 40,000,000.00 |  |  |
| 3 | Construction and completion of Citizen Service Centre-Pending Bill | Malakisi/Kulisuru Ward, Sirisia Sub County | 862,887.04 |  |  |
| 4 | Construction and completion of Citizen Service Centre-Pending Bill | Chepyuk Ward, Mt.Elgon Sub County | 360,617.00 |  |  |
| 5 | KDSP 11 |  | 352,500,000.00 |  |  |
|  | TOTAL |  | 413,723,504.04 |  |  |
| GENDER AND CULTURE |  |  |  |  |  |
| 1 | Construction and equipping of women leadership and empowernment center | Sang’alo Center | - |  |  |
| 2 | Construction of six cultural homes at Sangalo Cultural Center |  | 3,000,000.00 |  |  |
| 3 | Drilling and equiping of a Borehole at Sangalo Cultural center |  | 4,095,126.00 |  |  |
| 3 | Funds |  | 10,250,000.00 |  |  |
|  | TOTAL |  | 17,345,126.00 |  |  |
| YOUTHS AND SPORTS |  |  |  |  |  |
| 4 | Installation of concrete pillars and chainlink wire and construction of ablution block | Maraka stadium | - |  |  |
| 5 | Construction of ablution block at Mayuba Stadium |  | 3,780,000.00 |  |  |
| 6 | Youth Fund |  | 30,000,000.00 |  |  |
|  | Totals |  | 33,780,000.00 |  |  |
| COUNTY PUBLIC SERVICE BOARD |  |  |  |  |  |
|  | Construction of Bungoma County Public Service Board Office Block | Kanduyi sub county between Ng’arisha Sacco and law courts | 13,232,215.00 |  | Change in procurement system has significantly affected Development Expenditures the reason for no development Expense. |
|  | Totals |  | 13,232,215.00 |  |  |
| Grand Total Amount |  |  | 5,240,241,275.04 | 407,485,152.35 |  |

Annex 2: Ward based Project Implementation Status Report for Half Year FY 2025/2026

| S/No | Sector | Project name | Project Location | Proposed Allocation ksh | Implementation Progress |
| --- | --- | --- | --- | --- | --- |
| 1 | Agriculture | Construction of toilets and store at Sirandafu coffee factory | Bokoli | 2,700,000.00 | Yet to be advertised |
| 2 | Agriculture | Purchase and supply of dairy cows across the ward | Bukembe East | 2,250,000.00 | Yet to be advertised |
| 3 | Agriculture | Purchase and supply of dairy goats across the ward | Bukembe East | 2,700,000.00 | Yet to be advertised |
| 4 | Agriculture | Supply and delivery of 10,000 grafted avocado seedling to farmers | Bukembe west | 6,300,000.00 | Yet to be advertised |
| 5 | Agriculture | Supply of poultry to registered groups | Bumula | 900,000.00 | Yet to be advertised |
| 6 | Agriculture | Purchase and supply of dairy goats, cows ,and poultry | Chesikaki | 3,600,000.00 | Yet to be advertised |
| 7 | Agriculture | Purchase of chicken for registered groups | Chwele/ Kabuchai | 4,500,000.00 | Yet to be advertised |
| 8 | Agriculture | Purchase of Dairy animals and Pig lets for registered groups (Dairy animals 4m and piglets 1m ) | Kabula | 4,500,000.00 | Yet to be advertised |
| 9 | Agriculture | Purchase of dairy animals for registered groups | Kamukuywa | 4,500,000.00 | Yet to be advertised |
| 10 | Agriculture | Purchase of coffee pulping machine for Kapkurongo coffee factory | Kapkateny | 3,600,000.00 | Yet to be advertised |
| 11 | Agriculture | Purchase of Coffee seedlings | Kaptama | 1,800,000.00 | Yet to be advertised |
| 12 | Agriculture | Purchase of 25 pieces of 512 capacity incubators and 15,000 eggs | Khalaba | 5,400,000.00 | Yet to be advertised |
| 13 | Agriculture | Purchase and supply of poultry and feeds | Kibingei | 1,800,000.00 | Yet to be advertised |
| 14 | Agriculture | Purchase of dairy animals | Kimaeti | 1,800,000.00 | Yet to be advertised |
| 15 | Agriculture | Establishment of tree nursaries to support youth groups | Kimaeti | 900,000.00 | Yet to be advertised |
| 16 | Agriculture | Purchase of poultry to registered groups | Kimilili | 3,150,000.00 | Yet to be advertised |
| 17 | Agriculture | Supply of Poultry | Kimilili | 900,000.00 | Yet to be advertised |
| 18 | Agriculture | Supply and delivery of chicken,cows and goats for women and youth groups | Luhya Bwake | 3,600,000.00 | Yet to be advertised |
| 19 | Agriculture | Purchase Of 200 Goats For Self Help Groups | Matulo | 1,800,000.00 | Yet to be advertised |
| 20 | Agriculture | Purchase and supply of poultry | Matulo | 2,700,000.00 | Yet to be advertised |
| 21 | Agriculture | Supply and delivery of Poultry to registered groups | Mbakalo | 3,600,000.00 | Yet to be advertised |
| 22 | Agriculture | Supply and delivery of goats to registered groups | Mbakalo | 1,800,000.00 | Yet to be advertised |
| 23 | Agriculture | Purchase and supply of dairy animals to farmers | Mihuu | 1,800,000.00 | Yet to be advertised |
| 24 | Agriculture | Purchase and supply of chicken to farmers | Mihuu | 2,700,000.00 | Yet to be advertised |
| 25 | Agriculture | Purchase of dairy animals | Milima | 1,800,000.00 | Yet to be advertised |
| 26 | Agriculture | Purchase of poultry birds | Milima | 6,750,000.00 | Yet to be advertised |
| 27 | Agriculture | Purchase of Fingerlings | Milima | 450,000.00 | Yet to be advertised |
| 28 | Agriculture | Renovation of NADAFA | Milima | 1,350,000.00 | Yet to be advertised |
| 29 | Agriculture | Supply and delivery of grafted Avocado and coffee seedlings to farmers | Misikhu | 2,700,000.00 | Yet to be advertised |
| 30 | Agriculture | Purchase and supply of poultry chicken across the ward | Mukuyuni | 2,700,000.00 | Yet to be advertised |
| 31 | Agriculture | Purchase of dairy animals | Musikoma | 6,300,000.00 | Yet to be advertised |
| 32 | Agriculture | supply of dairy animals across the ward | Naitiri/ Kabuyefwe | 2,700,000.00 | Yet to be advertised |
| 33 | Agriculture | Supply of chicks to Bungoma North Poultry fcs and Naitiri division women sacco and self help groups | Naitiri/ Kabuyefwe | 4,500,000.00 | Yet to be advertised |
| 34 | Agriculture | Fencing and construction of coffee driers at Makhanga coffee factory | Naitiri/ Kabuyefwe | 1,800,000.00 | Yet to be advertised |
| 35 | Agriculture | supply and delivery of dairy goats to registered groups | Namwela | 900,000.00 | Yet to be advertised |
| 36 | Agriculture | Supply of Poultry to widows and vulnerable groups | Ndalu tabani | 4,500,000.00 | Yet to be advertised |
| 37 | Agriculture | Purchase of dairy cows for 21 groups | Ndivisi | 4,950,000.00 | Yet to be advertised |
| 38 | Agriculture | Supply and delivery of Poultry chicken(2 months old) to registered groups | South Bukusu | 7,200,000.00 | Yet to be advertised |
| 39 | Agriculture | Supply of dairy goats | South Bukusu | 3,150,000.00 | Yet to be advertised |
| 40 | Agriculture | Supply and delivery of avocado seedlings | Soysambu/ Mitua | 9,000,000.00 | Yet to be advertised |
| 41 | Agriculture | Purchase of 20no incubators and food formulators | Township | 4,500,000.00 | Yet to be advertised |
| 42 | Agriculture | Purchase of animal feeds and Chiken | West Bukusu | 2,700,000.00 | Yet to be advertised |
| 43 | Education | Construction of 1 no ECDEclassroom and 2 door pit latrine at Cheptia primary | Cheptais | 1,350,000.00 | Yet to be advertised |
| 44 | Education | Construction of classroom and 4. No door ablution pit latrine at Rama ECDE | Cheptais | 1,800,000.00 | Yet to be advertised |
| 45 | Education | Construction of two classrooms and 4. No. door pit latrine at Peresten ECDE | Cheptais | 2,700,000.00 | Yet to be advertised |
| 46 | Education | Construction of ECDE classroom at Chopokos Pri and renovation of Kapkisei ECDE,completion of Chewangoi ECDE and Marichkut ECDE | Chepyuk | 2,800,000.00 | Yet to be advertised |
| 47 | Education | proposed construction of an ecde classroom at Kimama ECDE | Chesikaki | 1,170,000.00 | Yet to be advertised |
| 48 | Education | proposed construction of an ecde classroom at Chebinyinyi ECDE | Chesikaki | 1,170,000.00 | Yet to be advertised |
| 49 | Education | Construction ofautomotive/Mechanical twin workshop | East Sanga'lo | 4,950,000.00 | Yet to be advertised |
| 50 | Education | construction of ECDE classroom at Chemses primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 51 | Education | construction of ECDE classroom at Kimkung' primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 52 | Education | construction of ECDE classroom at Chemweisus primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 53 | Education | construction of ECDE classroom at Kaberwa primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 54 | Education | construction of ECDE classroom at Makunga primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 55 | Education | construction of ECDE classroom at Sambocho primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 56 | Education | construction of ECDE classroom at Kapsokwony primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 57 | Education | construction of ECDE classroom at Kibuk primary | Elgon | 1,350,000.00 | Yet to be advertised |
| 58 | Education | Construction of 1 no ECDE clarroom at Rwanda ECDE centre | Kapkateny | 1,800,000.00 | Yet to be advertised |
| 59 | Education | Construction of 1 no ECDEclarroom at Kapsambu ECDEcentre | Kapkateny | 1,800,000.00 | Yet to be advertised |
| 60 | Education | Kewoi ECDE | Kaptama | 1,350,000.00 | Yet to be advertised |
| 61 | Education | Chemoge ECDE | Kaptama | 1,350,000.00 | Yet to be advertised |
| 62 | Education | Kapchebon VTC | Kaptama | 1,700,000.00 | Yet to be advertised |
| 63 | Education | Construction of 2no ECDE Classrooms at Bondeni ECDE Center and Erection of chain link fence | Khalaba | 4,950,000.00 | Yet to be advertised |
| 64 | Education | Construction of 10 door pit latrine at Mungore primary school | Khasoko | 1,530,000.00 | Yet to be advertised |
| 65 | Education | construction of 1 no ecde classroom at Nasianda pri | Khasoko | 1,350,000.00 | Yet to be advertised |
| 66 | Education | Construction of 1 no ecde classroom at Bwaliro Pri | Khasoko | 1,350,000.00 | Yet to be advertised |
| 67 | Education | Fencing of Nange'ni ecde centre and normal gate | Maraka | 540,000.00 | Yet to be advertised |
| 68 | Education | Construction of 4 door latrines at Khamoto ecde | Maraka | 900,000.00 | Yet to be advertised |
| 69 | Education | Construction of 1 ecde at ack | Maraka | 1,350,000.00 | Yet to be advertised |
| 70 | Education | Fencing with a chain link wire and steel gate repair at municipality ecde | Maraka | 900,000.00 | Yet to be advertised |
| 71 | Education | Construction of ECDE Classroom and pit latrines at Lwile primary | Mihuu | 1,260,000.00 | Yet to be advertised |
| 72 | Education | Construction of ECDE Classroom and pit latrines at Siyilila primary | Mihuu | 1,260,000.00 | Yet to be advertised |
| 73 | Education | Construction of ECDE Classroom and pit latrines at Misimo primary | Mihuu | 1,260,000.00 | Yet to be advertised |
| 74 | Education | Construction of Sikulu ECDE classroom | Mukuyuni | 1,350,000.00 | Yet to be advertised |
| 75 | Education | Construction of Namaondo Ecde classroom | Mukuyuni | 1,350,000.00 | Yet to be advertised |
| 76 | Education | Construction of 4no door Toilet at Sio ECDE primary | Musikoma | 450,000.00 | Yet to be advertised |
| 77 | Education | Construction and equiping of ECDE Classroom at Nzia rc primary | Naitiri/ Kabuyefwe | 2,250,000.00 | Yet to be advertised |
| 78 | Education | Construction of ECDE classrooms at Sengeteti pri and Chwele boys pri | Namwela | 2,700,000.00 | Yet to be advertised |
| 79 | Education | construction of 7 no ECDEclassrooms at Shikuku pri, Tabani FYM primary,Ngoya Buyofu primary,Musangura Primary,Sawa primary,Munyali primary,,and Nzoia Pri | Ndalu tabani | 10,800,000.00 | Yet to be advertised |
| 80 | Education | construction of 2 no Ecde classrooms at Sinoko Primary and Sambu primary | Ndivisi | 3,600,000.00 | Yet to be advertised |
| 81 | Education | construction of 1 no ECDE classroom at Siboti Primary school | Siboti | 8,100,000.00 | Yet to be advertised |
| 82 | Education | construction of 1 no ECDE classroom at Khabusi Primary school | Siboti | - | Yet to be advertised |
| 83 | Education | construction of 1 no ECDE classroom at Namanje Primary school | Siboti | - | Yet to be advertised |
| 84 | Education | construction of 1 no ECDE classroom at Nasimbo Primary school | Siboti | - | Yet to be advertised |
| 85 | Education | construction of 1 no ECDE classroom at Nangata Primary school | Siboti | - | Yet to be advertised |
| 86 | Education | Construction of Manga'na ECDEclassroom | Sitikho | 1,350,000.00 | Yet to be advertised |
| 87 | Education | Construction of Kakimanyi ECDEclassroom | Sitikho | 1,350,000.00 | Yet to be advertised |
| 88 | Education | Construction of Lukhuna primary ECDE classroom | South Bukusu | 1,170,000.00 | Yet to be advertised |
| 89 | Education | Construction of Tulumba Primary ECDE | South Bukusu | 1,260,000.00 | Yet to be advertised |
| 90 | Education | Construction of Lukhuna ECDE (Addition 100,000) | South Bukusu | 90,000.00 | Yet to be advertised |
| 91 | Education | Construction of a model VTC at Mitua VTC | Soysambu/ Mitua | 13,500,000.00 | Yet to be advertised |
| 92 | Education | Construction of ECDE classrooms at Lukhuna pri, Matisi | Tongaren | 9,450,000.00 | Yet to be advertised |
|  |  | Pri, Tongare Pri, Mitito Pri, Birunda Pri, Milimani Pri and Kikwamaeti primary schools |  |  |  |
| 93 | Education | Construction of a modern ECDE classroom at Sinoko primary | Township | 3,150,000.00 | Yet to be advertised |
| 94 | Education | onstruction of Modern gate at Kibabii VTC | Tuuti-Marakaru | 6,300,000.00 | Yet to be advertised |
| 95 | Education | construction of exhibition stalls | Tuuti-Marakaru | - | Yet to be advertised |
| 96 | Education | Renovation of classrooms | Tuuti-Marakaru | - | Yet to be advertised |
| 97 | Education | Repair and installation of culverts across the Ward | West Bukusu | 450,000.00 | Yet to be advertised |
| 98 | Education | Building of a workshop and 3 No. door latrine at Namuningie VTC | West Bukusu | 1,800,000.00 | Yet to be advertised |
| 99 | Education | Construction of 1no ECDE and Toilet | West Nalondo | 1,800,000.00 | Yet to be advertised |
| 100 | Education | Construction of 1 no modern ECDEclassroom at Namisi Primary | West Sanga'lo | 3,870,000.00 | Yet to be advertised |
| 101 | Health sanitation | Renovation of outpatient wing and completion of marternaty wing in Machakha dispensary | Bokoli | 1,800,000.00 | Yet to be advertised |
| 102 | Health sanitation | Completion of martenaty wing in Milani Dispensary | Bokoli | 2,070,000.00 | Yet to be advertised |
| 103 | Health sanitation | Completion of Bokoli sub county hospital theater | Bokoli | 1,800,000.00 | Yet to be advertised |
| 104 | Health sanitation | Purchase of generator for power back up at Bokoli sub county hospital | Bokoli | 630,000.00 | Yet to be advertised |
| 105 | Health sanitation | Construction of maternaty wing at Namirembe dispensary | Bukembe west | 4,500,000.00 | Yet to be advertised |
| 106 | Health sanitation | Construction of Ablution block at Bumula playground | Bumula | 900,000.00 | Yet to be advertised |
| 107 | Health sanitation | Equiping of Chepkurkur and Kaimugul Dispensaries and construction of staff quarters | Chepyuk | 5,400,000.00 | Yet to be advertised |
| 108 | Health sanitation | construction ofTuikut Health Centre | Chesikaki | 2,340,000.00 | Yet to be advertised |
| 109 | Health sanitation | Equiping of Chesikaki and Tuikut Dispensaries | Chesikaki | - | Yet to be advertised |
| 110 | Health sanitation | 4 No. door latrine at Mechimeru Health Center | East Sanga'lo | 900,000.00 | Yet to be advertised |
| 111 | Health sanitation | Construction of Sulwe Dispensary- Maternity wing | Kamukuywa | 2,650,000.00 | Yet to be advertised |
| 112 | Health sanitation | Construction of Maternity wing at Kapkeke Dispensary | Kapkateny | 3,600,000.00 | Yet to be advertised |
| 113 | Health sanitation | Kaborom Maternity Wing | Kaptama | 2,250,000.00 | Yet to be advertised |
| 114 | Health sanitation | Kong’it Maternity Wing | Kaptama | 2,250,000.00 | Yet to be advertised |
| 115 | Health sanitation | Kiptichor Dispensary | Kaptama | 2,700,000.00 | Yet to be advertised |
| 116 | Health sanitation | Kaptama market modern latrines | Kaptama | 2,700,000.00 | Yet to be advertised |
| 117 | Health sanitation | Fencing of Namuyemba dispensary | Khalaba | 1,800,000.00 | Yet to be advertised |
| 118 | Health sanitation | Construction of 10 door pit latrine at Khasoko primary school | Khasoko | 1,530,000.00 | Yet to be advertised |
| 119 | Health sanitation | Construction and erection of gate and fencing of Mungore Health Center | Khasoko | 450,000.00 | Yet to be advertised |
| 120 | Health sanitation | Erection of gate and fencing of Namanze Dispensary | Khasoko | 225,000.00 | Yet to be advertised |
| 121 | Health sanitation | Erection of gate and fencing of Namusasi Dispensary | Khasoko | 225,000.00 | Yet to be advertised |
| 122 | Health sanitation | 7 No. door modern pit latrine at Paspalam ECDE (5 for pupils, 2 for teachers) | Kimilili | 1,800,000.00 | Yet to be advertised |
| 123 | Health sanitation | Construction of Machakha Dispensary Phase 2 | Lwandanyi | 1,350,000.00 | Yet to be advertised |
| 124 | Health sanitation | Construction of Lukhuna Dispensary | Maeni | 2,430,000.00 | Yet to be advertised |
| 125 | Health sanitation | Construction of maternity wing at Namemedispensary | Maeni | 1,980,000.00 | Yet to be advertised |
| 126 | Health sanitation | Construction of a public toilet at Maeni market | Maeni | 900,000.00 | Yet to be advertised |
| 127 | Health sanitation | Construction of a maternity wing at Namango'fulo Dispensary | Malakisi Kulisiru | 2,700,000.00 | Yet to be advertised |
| 128 | Health sanitation | Construction of 2 door pit latrines at Bisunu market | Malakisi Kulisiru | 450,000.00 | Yet to be advertised |
| 129 | Health sanitation | Construction of 2 door pit latrines at Nabuloli primary school | Malakisi Kulisiru | 450,000.00 | Yet to be advertised |
| 130 | Health sanitation | Construction of an insenirator and burnimng chimneyu at Webuye health centre | Maraka | 1,080,000.00 | Yet to be advertised |
| 131 | Health sanitation | Partitioning,ceiling board and water connection in a maternity wing at Lurare dispensary | Maraka | 1,350,000.00 | Yet to be advertised |
| 132 | Health sanitation | Mounting and roofing with a verandah at catholic mobile clinic | Maraka | 900,000.00 | Yet to be advertised |
| 133 | Health sanitation | Equiping of Lukhokhwe dispensary with modern health equipments | Milima | 1,350,000.00 | Yet to be advertised |
| 134 | Health sanitation | Construction of maternity wing at Mukhe dispensary and completion of maternity wing at Misikhu dispensary | Misikhu | 2,700,000.00 | Yet to be advertised |
| 135 | Health sanitation | Renovate and move mujini health container to muslim chiefs office | Musikoma | 900,000.00 | Yet to be advertised |
| 136 | Health sanitation | Movement and refurbishment of medical container from Mjini slums to Chief’s office in Muslim | Musikoma | 1,800,000.00 | Yet to be advertised |
| 137 | Health sanitation | Purchase of medical equipments for Lungai health center | Naitiri/ Kabuyefwe | 900,000.00 | Yet to be advertised |
| 138 | Health sanitation | Construction of a maternity wing at Kolani Dispensary | Namwela | 2,700,000.00 | Yet to be advertised |
| 139 | Health sanitation | Construction of maternity wing at Wabukhonyi health centre | Ndivisi | 2,250,000.00 | Yet to be advertised |
| 140 | Health sanitation | Construction of 6 door pit latrine at Machwele VTC | Siboti | 900,000.00 | Yet to be advertised |
| 141 | Health sanitation | 6- door ablution block at Kisawai Dispensary | Siboti | 900,000.00 | Yet to be advertised |
| 142 | Health sanitation | 6 door ablution block at Sango market | Siboti | 900,000.00 | Yet to be advertised |
| 143 | Health sanitation | Fencing of Ngwelo Dispensary | Sitikho | 1,350,000.00 | Yet to be advertised |
| 144 | Health sanitation | Construction of male and female ward at Muanda health center | South Bukusu | 2,520,000.00 | Yet to be advertised |
| 145 | Health sanitation | Construction of placenta pit at Lunakwe Dispensary | South Bukusu | 900,000.00 | Yet to be advertised |
| 146 | Health sanitation | Construction of 50 No toilets at Moi DEB primary and Central primary | Township | 3,740,000.00 | Yet to be advertised |
| 147 | Health sanitation | Fencing and installation of gates at Butieli, | Tuuti-Marakaru | 2,250,000.00 | Yet to be advertised |
|  |  | Kimukungi',Namikelo and Nabukhisa Dispensaries |  |  |  |
| 148 | Health sanitation | 4 No. door latrine at Ekitale Market | West Sanga'lo | 900,000.00 | Yet to be advertised |
| 149 | Lands | purchase of one acre of laand for Chemondi farmers cooperative society | Chesikaki | 900,000.00 | Yet to be advertised |
| 150 | Lands | Purchase of 2acres of land for sports purposes | Kamukuywa | 4,500,000.00 | Yet to be advertised |
| 151 | Lands | Purchase of 1 acre land for Kapkateny market | Kapkateny | 900,000.00 | Yet to be advertised |
| 152 | Lands | Purchase of 2 acre land for Kaptot ecde in Sacho market | Kapkateny | 900,000.00 | Yet to be advertised |
| 153 | Lands | Purchase of one acre land for Chesito Dispensary | Kaptama | 1,350,000.00 | Yet to be advertised |
| 154 | Lands | Purchase of 1/4 acre land for establishment of an ECDE | Khalaba | 2,970,000.00 | Yet to be advertised |
| 155 | Lands | Purchase of land for water spring | Mbakalo | 720,000.00 | Yet to be advertised |
| 156 | Lands | Purchase of one acre land for construction of ECDE Center | Milima | 2,700,000.00 | Yet to be advertised |
| 157 | Lands | Purchase of 1acre land for ECDE center at Masaa Village | Naitiri/ Kabuyefwe | 1,350,000.00 | Yet to be advertised |
| 158 | Lands | Purchase of land for Sibumba Dispensary | Namwela | 900,000.00 | Yet to be advertised |
| 159 | Lands | Purchase of 1 acre piece ofland for Sawa DEB pri | Ndalu tabani | 1,080,000.00 | Yet to be advertised |
| 160 | Lands | Purchase of one acre of land for Maasai ECDE and 1/2 an acre forWeramondi ECDE | Ndivisi | 1,485,000.00 | Yet to be advertised |
| 161 | Lands | Purchase of 1/2 an acre piece of land in Wabukhonyi for construction of a dispensary | Ndivisi | 450,000.00 | Yet to be advertised |
| 162 | Lands | purchase of land for construction of Murumba ecde centre | Siboti | 3,600,000.00 | Yet to be advertised |
| 163 | Lands | purchase of land for construction of Sango ecde centre | Siboti | - | Yet to be advertised |
| 164 | Lands | purchase of land for construction of Kikwechi ecde centre | Siboti | - | Yet to be advertised |
| 165 | Lands | purchase of land for construction of Kisawai PAG ecde centre | Siboti | - | Yet to be advertised |
| 166 | Lands | Purchase of half an acre land for Biliso primary ECDE | South Bukusu | 720,000.00 | Yet to be advertised |
| 167 | Lands | Purchase of half an acre land for Mulukoba village dispensary | South Bukusu | 540,000.00 | Yet to be advertised |
| 168 | Roads and public works | Openning ,Grading and Gravelling of Mahanga market- Sichei river road | Bokoli | 3,600,000.00 | Yet to be advertised |
| 169 | Roads and public works | Periodic maintanace of Wafula Mukhebo- Kasembeli Watila road | Bokoli | 3,600,000.00 | Yet to be advertised |
| 170 | Roads and public works | Periodic maintanace of Kuywa-Lukuku-Bruno road | Bokoli | 2,700,000.00 | Yet to be advertised |
| 171 | Roads and public works | Grading and gravelling of Wanyonyi- Mukhale- Kanuti- Moyokwe- Ben Kapten- Bokoli RC school | Bokoli | 4,500,000.00 | Yet to be advertised |
| 172 | Roads and public works | Periodic Maintenance of Martin Sindani Road | Bukembe East | 4,500,000.00 | Yet to be advertised |
| 173 | Roads and public works | opening,grading and gravelling of Nyaranga Road | Bukembe East | 4,500,000.00 | Yet to be advertised |
| 174 | Roads and public works | Opening grading and gravelling of Makunjo Road | Bukembe East | 3,600,000.00 | Yet to be advertised |
| 175 | Roads and public works | Periodic maintanance of Maina Chengasia road | Bukembe west | 15,300,000.00 | Yet to be advertised |
| 176 | Roads and public works | Periodic maintanance of Wakhisi road | Bukembe west | - | Yet to be advertised |
| 177 | Roads and public works | Periodic maintananace of Toko- Sichekereni- Mufuti road | Bukembe west | - | Yet to be advertised |
| 178 | Roads and public works | Periodic maiantanace of Kanisa mbili- Chefunea- | Bukembe west | - | Yet to be advertised |
|  |  | Makokha- MCA road |  |  |  |
| 179 | Roads and public works | Periodic maintanance of Chemche primary- Rodesha road | Bukembe west | - | Yet to be advertised |
| 180 | Roads and public works | Periodic maintanance of Nachanago- Mufuti road | Bukembe west | - | Yet to be advertised |
| 181 | Roads and public works | Periodic maintanance of SDA Church- Sibi- Misiko road | Bukembe west | - | Yet to be advertised |
| 182 | Roads and public works | Periodic maintanance of Ndengelwa primary - Misiko road | Bukembe west | - | Yet to be advertised |
| 183 | Roads and public works | Periodic maintananace of Baridi- Lutaso-SabwamiMakokha-Kele- Kituyi road | Bumula | 3,600,000.00 | Yet to be advertised |
| 184 | Roads and public works | Periodic maintananace of Lurare primary- Kmtc Remo- Matokho mkt- Masinde wekora- Lunao fym primary - Lunao vtc road road | Bumula | 5,850,000.00 | Yet to be advertised |
| 185 | Roads and public works | Periodic maintanance of church of Loise wafula- Namosi railway crossing- Lunao dispensary - Billy wanjala - Nandingwa,Tukai lutuli- Mikokwe primary road, | Bumula | 5,850,000.00 | Yet to be advertised |
|  |  | Wafukho scola- Nandingwa road |  |  |  |
| 186 | Roads and public works | Syekumulo- Raphael- Mbaisi Road | Bumula | 3,600,000.00 | Yet to be advertised |
| 187 | Roads and public works | Musiya Primary- Wamuteke Road | Bumula | 2,700,000.00 | Yet to be advertised |
| 188 | Roads and public works | Periodic maintanace of Hill school- Kapchebus-MaramaKanga'ng'a- Chemuses-Kapmuchonje road | Cheptais | 7,200,000.00 | Yet to be advertised |
| 189 | Roads and public works | Periodic maintanace of Cheptoror -Chepngwaen road | Cheptais | 4,500,000.00 | Yet to be advertised |
| 190 | Roads and public works | Periodic maintanance of Kapchemwoikut-KapmwanjePolice-Josphat -County Council land roadand installation of gabions at Kikar bridge | Cheptais | 5,850,000.00 | Yet to be advertised |
| 191 | Roads and public works | Periodic maintanance of Walanga Boarder -ChebusienyaMiruni road | Cheptais | 4,500,000.00 | Yet to be advertised |
| 192 | Roads and public works | Grading and gravelling of Kabukwo Junc -Kubura Road | Chepyuk | 16,200,000.00 | Yet to be advertised |
| 193 | Roads and public works | Grading and gravelling of St Johns Chepyuk -Sosaplel road | Chepyuk | - | Yet to be advertised |
| 194 | Roads and public works | Opening ,grading,and gravelling of Chepkur kurKamabus rd | Chepyuk | - | Yet to be advertised |
| 195 | Roads and public works | Opening ,grading and gravelling of Kapkisei- Kabukwo Juncrd | Chepyuk | - | Yet to be advertised |
| 196 | Roads and public works | Grading and gravellingof Kubura -Chepkowo Rd | Chepyuk | - | Yet to be advertised |
| 197 | Roads and public works | Opening ,grading and gravelling of Berur -Marichkut Rd | Chepyuk | - | Yet to be advertised |
| 198 | Roads and public works | Grading and gravelling of Kipsikirok- Chepokos road | Chepyuk | - | Yet to be advertised |
| 199 | Roads and public works | Opening,grading and gravelling of Cheptaburbur road | Chepyuk | - | Yet to be advertised |
| 200 | Roads and public works | construction of foot bridge at Kimurio River | Chepyuk | - | Yet to be advertised |
| 201 | Roads and public works | periodic maintanance Kiptii-Chebukoke road | Chesikaki | 4,455,000.00 | Yet to be advertised |
| 202 | Roads and public works | Chebinyinyi-Runik road | Chesikaki | 4,500,000.00 | Yet to be advertised |
| 203 | Roads and public works | River Emanang'-Kamarang road | Chesikaki | 4,500,000.00 | Yet to be advertised |
| 204 | Roads and public works | Periodic maintenance Kisiero- Kamarang Road | Chesikaki | 2,700,000.00 | Yet to be advertised |
| 205 | Roads and public works | Periodic maintenance of Kingo Junction- Borter Road | Chesikaki | 1,800,000.00 | Yet to be advertised |
| 206 | Roads and public works | Periodic maintanance of Londo-Sanandiki- Saisi- Yoram road | Chwele/ Kabuchai | 10,800,000.00 | Yet to be advertised |
| 207 | Roads and public works | Periodic maintanance of Sikusi-Chebunyinyi road | Chwele/ Kabuchai | - | Yet to be advertised |
| 208 | Roads and public works | Opening, Grading and Gravelling of Sikhana-Loboni road | Chwele/ Kabuchai | 7,200,000.00 | Yet to be advertised |
| 209 | Roads and public works | Periodic maintanance of Chwele S.A- Sirisia road | Chwele/ Kabuchai | 4,500,000.00 | Yet to be advertised |
| 210 | Roads and public works | Grading and gravelling of Nabutola -Fuchani rd | East Sanga'lo | 2,250,000.00 | Yet to be advertised |
| 211 | Roads and public works | Grading and gravelling of Dorofu Siche-River Chwelei rd | East Sanga'lo | 3,600,000.00 | Yet to be advertised |
| 212 | Roads and public works | Periodic maintanance of Manga'le-Mayunga-Nyange road | East Sanga'lo | 3,600,000.00 | Yet to be advertised |
| 213 | Roads and public works | grading and gravelling of Sunrise-Nyange Rd | East Sanga'lo | 2,700,000.00 | Yet to be advertised |
| 214 | Roads and public works | Opening and grading Silunda- Mukonyi road and ring culvert across Namasela stream | East Sanga'lo | 3,150,000.00 | Yet to be advertised |
| 215 | Roads and public works | Grading and gravelling Mechimeru-Sango-Sikalame Rd | East Sanga'lo | 2,700,000.00 | Yet to be advertised |
| 216 | Roads and public works | Zakayo- Malyongobi- Nasoko Road | East Sanga'lo | 3,600,000.00 | Yet to be advertised |
| 217 | Roads and public works | Periodic maintanance of Mzee Tindis' Road -Kimobo Kipyeto market road | Elgon | 10,800,000.00 | Yet to be advertised |
| 218 | Roads and public works | School-Samwels Mwetuny Home- Kapchesebe Road- Tea Zone Road | Elgon | 4,500,000.00 | Yet to be advertised |
| 219 | Roads and public works | Periodic maintanace of Wamunyiri road | Kabula | 4,500,000.00 | Yet to be advertised |
| 220 | Roads and public works | Periodic maintanace of Wamumali road | Kabula | 2,700,000.00 | Yet to be advertised |
| 221 | Roads and public works | Periodic maintanance of Samichi cattlle dip road | Kabula | 2,700,000.00 | Yet to be advertised |
| 222 | Roads and public works | Periodic maintanance of Remwa road | Kabula | 4,500,000.00 | Yet to be advertised |
| 223 | Roads and public works | Periodic maiantanace of Kabula Machinjoni road | Kabula | 1,350,000.00 | Yet to be advertised |
| 224 | Roads and public works | Periodic maintanance of Otunga-Nuah road | Kabula | 1,800,000.00 | Yet to be advertised |
| 225 | Roads and public works | Yacobo- Macho Road | Kabula | 2,250,000.00 | Yet to be advertised |
| 226 | Roads and public works | Periodic maintanance of Chesamisi mkt - Sosio river road | Kamukuywa | 2,700,000.00 | Yet to be advertised |
| 227 | Roads and public works | Periodic maintanance of Karoli- Kitale high ways river road | Kamukuywa | 2,250,000.00 | Yet to be advertised |
| 228 | Roads and public works | Periodic maintanance of Katinga - Chief Mukire road | Kamukuywa | 2,700,000.00 | Yet to be advertised |
| 229 | Roads and public works | Periodic maintanance of Sipakala road | Kamukuywa | 2,250,000.00 | Yet to be advertised |
| 230 | Roads and public works | Periodic maintanance of Mzee Alex Road in Musembe village | Kamukuywa | 3,600,000.00 | Yet to be advertised |
| 231 | Roads and public works | Periodic maintanance of Jipcho -Chepchabai | Kapkateny | 4,500,000.00 | Yet to be advertised |
| 232 | Roads and public works | Periodic maintanance of Masaek-Kiptungururwo Road | Kapkateny | 4,500,000.00 | Yet to be advertised |
| 233 | Roads and public works | Kamuneru main road- Boundary tea plantation Road | Kapkateny | 4,500,000.00 | Yet to be advertised |
| 234 | Roads and public works | Periodic maintanance of Sultan -Kaptegandet road | Kaptama | 7,200,000.00 | Yet to be advertised |
| 235 | Roads and public works | Periodic maintanance of Kaboywo dip-Kap Dik-Kaboywo canteen road- Kapmoim-Chikondi road | Kaptama | 4,050,000.00 | Yet to be advertised |
| 236 | Roads and public works | Opening of Khakila- Matanda road,Opening of | Khalaba | 9,000,000.00 | Yet to be advertised |
|  |  | Namachanja-Total road,Opening of Bishop AdrianKolikho road and periodic maintanance of Nabangi- |  |  |  |
|  |  | Atiema road |  |  |  |
| 237 | Roads and public works | Periodic maintanance of saferio-Khalaba river road,pamus-daudi mechumo road,deliverance church road,Micha guest house road | Khalaba | - | Yet to be advertised |
| 238 | Roads and public works | Periodic maintanance of Chetambe-River khalaba road,Mother Kevin- Khalaba river road,Khalaba hospital road,Bruno road,wetaya road,Banda road. | Khalaba | - | Yet to be advertised |
| 239 | Roads and public works | Grading and gravelling Sango junction- Bwaliro road | Khasoko | 2,700,000.00 | Yet to be advertised |
| 240 | Roads and public works | Grading and gravelling of Namatotoa- Maraba-Mungore Parani rd road | Khasoko | 3,600,000.00 | Yet to be advertised |
| 241 | Roads and public works | Periodic maintanance of Absalom Barasa -Khasoko high school -Parani-Mundaa road | Khasoko | 1,800,000.00 | Yet to be advertised |
| 242 | Roads and public works | Periodic maintanance of Juma -Sambui-Elias WanupiNamusasi-dispensary road | Khasoko | 1,800,000.00 | Yet to be advertised |
| 243 | Roads and public works | Periodic maintanance of Namanze Junction-Namanze prischool junc-Namanze Sec-maning road | Khasoko | 2,700,000.00 | Yet to be advertised |
| 244 | Roads and public works | Periodic maintanance of mzee sokoni-onyamase rd | Kibingei | 2,700,000.00 | Yet to be advertised |
| 245 | Roads and public works | Periodic maintanace of Moi girls Kamusinga-Allan Bradly Primary | Kibingei | 2,700,000.00 | Yet to be advertised |
| 246 | Roads and public works | periodic maintanace of chebukwabi -pawawa road | Kibingei | 3,600,000.00 | Yet to be advertised |
| 247 | Roads and public works | periodic maintanace of kibisi friends church-kinda silas nyaranga-peter machengo road | Kibingei | 5,400,000.00 | Yet to be advertised |
| 248 | Roads and public works | Periodic maintanance of Mzee marumbu-buteyo-hamosi road | Kibingei | 2,700,000.00 | Yet to be advertised |
| 249 | Roads and public works | maintananace and repair of main line | Kibingei | 900,000.00 | Yet to be advertised |
| 250 | Roads and public works | maintenance of sikimbilo bridge | Kibingei | 1,800,000.00 | Yet to be advertised |
| 251 | Roads and public works | Opicho- White Road | Kibingei | 2,700,000.00 | Yet to be advertised |
| 252 | Roads and public works | Moi Girls’- Sokoni Road | Kibingei | 1,800,000.00 | Yet to be advertised |
| 253 | Roads and public works | Periodic maintanance of Railway crossing-Myanga primary -Libolina- Wambu- Maseno road | Kimaeti | 13,500,000.00 | Yet to be advertised |
| 254 | Roads and public works | Periodic maintanance of Myanga - Bukirimo- Carmel view - Sparki road | Kimaeti | - | Yet to be advertised |
| 255 | Roads and public works | Periodic maintanance of Kitabisi- Radi school | Kimaeti | - | Yet to be advertised |
| 256 | Roads and public works | Periodic maintanance of Bitobo- Impreza road | Kimaeti | - | Yet to be advertised |
| 257 | Roads and public works | Nakalila- Masielo Road | Kimaeti | 2,700,000.00 | Yet to be advertised |
| 258 | Roads and public works | Periodic maintanance of Matili RC- Catholic church - Bahai primary Apprx 2.7km | Kimilili | 4,500,000.00 | Yet to be advertised |
| 259 | Roads and public works | Periodic maintanance of Matili marrum- Lwanda- Bituyu appostalic road | Kimilili | 2,250,000.00 | Yet to be advertised |
| 260 | Roads and public works | Periodic maintanance of Makaburini- Khamulati factory road | Kimilili | 3,150,000.00 | Yet to be advertised |
| 261 | Roads and public works | Periodic maontanance of Lanchester cabros- Kibisi spring road | Kimilili | 2,700,000.00 | Yet to be advertised |
| 262 | Roads and public works | Periodic maintanance of Bituyu- Nandika - Mukanda Area road | Kimilili | 1,800,000.00 | Yet to be advertised |
| 263 | Roads and public works | Periodic maintanance of Posta Booter- Soweto estate- Donly school road | Kimilili | 1,350,000.00 | Yet to be advertised |
| 264 | Roads and public works | Periodic maintananace of Munanda phim school- Matilimkt road | Kimilili | 2,250,000.00 | Yet to be advertised |
| 265 | Roads and public works | Bituyu Secondary- Sitabicha Assistant Chief’s Office Road | Kimilili | 1,800,000.00 | Yet to be advertised |
| 266 | Roads and public works | Periodic maintance of Chekulo -Chebeni road | Luhya Bwake | 1,800,000.00 | Yet to be advertised |
| 267 | Roads and public works | Periodic maintance of Khachonge-Khalitaba road | Luhya Bwake | 2,700,000.00 | Yet to be advertised |
| 268 | Roads and public works | Periodic maintanance of Nangili-Coffee factory road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 269 | Roads and public works | Periodic maintance of Nangubo Pri -Chwele River Road | Luhya Bwake | 900,000.00 | Yet to be advertised |
| 270 | Roads and public works | Periodic maintanance of Misri Corner-Sichei road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 271 | Roads and public works | Periodic maintanance of Mabanga Catholic -Nanjofu Road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 272 | Roads and public works | Periodic maintanance of Nasaka Markett -Misanga road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 273 | Roads and public works | Periodic Maintanance of Nalondo-Changalwa Roa | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 274 | Roads and public works | Periodic of Sitila- Chwele river road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 275 | Roads and public works | Periodic maintananace of Mukombozi- Khachonge road | Luhya Bwake | 900,000.00 | Yet to be advertised |
| 276 | Roads and public works | Opening of the Nasaka Market- Chebosi Road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 277 | Roads and public works | Opening of the Sitila Macho- Chwele River Road | Luhya Bwake | 1,350,000.00 | Yet to be advertised |
| 278 | Roads and public works | Periodic maintanance of Lurare -Ack Malakisi-LuyekheMatumbai- Tamlega road | Lwandanyi | 3,600,000.00 | Yet to be advertised |
| 279 | Roads and public works | Periodic maintanance of kwa Moi-Kwa BernardKapsiteT- Mutumu-Andrea-Tororo road | Lwandanyi | 4,050,000.00 | Yet to be advertised |
| 280 | Roads and public works | Periodic maintanance of Kabkara- Chief Wabomba- Katomei- James Ebu- Korisiandet road | Lwandanyi | 6,300,000.00 | Yet to be advertised |
| 281 | Roads and public works | Periodic maianatance of Londo- Stabicha- Mukhuyu road | Lwandanyi | 2,700,000.00 | Yet to be advertised |
| 282 | Roads and public works | Periodic maintanance of Kabruet- Mambo bado - Lwakhakha B road | Lwandanyi | 3,150,000.00 | Yet to be advertised |
| 283 | Roads and public works | Periodic maintanance of Nasala-Mwanda road | Lwandanyi | 1,800,000.00 | Yet to be advertised |
| 284 | Roads and public works | Periodic maintanance of Wamono admnistrative officeKiriswa-Kapkara Junct Road | Lwandanyi | 900,000.00 | Yet to be advertised |
| 285 | Roads and public works | Periodic maintanance of Khabukoya Road | Lwandanyi | 1,800,000.00 | Yet to be advertised |
| 286 | Roads and public works | Construction Nambuya Bridge | Lwandanyi | 5,850,000.00 | Yet to be advertised |
| 287 | Roads and public works | Periodic maintanance of Wekunda-Kundu Sangura- | Maeni | 2,700,000.00 | Yet to be advertised |
|  |  | Kamasielo cattle dip |  |  |  |
| 288 | Roads and public works | Periodic maintanance of Nambaoni VTC- Tobela Road rd | Maeni | 1,800,000.00 | Yet to be advertised |
| 289 | Roads and public works | Periodic maintance of Kiwechi centre-Kasenge Patroba Road | Maeni | 2,250,000.00 | Yet to be advertised |
| 290 | Roads and public works | Periodic maintance of Ndumba -Wesisisi Road | Maeni | 3,150,000.00 | Yet to be advertised |
| 291 | Roads and public works | Periodic maintanance of Khwiroro -Eman Road | Maeni | 2,700,000.00 | Yet to be advertised |
| 292 | Roads and public works | Periodic maintanance of Kamusinde SDA-Yona Sitabicha Road | Maeni | 2,700,000.00 | Yet to be advertised |
| 293 | Roads and public works | Periodic maintanance of Kurubai-Izrael road | Maeni | 2,700,000.00 | Yet to be advertised |
| 294 | Roads and public works | Periodic maintanance of Ndobo -Richard KhaembaMasafu Road | Maeni | 2,700,000.00 | Yet to be advertised |
| 295 | Roads and public works | Periodic maintanance of Kibeu junction- Singicha rds | Malakisi Kulisiru | 4,050,000.00 | Yet to be advertised |
|  |  | 3.5km |  |  |  |
| 296 | Roads and public works | Periodic maintanance of Namawanga Junc -ChongoiBitunde rds | Malakisi Kulisiru | 3,600,000.00 | Yet to be advertised |
| 297 | Roads and public works | Periodic maintanance of Russia-Chongoi Rd 2.5km | Malakisi Kulisiru | 4,050,000.00 | Yet to be advertised |
| 298 | Roads and public works | Periodic maintanance of Butere -Chongoi Road and installation of culverts | Malakisi Kulisiru | 4,500,000.00 | Yet to be advertised |
| 299 | Roads and public works | Installation of cross culverts at Reformed church | Malakisi Kulisiru | 180,000.00 | Yet to be advertised |
| 300 | Roads and public works | Periodic maintanance from St Antony Sec-Malinda-Ex chief road | Malakisi Kulisiru | 2,700,000.00 | Yet to be advertised |
| 301 | Roads and public works | Maintanance of main road-lukhova-mutali rd | Maraka | 1,350,000.00 | Yet to be advertised |
| 302 | Roads and public works | opening of road block-kasaya-nzoia river road | Maraka | 1,800,000.00 | Yet to be advertised |
| 303 | Roads and public works | Opening of SA-Amos-Mwanja-Kakimanyi rd | Maraka | 1,800,000.00 | Yet to be advertised |
| 304 | Roads and public works | Murramming,compacting,opening of drainage in estates,E.quoters, | Maraka | 900,000.00 | Yet to be advertised |
| 305 | Roads and public works | Murramming,compacting,opening of drainage in estates,sites and service | Maraka | 1,530,000.00 | Yet to be advertised |
| 306 | Roads and public works | Murramming,compacting,opening of drainage in national estates(3streets) | Maraka | 1,350,000.00 | Yet to be advertised |
| 307 | Roads and public works | Murramming,compacting,opening of drainage in estates,half london and st stephen | Maraka | 1,800,000.00 | Yet to be advertised |
| 308 | Roads and public works | Gravelling,murramming and compacting wananchi-st marys-national | Maraka | 1,350,000.00 | Yet to be advertised |
| 309 | Roads and public works | Gravelling,murramming and compacting CPB -public works | Maraka | 1,350,000.00 | Yet to be advertised |
| 310 | Roads and public works | Opening and murraming of Maraka Stadium- Nzoia Market- Mukisu Stream Road | Maraka | 2,700,000.00 | Yet to be advertised |
| 311 | Roads and public works | Maintenance of Sahenyi Road- Webuye Stream | Maraka | 1,800,000.00 | Yet to be advertised |
| 312 | Roads and public works | Malaha Market -Ex Chief Mukhongo- Kingdom hospitalmurram PAG mwamba road | Matulo | 19,800,000.00 | Yet to be advertised |
| 313 | Roads and public works | Matulo Market-Mawang’i Spring –Kinisu-Dina-SA primary road | Matulo | - | Yet to be advertised |
| 314 | Roads and public works | dina-radio mambo-musikari kombo | Matulo | - | Yet to be advertised |
| 315 | Roads and public works | Cleophas-Chief-Kurarwa-Railway-Wanyonyi Foti- | Matulo | - | Yet to be advertised |
|  |  | Wechuli –Nalika-Makhele Market- Woodhill Bridge |  |  |  |
| 316 | Roads and public works | Kingdom-Daraja Mbili-Wenyila Road | Matulo | - | Yet to be advertised |
| 317 | Roads and public works | Munyende-Malaha Poly-Malaha Market Road | Matulo | - | Yet to be advertised |
| 318 | Roads and public works | Pajero-Namachi-Kona Mbaya Road | Matulo | - | Yet to be advertised |
| 319 | Roads and public works | weigh bridge-musikari kombo-soko mjinga road | Matulo | - | Yet to be advertised |
| 320 | Roads and public works | Jovenah- Mulati SA Road | Matulo | 1,800,000.00 | Yet to be advertised |
| 321 | Roads and public works | Periodic mainatanance of Nakitare -Juma Boy-SimatwaMulongo-Makhanu Road | Mbakalo | 2,700,000.00 | Yet to be advertised |
| 322 | Roads and public works | Periodic maintanance of Mukhisa Kobilo-JustusNandorobo Pri-Bidii Road | Mbakalo | 3,600,000.00 | Yet to be advertised |
| 323 | Roads and public works | Periodic maintanance of Mbakalo ACK-Musa MbakiMbakalo Friends Church-Police- Soteni road | Mbakalo | 3,150,000.00 | Yet to be advertised |
| 324 | Roads and public works | Periodic maintanance of Walucho -Murenga-MusembeGaburiel-Mapambano-Kulecho rd | Mbakalo | 3,150,000.00 | Yet to be advertised |
| 325 | Roads and public works | Makhakara- Testerio-Onyaiti Road | Mbakalo | 1,800,000.00 | Yet to be advertised |
| 326 | Roads and public works | Testerio- Onyaiti- Karima Bridge | Mbakalo | 2,700,000.00 | Yet to be advertised |
| 327 | Roads and public works | Periodic maintanance of Kivorani road 2km | Mihuu | 14,580,000.00 | Yet to be advertised |
| 328 | Roads and public works | Periodic maintanance of Mihuu- Masindu road | Mihuu | - | Yet to be advertised |
| 329 | Roads and public works | Periodic maintanance of Nabuyole- abigail road | Mihuu | - | Yet to be advertised |
| 330 | Roads and public works | Periodic maiantanance of Sipala sec - Kafs road 11/2km | Mihuu | - | Yet to be advertised |
| 331 | Roads and public works | Periodic maintananace of Mwinami road 2km | Mihuu | - | Yet to be advertised |
| 332 | Roads and public works | Periodic maintanance of Masieveve road 1km | Mihuu | - | Yet to be advertised |
| 333 | Roads and public works | Periodic maintananace of Ndumbu road 1/2 km | Mihuu | - | Yet to be advertised |
| 334 | Roads and public works | Barasa Sibuchi- Kutukhulu Road (2km) | Mihuu | 4,500,000.00 | Yet to be advertised |
| 335 | Roads and public works | Grading and gravelling of Shandumba-Shivachi road | Milima | 6,750,000.00 | Yet to be advertised |
| 336 | Roads and public works | Grading and gravelling of Binyenya - Dr Eseli road | Milima | - | Yet to be advertised |
| 337 | Roads and public works | Periodic maintanace of Sirisia Coffee factory road | Misikhu | 14,400,000.00 | Yet to be advertised |
| 338 | Roads and public works | Periodic maintanace of Daraja Mbili-Sichuru-Misoki road | Misikhu | - | Yet to be advertised |
| 339 | Roads and public works | Periodic maintanance of Namusiule- Bunjosi dispensary road | Misikhu | - | Yet to be advertised |
| 340 | Roads and public works | Periodic maintanance of Bunange'ni-Leo-Lutuli road | Misikhu | - | Yet to be advertised |
| 341 | Roads and public works | Periodic maintanance of Awinji-Nato-Friends Church Road | Misikhu | - | Yet to be advertised |
| 342 | Roads and public works | Periodic maintanace of Blue Canteen -Mzee Mombasa Road | Misikhu | - | Yet to be advertised |
| 343 | Roads and public works | Opening of Ainea Chengwa'li road | Misikhu | - | Yet to be advertised |
| 344 | Roads and public works | Opening of Lugulu Day- Wekesa Situma Road | Misikhu | 4,500,000.00 | Yet to be advertised |
| 345 | Roads and public works | Periodic maintanace of Sikhana-Mbako-Makhonge | Mukuyuni | 6,409,173.60 | Yet to be advertised |
|  |  | 2.6km |  |  |  |
| 346 | Roads and public works | Periodic maintanance of Kitai- Chemwile-Chief Musakali road 3km | Mukuyuni | 7,004,822.40 | Yet to be advertised |
| 347 | Roads and public works | Periodic maintanace of Pathway-Nicola-Matisi rd 4km | Mukuyuni | 8,186,004.00 | Yet to be advertised |
| 348 | Roads and public works | Kuywa Junction- Sikulu Primary- Lukhuna Road | Mukuyuni | 4,500,000.00 | Yet to be advertised |
| 349 | Roads and public works | Periodic maintanance of pumzika junction-munyali bridge-maina railway road road | Musikoma | 3,600,000.00 | Yet to be advertised |
| 350 | Roads and public works | Periodic maiantanance of Jordan Road ( Wamwanan junction- Mzee Cheloti) | Musikoma | 5,850,000.00 | Yet to be advertised |
| 351 | Roads and public works | Periodic maintanance of Makhanu-MusamaliMusungu- Rich minister road | Musikoma | 4,050,000.00 | Yet to be advertised |
| 352 | Roads and public works | Periodic maintanance of Omondi- Barkery- Wanalisi- Walala road | Musikoma | 4,500,000.00 | Yet to be advertised |
| 353 | Roads and public works | Periodic of Mwalimu Waka- Nyorita road | Musikoma | 900,000.00 | Yet to be advertised |
| 354 | Roads and public works | Kapuru- ACK Sacred Road | Musikoma | 2,700,000.00 | Yet to be advertised |
| 355 | Roads and public works | Periodic maintanance of Mukweyi- Musila- PAG church - Makumu- Pwani mkt road | Naitiri/ Kabuyefwe | 5,850,000.00 | Yet to be advertised |
| 356 | Roads and public works | Construction of Mepu Bridge on the Sokomoko- Mepu- Kakai Road | Naitiri/ Kabuyefwe | 4,500,000.00 | Yet to be advertised |
| 357 | Roads and public works | Periodic maintanance of Kikai-Nabeki Road | Namwela | 18,000,000.00 | Yet to be advertised |
| 358 | Roads and public works | Periodic maintanance of Chwele Girls -Butunde Road | Namwela | - | Yet to be advertised |
| 359 | Roads and public works | Periodic maintanance of Chwele -Sibumba-Kwafu road | Namwela | - | Yet to be advertised |
| 360 | Roads and public works | Periodic maintanance of Wangweseb Senget Road | Namwela | - | Yet to be advertised |
| 361 | Roads and public works | Periodic mainantananace of Faith Academy-Bunyasi road ,Muliro market-Musembe-Muhanji road | Ndalu tabani | 8,100,000.00 | Yet to be advertised |
| 362 | Roads and public works | Periodic mainantananace of Proffessor Odhiamb o-John Bengi-Julius Opanga'na rd | Ndalu tabani | - | Yet to be advertised |
| 363 | Roads and public works | Periodic maintanance of Silungai -Weramondi makuselwa-khaoya 3.8km | Ndivisi | 6,975,000.00 | Yet to be advertised |
| 364 | Roads and public works | Periodic maintanance of Misikhu -MakemoNamarambi-chebukora road 4km | Ndivisi | 7,425,000.00 | Yet to be advertised |
| 365 | Roads and public works | Periodic maintanance of Netima-Mukwa Market road | Siboti | 14,400,000.00 | Yet to be advertised |
| 366 | Roads and public works | periodic maintanance of Miluki-Namanje road | Siboti | - | Yet to be advertised |
| 367 | Roads and public works | periodic maintanance of Netima-Bisuche junc-kisawaiMakari junc road | Siboti | - | Yet to be advertised |
| 368 | Roads and public works | Periodic maintanace of Masielo mkt -St Peters Siboti mkt rd | Siboti | - | Yet to be advertised |
| 369 | Roads and public works | opening and grading of Martin Sikuku Junc -Nyongesa Mwanja junc Rd | Siboti | - | Yet to be advertised |
| 370 | Roads and public works | Opening and grading of Nandika Pstation -Nandika Catholic Church -Khabusi Bridge Rd | Siboti | - | Yet to be advertised |
| 371 | Roads and public works | opening and grading of Mukwa sec - Kikwech rd | Siboti | - | Yet to be advertised |
| 372 | Roads and public works | Opening and grading of Wepukhulu-Chananga-Sango rd | Siboti | - | Yet to be advertised |
| 373 | Roads and public works | opening and grading of Netima pri-Peter sumbi Junc Rd | Siboti | - | Yet to be advertised |
| 374 | Roads and public works | Opening and grading of Wanyonyi Tumen Junc Nandika Bridge rd | Siboti | - | Yet to be advertised |
| 375 | Roads and public works | opening and grading of Wekesa Anthony-Martin Wasike-Nandika Bridge Rd | Siboti | - | Yet to be advertised |
| 376 | Roads and public works | Opening of Bosio Pr-Namuningie dam-Simiyu Temteo rd | Siboti | - | Yet to be advertised |
| 377 | Roads and public works | opening of Kisawai Alex Junc Rd -Toloso River | Siboti | - | Yet to be advertised |
| 378 | Roads and public works | opening of Sinne -Bosio dam rd | Siboti | - | Yet to be advertised |
| 379 | Roads and public works | Opening of Waswa Maruti-Mwasame rd | Siboti | - | Yet to be advertised |
| 380 | Roads and public works | opening of ,Miluki Sec -Timina rd | Siboti | - | Yet to be advertised |
| 381 | Roads and public works | Opening of Siboti Junc ACK church-Health centre- Thomas Matasi junc rd | Siboti | - | Yet to be advertised |
| 382 | Roads and public works | Opening of Napara ACK Pri -Toloso-Sango bridge | Siboti | - | Yet to be advertised |
| 383 | Roads and public works | Opening of Musakasa Market -Charle sArnest rd | Siboti | - | Yet to be advertised |
| 384 | Roads and public works | Periodic maintanance of Nandika Junc - Nandika River rd | Siboti | - | Yet to be advertised |
| 385 | Roads and public works | Periodic maintanance of Namisi road | Sitikho | 3,600,000.00 | Yet to be advertised |
| 386 | Roads and public works | Periodic maintanance of Sitikho road | Sitikho | 2,700,000.00 | Yet to be advertised |
| 387 | Roads and public works | Periodic maintanance of Milele road | Sitikho | 2,700,000.00 | Yet to be advertised |
| 388 | Roads and public works | Periodic maintanance of Railway line Road | Sitikho | 1,800,000.00 | Yet to be advertised |
| 389 | Roads and public works | Periodic maintanance of Ngachi Road and Bridge | Sitikho | 2,700,000.00 | Yet to be advertised |
| 390 | Roads and public works | Periodic maintanance of Mwangala Road | Sitikho | 2,700,000.00 | Yet to be advertised |
| 391 | Roads and public works | Maintenance of Roads in Sitikho Ward | Sitikho | 4,500,000.00 | Yet to be advertised |
| 392 | Roads and public works | Grading and gravelling of Muanda health center- Silingi rd, Nasongo- Mukanda- Makhanu anaseth rd and Ngutuku-Isabelah-Sio river- Wesonga kinabati-motima makhanu chapili tulumba TTI rd,kayobia-muanda primary rd | South Bukusu | 2,745,000.00 | Yet to be advertised |
| 393 | Roads and public works | Grading and gravelling of Nelima- Khayota- Bilenge- Nganga rd, Namachanja- Mukoro- George wasolo rd,sifuniame-chief mildred rd,mutuunyi-wasolo rd | South Bukusu | 2,745,000.00 | Yet to be advertised |
| 394 | Roads and public works | Namasake cattle dip- Wesamba- Chief Nyongesa rd, | South Bukusu | 3,510,000.00 | Yet to be advertised |
|  |  | Wangila lupao- sio river rd,musumba rd, Burangasi- VTC- Mambo rd, Mark makokha rd , Kakumeka- vincent rd, Musumba rd |  |  |  |
| 395 | Roads and public works | Opening of Protus Mukusi-road, | South Bukusu | 2,250,000.00 | Yet to be advertised |
| 396 | Roads and public works | opening protus sudi-juma kilas-simiti waswa-wabutinamachanja-kwata | South Bukusu | - | Yet to be advertised |
| 397 | Roads and public works | opening of kuruchu-sirengo-cleophas-josphat marumbu-Tulumba road | South Bukusu | - | Yet to be advertised |
| 398 | Roads and public works | Opening of Wakasala- Wambiya rd | South Bukusu | - | Yet to be advertised |
| 399 | Roads and public works | Opening of Masafu Sio river-Lumboka rd | South Bukusu | - | Yet to be advertised |
| 400 | Roads and public works | Opening of Kasoli- Makhanu - wangila yiindia-kachoma road | South Bukusu | - | Yet to be advertised |
| 401 | Roads and public works | Periodic maintanance of Bishop Atundo Secondary- | Tongaren | 6,993,000.00 | Yet to be advertised |
|  |  | Jusper Kiveu -Sango markt- Mitoto- Mfunje- Namunguva road |  |  |  |
| 402 | Roads and public works | Periodic maintanance of R Harrows bridge Savania- Nyamweso Binyenya mrkt- Friends church Binyenya dam- Nabongolo sikulu- Matisi primary Ngome road- Sokomoko, Sawa kiminini river- Manyasa Lungai junction road | Tongaren | 8,487,000.00 | Yet to be advertised |
| 403 | Roads and public works | Periodic maintanance of Blue waves- Sinoko primary road | Township | 14,260,000.00 | Yet to be advertised |
| 404 | Roads and public works | Periodic maintanance of Ambayo- Pombo mbili road | Township | - | Yet to be advertised |
| 405 | Roads and public works | Periodic maintanance of Mabuka- Murunga road | Township | - | Yet to be advertised |
| 406 | Roads and public works | Periodic maintanance of six estate-Mufutu-Olderx road | Township | - | Yet to be advertised |
| 407 | Roads and public works | Periodic maintanance of Lady Irene- Mandizini road | Township | - | Yet to be advertised |
| 408 | Roads and public works | Opening,grading and gravelling and installation of culverts on Kimukungi-Dismas Nakokonya-Khalaba road | Tuuti-Marakaru | 2,250,000.00 | Yet to be advertised |
| 409 | Roads and public works | periodic maintenance of roads across the ward | Tuuti-Marakaru | 4,500,000.00 | Yet to be advertised |
| 410 | Roads and public works | opening,grading and gravelling and installation of culvers on Nabongo-Khalaba road | Tuuti-Marakaru | 2,250,000.00 | Yet to be advertised |
| 411 | Roads and public works | Periodic maintanance of Shibale-Kikwechi Police post | Tuuti-Marakaru | 3,150,000.00 | Yet to be advertised |
| 412 | Roads and public works | Gravelling of Makutano Corner shop-Mwalimu Henry road | Tuuti-Marakaru | 1,080,000.00 | Yet to be advertised |
| 413 | Roads and public works | Gravelling of Cardinal Otunga-Kamukunda-Fr Osyanju road | Tuuti-Marakaru | 1,350,000.00 | Yet to be advertised |
| 414 | Roads and public works | Periodic maintanance of Mwalimu Nandemu-WetunguWasike road | Tuuti-Marakaru | 3,150,000.00 | Yet to be advertised |
| 415 | Roads and public works | Periodic maintanace of Bukananachi -Lumasa road | Tuuti-Marakaru | 1,575,000.00 | Yet to be advertised |
| 416 | Roads and public works | Gravelling of Bukananchi -Namawanga road | Tuuti-Marakaru | 1,575,000.00 | Yet to be advertised |
| 417 | Roads and public works | Opening,grading and gravelling and installation of culverts on Lusweti-John Namela-Round-Matayo Bilasio-Rogino Road road | Tuuti-Marakaru | 2,070,000.00 | Yet to be advertised |
| 418 | Roads and public works | Periodic maintanance of Muchoe junction - Nabikubo road | West Bukusu | 2,070,000.00 | Yet to be advertised |
| 419 | Roads and public works | Periodic maintanance of Makhanu- Wenani road | West Bukusu | 1,980,000.00 | Yet to be advertised |
| 420 | Roads and public works | Periodic mainatanace of Masinde- Glory- Lwanja primary junction road | West Bukusu | 2,700,000.00 | Yet to be advertised |
| 421 | Roads and public works | Periodic mainatanace of Catholi churchc- Machwele river- Wacholi road | West Bukusu | 5,220,000.00 | Yet to be advertised |
| 422 | Roads and public works | Periodic mainatanance ofv Namuningie- Chief masolo road | West Bukusu | 4,320,000.00 | Yet to be advertised |
| 423 | Roads and public works | Periodic maintanance of Cheupe- Kauka road | West Bukusu | 1,980,000.00 | Yet to be advertised |
| 424 | Roads and public works | Periodic maintanance of Juma Rose- Machwele primary road | West Bukusu | 1,980,000.00 | Yet to be advertised |
| 425 | Roads and public works | Periodic maintenance of Luka Matifari- Nyangali Market- Machwele River Road | West Bukusu | 2,250,000.00 | Yet to be advertised |
| 426 | Roads and public works | Periodic maintanance of Pongola- Muyai dam | West Nalondo | 4,500,000.00 | Yet to be advertised |
| 427 | Roads and public works | Periodic maintanance of Noco- Busiraka road | West Nalondo | 6,300,000.00 | Yet to be advertised |
| 428 | Roads and public works | Periodic maintanance of Chebukwa- Muyekhe road | West Nalondo | 6,300,000.00 | Yet to be advertised |
| 429 | Roads and public works | Periodic maintanance of Mulaa road | West Nalondo | 2,700,000.00 | Yet to be advertised |
| 430 | Roads and public works | Opening and murraming of Sawali- Ndengelwa Bridge Road | West Nalondo | 4,500,000.00 | Yet to be advertised |
| 431 | Roads and public works | Periodic maintanance of Bulondo Catholic Church Butunde-Khalaba River apprx 3.7Km | West Sanga'lo | 9,180,000.00 | Yet to be advertised |
| 432 | Roads and public works | Periodic maintanance of Masibo Junc-Makindi marketMakitola junc-Ranje 2km | West Sanga'lo | 4,950,000.00 | Yet to be advertised |
| 433 | Roads and public works | Lwanda Junction- Ekitale Market Road | West Sanga'lo | 3,600,000.00 | Yet to be advertised |
| 434 | Trade | Installation of high mast solar powred lights at | Bukembe East | 2,700,000.00 | Yet to be advertised |
|  |  | Navakholo Market |  |  |  |
| 435 | Trade | Market lights at Kongoli Market | Bukembe East | 1,350,000.00 | Yet to be advertised |
| 436 | Trade | Installation of street lights at Nandolia market lights | Bukembe East | 900,000.00 | Yet to be advertised |
| 437 | Trade | Installation of street lights at Misanga market lights | Bukembe East | 900,000.00 | Yet to be advertised |
| 438 | Trade | Installation of grid street lighting at Chepyuk and Kipsigon Market | Chepyuk | 3,050,000.00 | Yet to be advertised |
| 439 | Trade | Installation of solar powered lights at Kaptoboi Market | Chesikaki | 180,000.00 | Yet to be advertised |
| 440 | Trade | Installation of solar powered lights at Kapkurongo Market | Chesikaki | 180,000.00 | Yet to be advertised |
| 441 | Trade | Installation of solar powered lights at kimabole Market | Chesikaki | 180,000.00 | Yet to be advertised |
| 442 | Trade | construction of boda boda sheds at mulatiwa market | Chesikaki | 225,000.00 | Yet to be advertised |
| 443 | Trade | construction of boda boda sheds at Embakasi market | Chesikaki | 225,000.00 | Yet to be advertised |
| 444 | Trade | construction of boda boda sheds at sasur market | Chesikaki | 225,000.00 | Yet to be advertised |
| 445 | Trade | Mukhweya Catholic Church Flood Mast | Chwele/ Kabuchai | 4,500,000.00 | Yet to be advertised |
| 446 | Trade | Intallation of high must flat lights at Syoya market | Kabula | 3,150,000.00 | Yet to be advertised |
| 447 | Trade | Installation of Solar powered street lights at Chesamisi mkt, Chesamisi junct, Mukhuyu mkt and Makhonge mkt | Kamukuywa | 4,500,000.00 | Yet to be advertised |
| 448 | Trade | Installation of street lights on Kamukuywa Market | Kamukuywa | 1,850,000.00 | Yet to be advertised |
| 449 | Trade | Installation of high mast solar powered flood lights at | Kapkateny | 2,700,000.00 | Yet to be advertised |
|  |  | Kamuneru and Toywondet |  |  |  |
| 450 | Trade | Installation of 2No solar powered Flood Lights at kaptelelio and kiptiroko markets | Kaptama | 2,800,000.00 | Yet to be advertised |
| 451 | Trade | Repair and replacement of street lights | Khalaba | 3,600,000.00 | Yet to be advertised |
| 452 | Trade | purchase of car wash machines | Khalaba | 2,250,000.00 | Yet to be advertised |
| 453 | Trade | construction of 3 no market stalls at Lubunda market | Khasoko | 990,000.00 | Yet to be advertised |
| 454 | Trade | Installation of street lights at Sango Market | Khasoko | 900,000.00 | Yet to be advertised |
| 455 | Trade | Installation of High mast solar powered flood lightsat | Luhya Bwake | 3,600,000.00 | Yet to be advertised |
|  |  | Sikenga market,Marobo market,Misri Market and Nambaya market |  |  |  |
| 456 | Trade | Installation of High mast solar powered flood lights at Sirisia market | Malakisi Kulisiru | 1,350,000.00 | Yet to be advertised |
| 457 | Trade | Wiring and power installation at Muji dispensary and maraka stadium | Maraka | 1,800,000.00 | Yet to be advertised |
| 458 | Trade | Installation of high mast flood lights at Mukhuyu estate | Maraka | - | Yet to be advertised |
| 459 | Trade | Installation Of Solar Flood Lights At Matulo Corner & Mwalimu House | Matulo | 1,800,000.00 | Yet to be advertised |
| 460 | Trade | Construction of Bodaboda sheds across the ward | Milima | 900,000.00 | Yet to be advertised |
| 461 | Trade | Intallation of Solar system at Namammuka water project | Musikoma | 450,000.00 | Yet to be advertised |
| 462 | Trade | repair of solar flood lights at mitua mkt,Kombi mkt,nakova mkt and sango kabuyefwe | Naitiri/ Kabuyefwe | 1,350,000.00 | Yet to be advertised |
| 463 | Trade | Installation of solar powered high mast flood lights at Kuafu ,Butunde and Mutonyi | Namwela | 900,000.00 | Yet to be advertised |
| 464 | Trade | Installation of 1 no Flood lights across the ward | Ndalu tabani | 3,600,000.00 | Yet to be advertised |
| 465 | Trade | Installation of street lights at Namarambi Juncion | Ndivisi | 1,665,000.00 | Yet to be advertised |
| 466 | Trade | Installation of 1 no high mast solar powered light at Railway | Sitikho | 1,800,000.00 | Yet to be advertised |
| 467 | Trade | installation of 1 no high mast solar powered light at Manga'na dispensary | Sitikho | 1,800,000.00 | Yet to be advertised |
| 468 | Trade | Installation of 10no Grid power street lights at Tulumba tti,Muanda Health center and Project mkt | South Bukusu | 1,350,000.00 | Yet to be advertised |
| 469 | Trade | Installation of 4 Grid power street lights at Burangasi mkt, | South Bukusu | - | Yet to be advertised |
|  |  | Mulukoba mkt, Lumboka and Tabuti mkt |  |  |  |
| 470 | Trade | Purchase of 26 No. combined option (electrical and diesel) 10 horsepower grade two posho mills for registered women, widows and youth groups- | Tongaren | 2,970,000.00 | Yet to be advertised |
| 471 | Trade | Construction of Bodaboda sheds | Township | 1,350,000.00 | Yet to be advertised |
| 472 | Trade | Repair and maintanance of street lights in Township ward | Township | 4,500,000.00 | Yet to be advertised |
| 473 | Trade | Installation of solar flat light at Nyangali amrket | West Bukusu | 1,350,000.00 | Yet to be advertised |
| 474 | Trade | Installation of 1no high mast solar light at Nangwe and Nalondo markets | West Nalondo | 2,700,000.00 | Yet to be advertised |
| 475 | Trade | Installation of 3 no high mast solar lights 15metres at Ranje dispensary,Kachomba market and airport market | West Sanga'lo | 5,400,000.00 | Yet to be advertised |
| 476 | Trade | Installation of 10 no solar street lights across the ward | West Sanga'lo | 3,600,000.00 | Yet to be advertised |
| 477 | Water | Upgrading and piping of Tilionga borehole | Bokoli | 2,700,000.00 | Yet to be advertised |
| 478 | Water | Upgrading and piping of Sirwa borehole | Bokoli | 2,700,000.00 | Yet to be advertised |
| 479 | Water | Drilling of Monyofwe Baptist church borehole | Bokoli | 1,350,000.00 | Yet to be advertised |
| 480 | Water | Drilling of Namawanga friends church borehole | Bokoli | 1,350,000.00 | Yet to be advertised |
| 481 | Water | Drilling of borehole and insolarization at BunanaVillage | Bukembe East | 3,600,000.00 | Yet to be advertised |
| 482 | Water | Drilling of borehole and insolarization at Sipala Market | Bukembe East | 3,600,000.00 | Yet to be advertised |
| 483 | Water | Rehabilitation of 1 no Mariko water spring | Bukembe East | 900,000.00 | Yet to be advertised |
| 484 | Water | Rehabilitation of 1 no Mondole water spring | Bukembe East | - | Yet to be advertised |
| 485 | Water | Rehabilitation of 1 no Arani water spring | Bukembe East | - | Yet to be advertised |
| 486 | Water | Rehabilitation of 1 no Makunjo water spring | Bukembe East | - | Yet to be advertised |
| 487 | Water | Rehabilitation of 1 no Lukoye water spring | Bukembe East | - | Yet to be advertised |
| 488 | Water | Equipping of Bukembe west dairy cooperative sacco water project to include Installation of Hybrid pump, Solar system, Elevetion of 12M high pressed steel tank, | Bukembe west | 4,500,000.00 | Yet to be advertised |
|  |  | Extension of water pipeline up to 3kms, Construction of |  |  |  |
|  |  | 3 water points and construction of 1 water kiosk |  |  |  |
| 489 | Water | Protection of 5no water springs watamba kasi, Lutaso, Yakobo, Mukinga Kachala and wekesa mlima | Bumula | 1,800,000.00 | Yet to be advertised |
| 490 | Water | Upgrading of borehole; Kwa mark, Sindani,Sikinga boreholes | Bumula | 2,700,000.00 | Yet to be advertised |
| 491 | Water | Drilling and equipping of Mukuyuni primary and Musia boreholes | Bumula | 3,600,000.00 | Yet to be advertised |
| 492 | Water | Construction of modern flash toilets with elavated tanks at Cheptais market | Cheptais | 3,600,000.00 | Yet to be advertised |
| 493 | Water | Pipelaying of Kimurio intake - Kimurio water tank | Chepyuk | 4,050,000.00 | Yet to be advertised |
| 494 | Water | Drilling of borehole at Kapkota-kapsoromet | Chesikaki | 450,000.00 | Yet to be advertised |
| 495 | Water | Extension of Kabero-Bukonoi water supply | Chesikaki | 2,700,000.00 | Yet to be advertised |
| 496 | Water | Upgrading of Mechimeru water project | East Sanga'lo | 4,050,000.00 | Yet to be advertised |
| 497 | Water | Upgrading of Sikalame water project | East Sanga'lo | - | Yet to be advertised |
| 498 | Water | Repair and maintance of Mwibale water project | East Sanga'lo | - | Yet to be advertised |
| 499 | Water | Extension of pipeline to Murunga and protection of Richard Jacktons spring | Elgon | 1,800,000.00 | Yet to be advertised |
| 500 | Water | Extension of Sosio pipeline from point -Kapng'osiet - | Elgon | 1,800,000.00 | Yet to be advertised |
|  |  | Chemworemwo primary-Chemworemwo dispensary |  |  |  |
| 501 | Water | Construction of a masonry tank at David Kimkung' and protection of Magetiet water spring | Elgon | 1,800,000.00 | Yet to be advertised |
| 502 | Water | Protection of 10no water springs ( yarabi, makonge, sokhokororo, remwa, bunambobi, syoya, soweto, talitia,maraka, muteremuko) | Kabula | 1,800,000.00 | Yet to be advertised |
| 503 | Water | Drilling of borehole at Namasanda market plus installation of solar pump | Kabula | 2,250,000.00 | Yet to be advertised |
| 504 | Water | Extension of Toywondet water pipeline | Kapkateny | 1,350,000.00 | Yet to be advertised |
| 505 | Water | Extension of Land B water pipeline | Kapkateny | 1,350,000.00 | Yet to be advertised |
| 506 | Water | Rehabilitation of 4 no water springs(Namoya spring,sitabicha spring,saferio spring,Banda spring) | Khalaba | 1,530,000.00 | Yet to be advertised |
| 507 | Water | construction of 3 no water springs Kapoloni,Papaa and Makhandia water springs | Khasoko | 270,000.00 | Yet to be advertised |
| 508 | Water | Piping of Mungore market water and Mungore dispensary water | Khasoko | 1,800,000.00 | Yet to be advertised |
| 509 | Water | Piping of Namanze Dispensary and Sango Junc Water | Khasoko | 1,800,000.00 | Yet to be advertised |
| 510 | Water | Upgrading Of Mundaa Primary borehole ,equiping with solarnand tank | Khasoko | 1,440,000.00 | Yet to be advertised |
| 511 | Water | upgrading of Maraba borehole equiping with solar and tank | Khasoko | 1,440,000.00 | Yet to be advertised |
| 512 | Water | Piping of Nasianda Bahai water | Khasoko | 900,000.00 | Yet to be advertised |
| 513 | Water | Siilila Water Project- Phase 1 | Khasoko | 2,700,000.00 | Yet to be advertised |
| 514 | Water | extension of pipe from Friends church -Rashid | Kibingei | 2,700,000.00 | Yet to be advertised |
| 515 | Water | extension of pipeline from Temba-Kitai Catholic church | Kibingei | 2,700,000.00 | Yet to be advertised |
| 516 | Water | Upgrading of Kitingya,Bukirimo, tulukui, Masielo and Nakalila primary school boreholes | Kimaeti | 9,000,000.00 | Yet to be advertised |
| 517 | Water | Repair of Myanga and Syombe boreholes | Kimaeti | 1,800,000.00 | Yet to be advertised |
| 518 | Water | Upgrade of Siilila Water project |  | 1,800,000.00 | Yet to be advertised |
| 519 | Water | Drilling and upgrading of borehole at Matili RC and Extension to st. Monica school | Kimilili | 2,250,000.00 | Yet to be advertised |
| 520 | Water | Extension of Sitabicha vtc to catholic church for community use | Kimilili | 1,350,000.00 | Yet to be advertised |
| 521 | Water | Extension Kambini dispensary water project and construction of water kiosk for community use |  | 2,250,000.00 | Yet to be advertised |
| 522 | Water | Upgrading and Solarization of Kasosi water project |  | 2,700,000.00 | Yet to be advertised |
| 523 | Water | Upgrading and Solarization of Lwanda water projec |  | 1,800,000.00 | Yet to be advertised |
| 524 | Water | Protection of 4 no water springs(Marobo |  | 900,000.00 | Yet to be advertised |
|  |  | Musungu,Nangubo,Muganda and Nabaala )Water Spring |  |  |  |
| 525 | Water | Extension of pipes and water point on Khatete Water Project |  | 900,000.00 | Yet to be advertised |
| 526 | Water | Extension of pipes and water point on Ngalasya Water Project |  | 900,000.00 | Yet to be advertised |
| 527 | Water | Drilling and upgrading of Kamusinde FYM Borehole |  | 5,490,000.00 | Yet to be advertised |
| 528 | Water | Drilling of Sango SA church (Lutaso) borehole and installation of handpump |  | 1,800,000.00 | Yet to be advertised |
| 529 | Water | Drilling of borehole at Namunyu primary school and installation of handpump |  | 1,800,000.00 | Yet to be advertised |
| 530 | Water | Drilling of borehole at Henry Nato and installation of handpump and fencing with chain link |  | 1,800,000.00 | Yet to be advertised |
| 531 | Water | Rehabilitation of Namang''ofulo primary borehole |  | 270,000.00 | Yet to be advertised |
| 532 | Water | Drilling of borehole at Reformed church Namawanga and installation of a hand pump |  | 1,800,000.00 | Yet to be advertised |
| 533 | Water | Flashing of borehole at Lukhova dispensary ,installation of 10 thousand litres ,water tank,solar submersive pump |  | 1,350,000.00 | Yet to be advertised |
| 534 | Water | Repair and rehabilitation of water |  | 1,800,000.00 | Yet to be advertised |
|  |  | springs(japhezer,muhhammed,Nalua,Maruti,Kapchanga, and flashing of Muji poly borehole) |  |  |  |
| 535 | Water | Drilled Borehole and piping Solar-Matulo RC Primary/st andrews |  | 3,600,000.00 | Yet to be advertised |
| 536 | Water | Upgrading ,solarization,and piping of saiti water spring to the community water points |  | 3,600,000.00 | Yet to be advertised |
| 537 | Water | Upgrading and solarization of Kikechi water spring |  | 3,600,000.00 | Yet to be advertised |
| 538 | Water | Drilling of borehole at Misimo sec school |  | 1,620,000.00 | Yet to be advertised |
| 539 | Water | Drilling of borehole at Mahanga Pri school |  | 1,620,000.00 | Yet to be advertised |
| 540 | Water | Protection of 5no water springs at Festo, Mitukuyu, Bititi, Misimo and setlite) |  | 900,000.00 | Yet to be advertised |
| 541 | Water | Drilling of borehole at Mukuyuni |  | 5,850,000.00 | Yet to be advertised |
| 542 | Water | Construction and renovation of 19 no. water springs across the Ward |  | 3,600,000.00 | Yet to be advertised |
| 543 | Water | Drilling and equiping of boreholes at Mungakha pri,Lugulu PEFAchurch,Makhonge Pri and Sirende Pri Sch |  | 7,200,000.00 | Yet to be advertised |
| 544 | Water | Extension of Makhanga coffee factory water to Makhanga dispensary and community |  | 900,000.00 | Yet to be advertised |
| 545 | Water | Elevation of water tank and extension of Shihilila KAG church borehole to the community |  | 1,800,000.00 | Yet to be advertised |
| 546 | Water | Upgrading to solar piping system, construction of water kiosk and extension of pipeline from stock farm / Sirakaru colonial borehole to Sirakaru primary, Sirakaru secondary,Sirakaru dispensary and Sirakaru market |  | 3,600,000.00 | Yet to be advertised |
| 547 | Water | Upgrading of Namwela Market borehole ,and drilliing of Nanjikobe coffee factory borehole ,piping of Menu factory water to menu Primary and construction of a water kiosk,and extension of lukhuna water project to lukhuna center |  | 5,400,000.00 | Yet to be advertised |
| 548 | Water | Drilling of 1 no borehole,installation solar panels and erection Steel stand and installation of 2 no |  | 3,420,000.00 | Yet to be advertised |
|  |  | 5000,0000litre water tanks and construction of a water kiosk at Sinoko cattle ring |  |  |  |
| 549 | Water | Drilling and upgrading of Namarambi borehole |  | 2,700,000.00 | Yet to be advertised |
| 550 | Water | Equipping of borehole at Napara |  | 2,700,000.00 | Yet to be advertised |
| 551 | Water | Drilling of 1 no borehole at Ngwelo Dispensary |  | 1,800,000.00 | Yet to be advertised |
| 552 | Water | Rehabilitation of water springs |  | 1,350,000.00 | Yet to be advertised |
| 553 | Water | Maintanance of Khaoya Sindani, Burangasi, Kibachenje water pumps and Protection of 4no water springs(Kalasinga water spring,Sali/sio/Elmoro water spring,Nikola/sio/mateka water spring,Namachanja mukoro water spring) |  | 1,350,000.00 | Yet to be advertised |
| 554 | Water | Extension of Brigadier line to Pentagon to |  | 9,000,000.00 | Yet to be advertised |
|  |  | Makhonge,Misanga,Miti mingi, Mitoto,Maresi, Nalondo to Bonys |  |  |  |
| 555 | Water | Extension of Soysambu line to Miti mbili, Old mkt, |  | - | Yet to be advertised |
|  |  | Mwikhupo, Mwambu point |  |  |  |
| 556 | Water | Upgrading of Bituyu borehole |  | 1,800,000.00 | Yet to be advertised |
| 557 | Water | Upgrading of Msalaba borehole |  | 1,800,000.00 | Yet to be advertised |
| 558 | Water | Drilling and upgrading of borehole at Mwomo market |  | 2,700,000.00 | Yet to be advertised |
| 559 | Water | Protection of 12no water springs in WestNalondo ward |  | 2,700,000.00 | Yet to be advertised |
| 560 | Youth and sports | Purchase of assorted sporting items | Bukembe West | 900,000.00 | Yet to be advertised |
| 561 | Youth and sports | Fencing of maraka stadium with chain link wire with steel main gate with a watchman room | Maraka | 1,800,000.00 | Yet to be advertised |
| 562 | Youth and sports | purchase of sports equipment for youth groups | Mbakalo | 1,080,000.00 | Yet to be advertised |
| 563 | Agriculture and Irrigation | Farm Input Support – Maize Seed for 500 beneficiaries per Ward | All wards | 67,500,000 | Yet to be advertised |
| 564 | Agriculture and Irrigation | Farm Input Support – Fertilizer for 500 beneficiaries per Ward | All Wards | 117,000,000 | Yet to be advertised |
| 565 | Agriculture and Irrigation | NAVCDP | Countywide | 151,515,152 | Yet to be advertised |
| 566 | Agriculture and Irrigation | Pending bill: | Luuya Bwake | 2,424,980 | Yet to be advertised |
|  |  | 1. Renovation of Conference Hall and Dining at Mabanga ATC- Kshs. 2,424,980 |  |  |  |
| 567 | Livestock and fisheries | Construction of Mbakalo Slaughterhouse | Mbakalo | 5,000,000 | Yet to be advertised |
| 568 | Livestock and fisheries | Aquaculture Input Support (Fingerlings, fish feeds, accessories) | All Wards | 1,738,563 | Yet to be advertised |
| 569 | Livestock and fisheries | Procurement of vaccines and other veterinarian supplies for disease and vector control | All Wards | 4,600,000 | Yet to be advertised |
| 570 | Livestock and fisheries | Chwele Fish Farm (CFF) | Chwele/Kabuchai | 2,180,000 | Yet to be advertised |
| 571 | Livestock and Fisheries | KELCOP | Musikoma, Bukembe East, Kaptama, Naitiri/Kabuyefwe | 34,500,000 | Yet to be advertised |
| 572 | Cooperatives | Supply of Coffee seed for nursery establishment to Coffee Cooperative Societies | Coffee Cooperative societies | 2,000,000 | Yet to be advertised |
| 573 | Cooperatives | Pending Bills: | Kimaeti | 6,308,166 | Yet to be advertised |
|  |  | 1. Construction of Bumula DFCS Milk Cooler House –Kshs 4,390,579.64 |  |  | Yet to be advertised |
|  |  | 2. Construction of ablution block, fence and gate at Bumula Dairy FCS – Kshs. 700,000 |  |  | Yet to be advertised |
|  |  | 3. Construction of Coffee Warehouse At Kimukung’i – Part payment of Kshs. 121758636 |  |  | Yet to be advertised |
| 574 | Gender and culture | Construction and equipping of six cultural homes | Sang’alo | 7,095,126 | Yet to be advertised |
|  | Culture | [ Bukusu, Sabaot, Iteso, Batura, Tachoni and Bukusu, Sabaot, Iteso, Batura, Tachoni Bongomek |  |  | Yet to be advertised |
| 575 | Lands(Bungoma Municipality | Construction of market stall at Kanduyi bus park | Kanduyi | 20,326,103 | Yet to be advertised |
| 576 | Health and sanitation | Provision of pending bills | - | 20,500,000 | Yet to be advertised |
| 577 | Health and sanitation | Completion of ICU/Renal Unit | BCRH | 10,000,000 | Yet to be advertised |
| 578 | Health and sanitation | Completion of Sirisia maternal hospital | Sirisia | 20,000,000 | Yet to be advertised |
| 579 | Health and sanitation | Completion of theatre in Bokoli | Bokoli | 10,000,000 | Yet to be advertised |
| 580 | Health and sanitation | Purchase of medical equipment for Cheptais Sub County Hospital | Cheptais | 11,463,801 | Yet to be advertised |
| 581 | Health and sanitation | Completion of 100 bed at Bumula | Bumula | 10,000,000 | Yet to be advertised |